# Move Archived Logs (By AD Group) — Validation & Testing Plan

Deliverable: Move-ArchivedLogs-ByADGroup Project: Ansible → VCF Orchestrator transition — "Move Windows Event Logs" Platform: VCF Automation 9 / VCF Operations Orchestrator 9 Status: Phase 1 This set: 01 Executive Summary · 02 Design Document · 03 Implementation Guide · 04 User Guide · 05 Validation & Testing Plan Shared references: ../../_Shared/Documentation/Shared-Components.docx · ../../_Shared/Documentation/Change-Register.docx · ../../_Shared/Documentation/Ansible-to-vRO-MappingTable.docx · "How to Build a PowerShell Host" (Automation Projects/_Shared References/PowerShell Host Build Guide/)

Scope: Move-ArchivedLogs-ByADGroup only. Shared items are referenced, not re-tested here.

## Phase A — Environment pre-checks (before deploying vRO content)

| ID | Check | Expected / action |
| --- | --- | --- |
| A1 | PS host configured and registered in vRO; smoke test (Invoke a PowerShell script + Write-Host) passes | Registered and visible in Inventory → PowerShell. Full build/registration → PS-Host guide |
| A2 | PowerShellRemotePSObject.getRootObject() available | Method exists and is callable (Scripting API Browser → Plugin: PowerShell). parseScriptOutput uses it exclusively |
| A4 | Script param -SecurityGroup_CN present (underscore — not -SecurityGroupCN) | Confirmed in the deployed cvs_functions.ps1 param block |
| A5 | Action value move-archived-logs-ByCN present in the script ValidateSet | Confirmed in the deployed script |
| A6 | Script path on PS host | Test-Path 'C:\PSO\Scripts\cvs_functions.ps1' → True. If False, update the workflow scriptPath input default |
| A7 | Service account UNC read access (source) | Test-Path '\\<target>\C$\Windows\System32\winevt\Logs' → True (run under the vRO service-account context) |
| A9 | Kerberos constrained delegation (double-hop) configured on the PS host account | Delegation tab: "Trust this computer for delegation to specified services only" set; file-server CIFS SPN listed. If not, engage the AD team before live runs (Kerberos auth path) |
| A10 | RSAT ActiveDirectory tools on PS host | Get-Module -ListAvailable ActiveDirectory lists the module. If not found, install RSAT AD tools before running the workflow |

## Phase B — vRO content deployment checks

| ID | Check | Expected |
| --- | --- | --- |
| B-A | Action buildMoveByADGroupInvocation deployed | Module broadcom.pso.vc.vm.guestOps.files.windows.logs; return type string |
| B-A2 | Action parseScriptOutput deployed (shared) | Return type Properties → Shared-Components.docx |
| B-W | Workflow Move-ArchivedLogs-ByADGroup deployed | Folder Production > Servers > Windows > Event Log Management (lab/dev under Workflows > Customer > <Customer Name> > …) |
| B-D | Input defaults set directly on each input — no Configuration Element for this workflow | scriptPath, domainName, fileShareTarget, fileFilter (e.g. Archive-*.evtx), fileAgeDays (e.g. -1) each have a default; groupDN has NO default (per-run) |
| B-O | OOTB Invoke a PowerShell script available and returns PowerShellRemotePSObject | Present in the vRO library (shared) |

## Phase C — Unit tests (action, via vRO scripting console or a test workflow)

buildMoveByADGroupInvocation:

| ID | Input | Expected |
| --- | --- | --- |
| C1 | Valid: scriptPath='C:\PSO\Scripts\cvs_functions.ps1', groupDN='CN=WinLogServers,OU=Groups,DC=corp,DC=local', domainName='corp.local', fileShareTarget='\\fileserver\share$\Windows', fileFilter='Archive-*.evtx', fileAgeDays=-1 | Returns & "C:\PSO\Scripts\cvs_functions.ps1" -Action 'move-archived-logs-ByCN' -SecurityGroup_CN 'CN=WinLogServers,OU=Groups,DC=corp,DC=local' -DomainName 'corp.local' -FileShareTarget '\\fileserver\share$\Windows' -FilterOn 'Archive-*.evtx' -NumberOfDays '-1' *>&1 ¦ Out-String -Width 4096. Note -SecurityGroup_CN underscore |
| C2 | scriptPath='' | Throws Error containing scriptPath is required |
| C3 | groupDN='' | Throws Error containing groupDN is required |
| C3b | fileAgeDays='' (or 'abc') | Throws fileAgeDays is required (empty) or fileAgeDays must be a whole number (non-numeric) |
| C3c | fileFilter='' | Throws Error containing fileFilter is required |
| C4 | domainName='' | Throws Error containing domainName is required |

- DN nudge: a groupDN without a DC= component still succeeds but logs a System.warn nudge — confirm the log line appears and the string is still returned.

parseScriptOutput (shared — reference only; see Shared-Components.docx):

| ID | Input | Expected |
| --- | --- | --- |
| C9 | Run OOTB PS workflow with Write-Host 'test output'; pass result to parseScriptOutput | getRootObject() returns the string; Properties returned with keys success, outputText, errorText; success = true |
| C10 | Run OOTB PS workflow emitting an Error: something failed line; pass to parseScriptOutput (executionContext='test') | success = false; error line captured; outputText contains all lines |

## Phase D — Workflow integration tests (non-production targets)

| ID | Pre-condition | Expected |
| --- | --- | --- |
| D1 | Small non-critical AD group (1–2 test servers), ≥1 with an Archive*.evtx in C$\Windows\System32\winevt\Logs. Run with test group/domain, non-prod share, fileFilter='Archive-*.evtx', fileAgeDays=-1 | Reaches Completed Successfully or Completed with Errors; log shows per-server Info: <server> - moving archived files lines; files land in <fileShareTarget>\<server-short-name>\; log shows the invocation string with -SecurityGroup_CN (underscore), -FilterOn, -NumberOfDays; only enabled members processed (recursive expansion); no side effects outside the test group |
| D1a | Add a disabled computer object to the test group; re-run | Log shows Info: skipping disabled computer object <name>; disabled server not contacted/processed; enabled members still processed; run does not fail on account of the disabled one |
| D1b | Include an enabled-but-unreachable member (powered off / C$ blocked) plus a healthy member; re-run | Log shows an Error: line naming the unreachable server; loop continues (healthy member still moved); ends at Completed with Errors (success=false), not a hard Failed state |
| D1c | Supply a groupDN that does not exist, OR run on a PS host without the RSAT AD module | Group-resolution / missing-module failure terminates the script; routes through handlePSFailure to Failed: PS Execution; executionSuccess=false with a "PS execution failed" message |

## Phase E — Success criteria (Move-scoped)

- PS host configured per the PS-Host guide and registered in vRO; smoke test passes.

- All Phase A pre-checks pass or have documented workarounds (incl. A10 RSAT AD, A9 delegation for the Kerberos path).

- Workflow and action deploy without import errors.

- Move-ArchivedLogs-ByADGroup input defaults load in the custom form (set on inputs, no Config Element); groupDN has no default.

- buildMoveByADGroupInvocation returns a correctly formatted invocation string using -SecurityGroup_CN (underscore), -FilterOn, -NumberOfDays — confirmed in logs.

- Disabled AD members are skipped and logged (D1a); enabled-but-unavailable servers are logged and non-fatal → Completed with Errors (D1b); total failures route to Failed: PS Execution (D1c).

- parseScriptOutput returns Properties {success, outputText, errorText} and flags Error: lines as success=false.

- Move processes all enabled group members (recursively) and moves Archive*.evtx files to the correct per-server destination.

- Executions produce meaningful log output in vRO execution history.

## Rollback

| Item | Approach |
| --- | --- |
| vRO content | All items are new. Rollback = delete the workflow and the buildMoveByADGroupInvocation action. Shared items (parseScriptOutput, handlePSFailure, OOTB workflow) are used by a separate deliverable — do not delete unless decommissioning both |
| cvs_functions.ps1 | The move-archived-logs-ByCN action already existed; changes are S-1…S-5. To revert, redeploy the previous script (removes filter/age inputs and resilient handling) |
| Moved .evtx files | Files are moved, not deleted. If placed at the wrong destination, move back manually; match server short name to the per-server subfolder |
| PS host registration / config | Remove the PS host from vRO Inventory → PowerShell; revert WinRM/Kerberos config per the PS-Host guide. Does not affect the Windows Server beyond WinRM config |