Windows Server Disk Cleans

# Validation & Testing Plan

Run the phases in order. Phases A–B need no targets; C–F need a lab group whose direct members are test servers seeded with lab\New-DiskCleanTestData.ps1. Never run Phase D's delete cases against production data.

| Document | Validation & Testing Plan |
| --- | --- |
| Package | Windows Server Disk Cleans |
| Platform | VCF Operations Orchestrator 9 |
| Source | 05_Validation_and_Testing_Plan.md |

Generated file This document is generated from 05_Validation_and_Testing_Plan.md. Edit the Markdown and rebuild - changes made here are lost the next time it is built.

# Contents

Right-click here and choose Update Field to build the contents.

Record for each case: date, tester, result (Pass/Fail), and the workflow run ID.

# Already verified in development (2026-09-29)

These were run on Windows PowerShell 5.1 against real SMB admin shares (\\localhost\c$), and against the vRO scriptable-task code with stubbed plug-in objects. They do not replace Phases C–F in the customer lab.

| Area | Checks | Result |
| --- | --- | --- |
| Script: selection rules, preserved items, report vs delete | 29 | Pass |
| Script: folder rule (declined vs full request) on a copy of the lab ccmcache layout | 23 | Pass |
| Folder-target guard, same 17 paths through the script and Create Script Parameters | 17 × 2 | Pass (identical) |
| stageScriptOnHost: first copy, unchanged, same-length in-place edit, read-only host copy, multi-chunk, no leftovers | 8 + 13 | Pass |
| selectPowerShellHost: least busy, tie-break, unreachable host, list of one, duplicates, real probe | 12 | Pass |
| Scriptable tasks: parameters, folder-rule warning, results parsing, report, closing summary | 19 + 11 + 7 | Pass |
| Admin-share reachability: accessible share, missing host (reason reported) | 2 | Pass |

# Phase A — Environment pre-checks

| ID | Check | Expected |
| --- | --- | --- |
| A1 | curl -vk https://<pshost>:5986/wsman and read the certificate lines | "signed using sha256WithRSAEncryption" |
| A2 | From Orchestrator, Invoke a PowerShell script on the host: Get-ChildItem \\<testsrv>\c$\Windows -Name -ErrorAction Stop | Returns an item (proves delegation and local admin through a remote session) |
| A3 | Same, against a server not in the lab group | Also works, so the account's scope is known |
| A4 | Get-Item WSMan:\localhost\MaxTimeoutms on the host | ≥ the longest expected run |
| A5 | telnet <relay> <port> from the Orchestrator network | 220 ... ESMTP, and 250-STARTTLS after EHLO if TLS is used |
| A6 | AD plug-in: probeAdPlugin against the lab group | Endpoint found; computers/computerMembers present |

# Phase B — Deployment checks

| ID | Check | Expected |
| --- | --- | --- |
| B1 | Workflow attributes (Implementation Guide §5) | psHosts, scriptElement show this environment's objects; SMTP values match the relay |
| B2 | Resource Element name | Exactly Invoke-ServerDiskClean.ps1 |
| B3 | Workflow outputs | Named executionOutput and serversProcessed (Implementation Guide §3.1) |
| B4 | Email section | One synchronous Send notification (TLSv1.2) element; exception routed to Closing Summary (§3.2) |
| B5 | Request form | Defaults and required fields per §3.4 / §6; olderThanDays is an integer field |

# Phase C — Script staging

| ID | Case | Expected |
| --- | --- | --- |
| C1 | First run on a host (script absent) | Log: ... is not on <host> yet - copying, then staged: ... first copy; file exists in targetPath |
| C2 | Second run, nothing changed | exact match ... nothing copied, unchanged |
| C3 | Edit the host copy by hand (even one character), run | Warning with both hashes, updated; host copy replaced |
| C4 | Re-import a changed script into the Resource Element, run | updated; the log shows the new version and hash |
| C5 | Delete the host copy, run | first copy again; directory created if missing |
| C6 | targetPath set to a UNC path or a relative path | Run fails at staging with "must be an absolute local directory path"; nothing touched |

# Phase D — Cleaning behaviour (lab data)

Seed first: .\New-DiskCleanTestData.ps1 -ADGroup '<lab group>' -DomainName <domain>.

| ID | Inputs | Expected |
| --- | --- | --- |
| D1 | c:\Windows\ccmcache, *.*, 1 day, folders ☐, read-only ☐, Report Only | Would-delete lists the aged files, including inside sub-folders; nothing deleted; executionSuccess = true; email received |
| D2 | As D1, Report and Delete | Aged files gone; sub-folders, the read-only file, vmware-vmsvc-SYSTEM.log, the hidden file and today's files remain; read-only file logged as an error; status CleanedWithErrors |
| D3 | Re-seed. *.*, 1 day, folders ☑, read-only ☑, Report and Delete | Aged sub-folders removed whole; read-only file removed; newer files, vmware-vmsvc-SYSTEM.log (at top level), and the target folder remain; Cleaned |
| D4 | Re-seed. *.tmp, folders ☐, Report and Delete | Only .tmp files deleted, at any depth; everything else remains |
| D5 | Re-seed. folders ☑, *.tmp, read-only ☑, Report Only | Warning from Create Script Parameters; red "Folder deletion was requested but NOT performed ... does not match every file" in the email; only .tmp files listed; no folder listed |
| D6 | folders ☑, *.*, read-only ☐, Report Only | Declined for the read-only reason; files listed, folders not |
| D7 | 0 days, Report Only | Everything older than the moment of the run is listed |
| D8 | Profile scenario: seed -Scenario profiles, target c:\users\_LabDiskCleanTest, *.*, 0 days, folders ☑, read-only ☑, Report and Delete | Contents removed, including read-only; _LabDiskCleanTest itself remains |

# Phase E — Email

| ID | Case | Expected |
| --- | --- | --- |
| E1 | Two recipients in mailTo, Report Only | One email to both; subject = stem + group + outcome |
| E2 | smtpHost pointed at a non-existent host (one run) | Run completes; executionSuccess = false; closing line "report NOT emailed" with the reason |
| E3 | emailReport unticked | No email; closing line "email off" |
| E4 | mailTo empty with emailReport ticked | Run fails in Create Script Parameters ("no recipient") before anything touches a host |

# Phase F — Guards and failure paths

| ID | Case | Expected |
| --- | --- | --- |
| F1 | folderTarget = c:\ | Refused ("root of a drive"); nothing runs |
| F2 | folderTarget = c:\Windows\System32\drivers | Refused ("inside the protected operating-system folder c:\Windows") |
| F3 | folderTarget = c:\Program Files\<vendor> | Refused |
| F4 | folderTarget = c:\Windows\Temp | Allowed |
| F5 | Group with only a nested group (no direct computers) | Run fails: "no servers were resolved"; warning names the nested group |
| F6 | A disabled computer account in the group | Skipped and logged; not processed |
| F7 | A powered-off member | Unreachable with "The network path was not found"; others processed; executionSuccess = false |
| F8 | A member where the host account is not local admin | Unreachable with "Access ... denied" and the second-hop hint |
| F9 | A folder that exists on no server (typo) | Error "did not exist on ANY of the ... reachable server(s)"; executionSuccess = false |
| F10 | Empty filter | Run fails ("fileFilter is empty") |
| F11 | Fractional olderThanDays (if the form still allows it) | Run fails ("must be a whole number") |
| F12 | psHosts contains a host that is down, plus one that is up | Warning for the down host; run uses the other |

# Phase G — Success criteria

- A1–A6 and B1–B5 pass.

- C1–C5, D1–D8, E1–E3 and F1–F12 pass, with no item deleted that the preserved-items list says must remain.

- A Report Only run against each production group completes within the WinRM timeout with plausible counts, and the owners of those servers have reviewed the would-delete list.

- The cache-template decision (read-only / folders) is recorded in the Change Register.

# Rollback

Disable the schedules. Nothing persists in Orchestrator between runs. Files already deleted cannot be restored by the workflow.