Windows Server Clean Disks

# Change Register

Project: Ansible → VCF Orchestrator transition — "Windows Server Clean Disks" Platform: VCF Automation 9 / VCF Operations Orchestrator 9 Purpose of this document: A single, customer-facing record of how the disk cleanup process works today and every change made to it during the Orchestrator transition — what changed, and why.

| Document | Change Register |
| --- | --- |
| Package | Windows Server Disk Cleans |
| Platform | VCF Operations Orchestrator 9 |
| Source | Change-Register.md |

Generated file This document is generated from Change-Register.md. Edit the Markdown and rebuild - changes made here are lost the next time it is built.

# Contents

Right-click here and choose Update Field to build the contents.

Continues the shared S- numbering cvs_functions.ps1 is a shared toolbox. Changes S-1 … S-5 were made by the Move Windows Event Logs project and S-6 … S-13 by the Server Reboots project (each recorded in its own register). This deliverable adds S-14 … S-15, S-31 … S-33, and process changes P-14 … P-19 and P-66 … P-69. REDESIGNED 2026-09-28 — read section 2B first. The workflow no longer calls cvs_functions.ps1 -Action clean-ServerDisk. It runs a new, standalone, fully-commented script Invoke-ServerDiskClean.ps1, held in an Orchestrator Resource Element and staged onto the PowerShell host only when the host copy is missing or differs (SHA-256). AD resolution and email moved into Orchestrator plug-ins. S-14/S-15 remain in cvs_functions.ps1 (harmless, and still the behaviour the new script's selection rules were ported from) but are no longer on this workflow's path. Script under change (working copy): InProgress/Windows Server Clean Disks/Code/Invoke-ServerDiskClean.ps1 Shared actions under change: InProgress/_Shared/Code/stageScriptOnHost.js, invokeStagedScript.js; email via the OOTB workflow Send notification (TLSv1.2) Current-state baseline: GitLab-Repos-Sanitized/psscript/servers_diskclean.yml (confirmed identical to the local copy, 2026-09-28) + vars.txt Only two working copies of the shared PowerShell exist: the In-Progress copy (edited while a project is in flight) and the Completed copy (what is migrated to the customer environment). The pre-transition originals under Ansible Playbooks and Files - Sanitized/psscript/files/ are an as-received source archive, not a working copy, and are exempt from that rule.

# 1. Current state — how the customer does it today

Goal of the automation (unchanged): free disk space on the Windows servers in a security group (CVS-DPT-AllServers) by deleting aged files from one or more folders — by default c:\Windows\ccmcache (the SCCM download cache), everything (*.*) older than yesterday (-1 day).

How it runs today (Ansible):

- servers_diskclean.yml creates a temp dir on a Windows host over WinRM (5986), win_copys the script folder, runs cvs_functions.ps1 -Action clean-ServerDisk …, then deletes the temp dir.

- The playbook is only a delivery shell. All real work happens in the script, on that one host, reaching every target over its \\server\C$ admin share.

- The script (clean-ServerDisk case, as received):

- Get-ListOfServers → Get-ADGroupMember (non-recursive, unfiltered — returns users and disabled computer objects as well as enabled computers).

- Convert-YAMLList normalises the FolderTarget list.

- For each server × each folder: rewrites c:\path → \\server\c$\path and calls Remove-files, which deletes items older than (today + NumberOfDays) matching FilterOn, honouring FolderIncluded / ForceEnable, always excluding vmware-vmsvc-SYSTEM.log.

Behaviours the transition preserves deliberately:

- The same age / filter / folder-inclusion / force semantics of Remove-files.

- The \\server\c$\… admin-share addressing (one PS host reaches every target).

- Group membership is non-recursive — only direct members are targets (deliberately not changed to recursive; deleting files is destructive — see P-15).

Pre-existing weaknesses found during the transition (fixed here):

- Silent failures. Remove-files' Get-ChildItem had no -ErrorAction Stop, so an unreachable server / inaccessible admin share raised a non-terminating error on the PS error stream that the workflow never sees — the run looked clean. Its single catch line ("Error: $_.Exception.message") never expanded the exception and was mislabelled. (Same defect S-3 fixed for Move-files.)

- Unfiltered targeting. The legacy Get-ListOfServers returned disabled and non-computer objects, which then errored one by one during the clean.

- No dry-run. The action always deleted; there was no way to preview.

# 2. Changes to cvs_functions.ps1

The package reuses the proven script as-is where possible. S-14 brings the clean-ServerDisk action up to the standard already set by move-archived-logs-ByCN (S-2…S-4) and Invoke-ServerReboot (S-6…S-11); S-15 is the Remove-files defect fix plus the new report-only capability.

| # | Date | Function / Section | Change | Reason | Deployment impact |
| --- | --- | --- | --- | --- | --- |
| S-14 | 2026-07-22 | clean-ServerDisk switch case | Rewrote the case to match the other AD-group actions: (a) added an ActiveDirectory module guard that throws (total failure) if the module is missing; (b) switched targeting from the legacy flat Get-ListOfServers to Get-ListOfServers-Direct (non-recursive, Enabled-only, per-object isolation, disabled skips logged); (c) added a -WhatIf safety gate — 'yes' = report-only, 'no' = live delete, anything else = Error: + no action (fails safe); (d) added a zero-result guard (empty group or empty folder list logs a warning and exits cleanly) and per-server try/catch isolation; (e) restored the per-server progress log line (previously commented out). | The action had none of the resilience the other AD-group actions gained during this transition. Disk cleaning is destructive and must offer a preview; a missing module or empty group must not be silently mistaken for success; one unreachable server must not abort the rest. | Requires redeploying the updated cvs_functions.ps1 to the PS host. Operators now pass whatIf (defaults to report-only). Targeting is now direct enabled computers only — a machine reached before only because it was a nested-group member or a still-enabled-but-decommissioned object is no longer cleaned (add it directly / re-enable to restore). |
| S-15 | 2026-07-22 | Remove-files function | (a) Added -ErrorAction Stop to the Get-ChildItem enumeration so an unreachable target becomes a terminating error caught and logged to stdout instead of a silent non-terminating error on the PS error stream; (b) fixed the malformed catch message ("Error: $_.Exception.message" → "$($_.Exception.Message)" with server/path context); (c) collapsed the four near-identical Get-ChildItem → Remove-Item pipeline branches into one candidate-selection pipeline shared by report and delete, then delete per item in a try/catch so one failure is logged and the rest proceed (a child already removed by a parent's -Recurse is not counted as a failure); (d) added a -ReportOnly switch (lists WouldDelete items, deletes nothing) and an optional -ServerName for log context. | "Any failure should be logged" where the workflow can see it; the report-only mode is what the clean-ServerDisk whatIf='yes' path calls. The -Force (ForceEnable) and folder-inclusion semantics are preserved exactly. | Requires redeploying the updated cvs_functions.ps1. Remove-files is only called by clean-ServerDisk, so no other action is affected. Manual callers gain -ReportOnly / -ServerName (both optional, default off/empty). |

## S-14 detail — clean-ServerDisk hardening & the resolver choice

Why Get-ListOfServers-Direct (not -ByCN). Two hardened resolvers already exist in the script:

- Get-ListOfServers-ByCN — recursive, Enabled-only. Used by the archive-log move (a non-destructive relocation) to reach the broadest set of machines.

- Get-ListOfServers-Direct — non-recursive, Enabled-only. Introduced by the reboot project (S-7) precisely because a destructive action must target only what the operator placed directly in the group; a nested sub-group is never silently expanded into scope.

Deleting files is destructive, so clean-ServerDisk follows the reboot precedent and uses Get-ListOfServers-Direct. This also preserves the original Ansible behaviour, which was already non-recursive (Get-ListOfServers without -Recursive) — the only change is that disabled and non-computer objects are now filtered out (and the skip is logged) instead of being handed to the clean loop.

whatIf gate (behaviour to be aware of):

- whatIf='yes' → report only: Remove-files -ReportOnly lists every item that would be deleted ([ReportOnly] WouldDelete: …) and deletes nothing.

- whatIf='no' → live delete. The build action logs a loud System.warn so a live run is unmistakable in the workflow log.

- Any other value → an Error: line and no action (the script fails safe). The build action additionally rejects anything that is not yes/no up front.

## S-15 detail — Remove-files before / after

Before (representative branch — one of four):

[string] $NumberOfDays = 0

...

Get-ChildItem -recurse -Filter $FilterOn -Path $Path |

Where-Object { $_.LastWriteTime -lt $dateTime -and $_.Name -cne $FileExclude } |

Remove-Item -Force -recurse -Confirm:$false

...

}Catch{ Write-Log "Error: $_.Exception.message" $true}

After (single selection + report-only + per-item delete):

[string] $NumberOfDays = 0,

[bool]   $ReportOnly   = $false,   # NEW — report-only preview

[string] $ServerName   = ''        # NEW — log context

...

$gciParams = @{ Path = $Path; Recurse = $true; Filter = $FilterOn; ErrorAction = 'Stop' }

if ($FolderIncluded -ne 'yes') { $gciParams['File'] = $true }

$candidates = @(Get-ChildItem @gciParams |

Where-Object { $_.LastWriteTime -lt $dateTime -and $_.Name -cne $FileExclude })

if ($ReportOnly) {

foreach ($c in $candidates) {

Write-Log "Info: $($ctx)[ReportOnly] WouldDelete: $($c.FullName) (LastWriteTime: $($c.LastWriteTime))" $true

}

return

}

$useForce = ($ForceEnable -eq 'yes')

foreach ($c in $candidates) {

Try {

if ($useForce) { Remove-Item -LiteralPath $c.FullName -Force -Recurse -Confirm:$false -ErrorAction Stop }

else           { Remove-Item -LiteralPath $c.FullName -Recurse -Confirm:$false -ErrorAction Stop }

$deleted++

} Catch {

if (Test-Path -LiteralPath $c.FullName) { Write-Log "Error: $($ctx)failed to delete '$($c.FullName)': $($_.Exception.Message)" $true }

}

}

...

}Catch{ Write-Log "Error: $($ctx)failed cleaning '$FilterOn' under '$Path': $($_.Exception.Message)" $true }

Failure-handling contract after S-14…S-15:

- Disabled / non-computer member → skipped during resolution (Get-ListOfServers-Direct, Enabled -eq $true) and logged as an Info: skip.

- Unavailable/failed server → Remove-files Get-ChildItem hits a terminating error (-ErrorAction Stop), logs an Error: line, and the per-server loop continues. The workflow's parseScriptOutput sees the Error: line and ends the run in Completed with Errors (not a hard failure).

- Individual undeletable item → logged Error:; the remaining items still delete.

- Total failure (AD module missing, or group/domain resolution failing) → the script throws / the AD cmdlet errors terminate; the OOTB Invoke a PowerShell script workflow routes to handlePSFailure → Failed end state.

# 2A. Items the clean intentionally PRESERVES (never deletes)

This is a required, customer-facing list The clean-ServerDisk action does not delete everything under a target — several categories are preserved by design. This behaviour is inherited from the original Ansible script (except where noted) and must be reproduced verbatim in the user-facing docs (02_Design_Document, 04_User_Guide) so operators are never surprised.

| # | Preserved item | Why / mechanism | Configurable? |
| --- | --- | --- | --- |
| 1 | vmware-vmsvc-SYSTEM.log | Hardcoded name exclusion in Remove-files: $FileExclude = "vmware-vmsvc-SYSTEM.log", tested with $_.Name -cne $FileExclude. Protects the live VMware guest-info log. Inherited from the original script. | No — hardcoded. Case-sensitive (-cne): only the exact casing vmware-vmsvc-SYSTEM.log is protected; a differently-cased copy would be deleted. |
| 2 | Anything newer than the age cutoff | Remove-files deletes only items where LastWriteTime -lt (today + NumberOfDays). Files/folders at or after the cutoff are kept. | Yes — via fileAgeDays (-NumberOfDays). 0 = older than now; -1 = older than yesterday. |
| 3 | Loose hidden / system files | Get-ChildItem runs without -Force, so hidden/system files directly in a target are never enumerated and never deleted — regardless of ForceEnable. (A hidden file nested inside a folder that is itself deleted still goes, via the parent's -Recurse -Force.) Matches the original script. | No (matches original). Would require adding -Force to the enumeration — a deliberate behaviour change, not currently made. |
| 4 | The target root folder itself | Remove-files cleans the contents of the target (Get-ChildItem -Path <target> -Recurse lists children only); the target directory is never a candidate. So c:\Windows\ccmcache / c:\users are emptied but not removed. Correct and intended (you never want c:\users deleted). | No — by design. |
| 5 | Read-only files when ForceEnable=no | Without -Force, Remove-Item cannot delete a read-only item, so it is left (and logged as an Error:). ForceEnable=yes deletes them. ForceEnable is only a read-only switch — it has no effect on hidden files (see #3). | Yes — via forceEnable. |
| 6 | All folders when FolderIncluded=no | With FolderIncluded=no the enumeration adds -File, so only files are candidates; directories are left in place. FolderIncluded=yes allows folder deletion. | Yes — via folderIncluded. |
| 7 | Everything when whatIf=yes | Report-only mode (-ReportOnly) lists [ReportOnly] WouldDelete: … and deletes nothing. This is the default. | Yes — via whatIf (yes/no). |

Lab validation: the seeder lab/New-DiskCleanTestData.ps1 creates one negative-test artifact per preserved category (vmware-vmsvc-SYSTEM.log, _KEEP_newer_than_threshold.txt [future-dated], _readonly_aged.txt, _hidden_aged.txt) so each rule above can be observed surviving a run.

Carried unchanged into Invoke-ServerDiskClean.ps1 (S-31). Every row above holds for the redesigned workflow; the mechanism now lives in Invoke-TargetClean instead of Remove-files. Verified 2026-09-28 against a seeded folder (29 checks, Windows PowerShell 5.1).

Caveat to rows 1 and 2 (inherited, now stated explicitly) With FolderIncluded=yes, a folder whose own LastWriteTime is older than the cutoff is removed with -Recurse, taking everything inside it — including files newer than the cutoff, hidden files, and a nested vmware-vmsvc-SYSTEM.log. A folder's timestamp changes only when entries directly in it are added, removed or renamed, not when a deeper file is modified. This is how the original script behaved and it is what the two user-profile templates (c:\users, 0 days, force) rely on to remove whole profiles, so it is deliberately unchanged. Harmless for the SCCM cache (written once). Must appear in 02_Design_Document / 04_User_Guide beside the preserved list.

# 2B. The 2026-09-28 redesign — standalone script, plug-ins, hash-checked staging

Why. The customer's direction for this workflow (2026-09-28):

- Use Orchestrator plug-ins for AD queries, vCenter work and email.

- Keep the fully documented PowerShell script in an Orchestrator Resource Element.

- Before running, check whether the script is already on the PowerShell host: copy it the first time, run the existing copy on later runs, but only if it is an exact match for what would be copied — otherwise overwrite it.

- It must work the same for physical and virtual servers: the PowerShell host does the cleanup for every target. (So this workflow does no vCenter work at all.)

cvs_functions.ps1 -Action clean-ServerDisk could not meet (1): it resolves the AD group itself with Get-ADGroupMember. The action was therefore lifted into its own script, following the Invoke-ServerReboot.ps1 precedent.

| # | Date | Component | Change | Reason | Deployment impact |
| --- | --- | --- | --- | --- | --- |
| S-31 | 2026-09-28 | Invoke-ServerDiskClean.ps1 (new, standalone) | Replaces cvs_functions.ps1 -Action clean-ServerDisk for this workflow. Takes the server list as -ComputerNames (no AD lookup, no ActiveDirectory module). Positive -OlderThanDays (was negative -NumberOfDays, previously converted in vRO — P-18). -ReportOnly yes/no (ValidateSet, default yes) replaces -WhatIf. Folder targets separated by the pipe character (was a YAML-list string through Convert-YAMLList). Selection and deletion rules of Remove-files (S-15) ported unchanged — see §2A. No email (vRO sends it — P-69). Pure ASCII, fully commented. | Customer direction (§2B items 1–2). A standalone script has one job, is testable on its own, and is small enough to stage per run. | Import into Resource Element PSO/Scripts/Invoke-ServerDiskClean.ps1. Nothing to pre-stage on the host (P-67). cvs_functions.ps1 is not modified. |
| S-32 | 2026-09-28 | Invoke-ServerDiskClean.ps1 — result | Writes one PSO_RESULT= JSON line: totals plus a per-server list (name, status, matched, removed, failed, bytes, freeBefore, freeAfter, detail). Space freed is measured (sizes taken before each delete; children of a removed folder not double-counted) and drive free space is recorded before and after through the admin share (Scripting.FileSystemObject — SMB only, no WMI). | The per-server report and freed-space figure were both deferred items (§5). Structured output lets vRO build the email and outputs without scraping log text (parseScriptOutput is no longer used). | None beyond S-31. |
| S-33 | 2026-09-28 | Invoke-ServerDiskClean.ps1 — resilience & guard rails | (a) An unreadable sub-folder no longer abandons the whole target: the target root must open, deeper enumeration errors are logged as ERROR and everything else is still cleaned (was: -ErrorAction Stop on the whole recursive enumeration). (b) A folder target absent on a server is a per-server warning; absent on every reachable server is an ERROR (almost always a typo). (c) Drive roots and core OS folders (\Windows, \Windows\System32, \Program Files, \ProgramData, …) are refused before anything is touched; c:\users is deliberately allowed. (d) Unreachable servers (admin share will not open) are reported with the reason. (e) Individually named items capped per target (-MaxItemsListed, default 25) — counts always cover everything. | "One failure must not stop the rest" applied one level deeper; a missing SCCM cache on a non-SCCM server is not an error; the whole transcript is copied into the vRO run log, so tens of thousands of WouldDelete lines are not acceptable. | None beyond S-31. |

What did NOT change, deliberately: the selection and deletion rules (§2A), direct-only targeting (P-15, now enforced by getGroupComputersDirect), the whatIf safety gate and its default (P-16), the fixed *.* filter (P-19), the positive age input (P-18).

# 3. Changes to the automation process (Ansible → Orchestrator)

| # | Date | Area | Current process (Ansible) | New process (Orchestrator) | Reason |
| --- | --- | --- | --- | --- | --- |
| P-14 | 2026-07-22 | Execution engine | Ansible runs PowerShell on a host via win_shell/win_command, staging the script with win_copy over WinRM | Orchestrator workflow calls the pre-staged cvs_functions.ps1 via the OOTB "Invoke a PowerShell script" over the PowerShell plug-in (WinRM/HTTPS/Kerberos) from a single PS host | Replace Ansible with Orchestrator while reusing proven script logic; eliminates per-run script staging |
| P-15 | 2026-07-22 | AD targeting method | Flat, unfiltered Get-ListOfServers (non-recursive; returns users + disabled objects too) | Get-ListOfServers-Direct — non-recursive, Enabled-only, per-object isolation, disabled skips logged | Deleting files is destructive → membership must be explicit (no nested-group expansion), matching the reboot precedent (S-7); disabled/decommissioned and non-computer objects are excluded and logged |
| P-16 | 2026-07-22 | Safety / preview | None — the action always deleted | whatIf gate, default yes (report-only). yes lists would-delete items and deletes nothing; no deletes for real | Destructive automation needs a preview; mirrors the report-only safety mode added to Remove-OldFiles-UNCShare (S-1). whatIf is the sole safety control (there is no interactive prompt in a non-interactive vRO session) |
| P-17 | 2026-07-22 | Variables / secrets | vars / group_vars / become | Workflow inputs with defaults set directly on each input (no Configuration Element); credentials via the PS host plug-in service account | Standard Orchestrator patterns; these values are static per environment, so self-contained inputs are preferred over a shared Config Element (same decision as Move-ArchivedLogs-ByADGroup, P-8) |
| P-18 | 2026-07-23 | Age-threshold input | var_NumberOfDays is a negative value (-1, -4) fed straight to the script's (Get-Date).AddDays(N) | Operator-facing workflow input is a positive olderThanDays — "delete items older than N days" (4 = 4 days old or older, 1 = older than a day, 0 = everything up to now). The build action converts it to the script's negative convention (-NumberOfDays = -olderThanDays); negatives are rejected on the form. No cvs_functions.ps1 change — the script still receives the negative value | The negative form is a footgun on a user form (a bigger negative is less aggressive, and there is "no such thing as -4 days old"). A positive "older than N days" reads naturally and matches the sibling Remove-OldFiles-UNCShare olderThanDays input. Kept entirely in the vRO layer so the shared script and its other callers are unaffected |
| P-19 | 2026-07-23 | File filter | var_FilterOn (*.*) supplied as a variable | fileFilter is a fixed workflow attribute *.*, NOT an operator input | -FilterOn in Remove-files is applied to directory names too, not just files. *.* matches every file and folder, so FolderIncluded='yes' actually deletes folders; a restrictive filter such as *.txt matches no folders (they aren't named *.txt), so folders would silently NOT be deleted. Pinning the filter to *.* and keeping it off the form removes that footgun. All eight production templates already use *.*. No cvs_functions.ps1 or build-action change — the action passes the attribute value through unchanged |
| P-66 | 2026-09-28 | AD targeting engine (supersedes the mechanism of P-15; the rule is unchanged) | Get-ADGroupMember inside the script, over WinRM, as the PS host's account; domain from var_DomainName | Orchestrator AD plug-in: findAdHostForDn (endpoint from the DN's DC= parts) → resolveAdGroup → getGroupComputersDirect (direct, enabled computers only; nested groups warned, not expanded). The script receives only the resulting list. The domainName input is gone — the DN implies it | Customer direction (§2B item 1). No PowerShell and no second hop to resolve the group; the endpoint cannot disagree with the group; reuses the three actions already delivered with Server Reboots |
| P-67 | 2026-09-28 | Script delivery (supersedes P-14's "pre-staged" and amends programme-wide P-56) | win_copy of the whole ps_scripts folder to a temp dir every run; deleted afterwards | Script held fully commented in Resource Element PSO/Scripts/Invoke-ServerDiskClean.ps1. Shared stageScriptOnHost probes C:\PSO\Scripts\Invoke-ServerDiskClean.ps1 on the PS host: absent → copy; SHA-256 and length match → run the existing copy; any difference → overwrite, then re-hash on disk and fail the run if it does not match. Returns <name> v<RE version> sha256=<12 hex> (first copy / updated / unchanged), bound to a workflow output | Customer direction (§2B item 3). A content hash needs no version marker and no CI job (the reason P-56 originally chose copy-every-run); an in-place edit on the host is detected even when the length is unchanged; the script body crosses WinRM only when it changed, so it can stay fully commented. stageScriptOnHost is shared: its inputs changed from (psHost, resourcePath, targetPath) to (psHost, script: ResourceElement, targetPath) (2026-09-29), with targetPath now the directory: it builds the full path as targetPath\<element name>, checks/places the script there, and returns that full path — see _Shared/Documentation/Script-Staging-Design.md |
| P-68 | 2026-09-28 | Script execution | win_command powershell.exe -File <temp>\cvs_functions.ps1 -Action clean-ServerDisk … | New shared action invokeStagedScript runs the staged file by path through the host's own session (psHost.invokeScript()), merges all streams, and parses the PSO_RESULT line; a missing line throws (Failed - PS Execution). Replaces the OOTB Invoke a PowerShell script + parseScriptOutput + handlePSFailure chain for this workflow | The staged file is already verified, so it is invoked, not re-sent. Structured result instead of scanning for Error: lines. Its scriptPath input is bound to the full path stageScriptOnHost returns (2026-09-29; replaces a separate stagedScript label input), so the run element cannot be wired without the staging element in front of it |
| P-69 | 2026-09-28 | Reporting / email (closes the §5 deferred item) | None — clean-ServerDisk never emailed | Per-server HTML report built in vRO from the structured result (problems first; matched / deleted / failed / freed / free before / free after / detail; the preserved-items list in the footer) and sent through the Orchestrator Mail plug-in by the OOTB workflow *Send notification (TLSv1.2) (a Workflow element; since 2026-09-29, replacing the short-lived shared action sendHtmlEmail, now deleted). SMTP host/port/from default to the plug-in's Configure mail settings; username/password are left unbound (anonymous relay). The OOTB workflow throws on a send failure, so its exception is bound to emailError and routed to the closing task, not a Failed end. It has no CC, so the mailCc input was removed. See _Shared/Documentation/Email-Notification-Standard.md. A send failure does not* fail the workflow — it sets executionSuccess=false and says so | Customer direction (§2B item 1). Mail leaves from Orchestrator, not the PS host, so the script needs no relay access or SMTP parameters. Recipients are validated before anything is deleted Deployment requirement (2026-09-29): every Orchestrator appliance node must reach the SMTP relay (TCP 25 or the configured port, DNS resolution of the relay name, relay accepting mail from the appliance addresses). The PowerShell host's relay access does not cover it. Confirmed as the programme standard on 2026-09-29: Orchestrator sends the mail, not the script (a brief switch to the cvs_functions.ps1 SendMail method was withdrawn the same day). |
| P-70 | 2026-09-29 | PowerShell host selection (shared selectPowerShellHost, programme-wide) | Ansible inventory host | Automatic, no form input. The action takes an array of PowerShellHost objects (psHosts) and returns the one with the lowest resource utilization: each is probed once (CIM only) and scored cpu% + 0.5 x memory-in-use% + 20 x other active remote PS sessions (idle sessions not counted); ties go to fewer sessions, then name. A list of one is used without probing. Hosts that do not answer are warned about and skipped; if none answers the run ends Failed - PS Execution. The candidates come from a build-time workflow attribute, psHostCandidates. The action does not check domains -- listing only hosts whose account can reach the targets is a build-time decision. Input changed from psHost (optional, operator-chosen) to psHosts (required array) | Customer direction: choose automatically by load instead of echoing an operator's choice. A 2026-09-28 variant that also filtered candidates by joined domain (from a domainDn input) was withdrawn on 2026-09-29 at the customer's direction, together with the build sheet's domain-extraction task (4a). Verified locally: real probe on Windows PowerShell 5.1 plus stubbed selection scenarios |
| P-71 | 2026-09-29 | Folder deletion rule and file filter (supersedes P-19; script side is S-35) | var_FilterOn applied to files and folder names; var_FolderIncluded: yes deleted matching folders whole whatever the other settings | fileFilter is an operator input again (default *.*), applied to files only. With "delete folder" ticked, folders older than the cutoff are chosen by age, whatever their name, and removed whole, but only when fileFilter is * or *.* AND "delete read-only items" is ticked. With any other combination, folder deletion is declined, not the run: every folder is left in place and files matching fileFilter are still cleaned (or listed, in report-only). Element 5 warns up front; the script makes the decision, logs a WARN, and returns the reason in foldersDeclined; element 8 puts it in the summary line and as a red notice in the email. Nothing is widened automatically | Customer direction 2026-09-29: keep the folder option without name matching, but no heavy-handed "tick a box and everything inside goes" behaviour. An under-specified request must still do the safe part, the matching files. (The first version of this rule refused the whole run; changed the same day.) Migration impact: the six cache templates (ccmcache, folders on, force off) will clean files only and leave the hash-named package folders; tick "delete read-only items" to keep removing them. The two profile templates (*.*, folders on, force on) are unaffected |

Net result (as redesigned 2026-09-28): 1 playbook → 1 workflow (Clean-ServerDisks-ByADGroup, 11 elements: 3 AD plug-in actions, host selection, parameter task, stage, run, parse/report task, email decision, email, closing summary). 1 new script (Invoke-ServerDiskClean.ps1, S-31 … S-33); 3 new/changed shared actions (stageScriptOnHost, invokeStagedScript) plus the OOTB Send notification (TLSv1.2) workflow; no change to cvs_functions.ps1. Build sheet: Code/workflow_Clean-ServerDisks-ByADGroup.js. The July design (buildCleanDisksInvocation + spec) is kept in Code/Superseded/.

# 4. Current vs new — quick mapping

Names below are those of the deployed workflow, Windows Server Disk Cleans (Code/serverDiskCleansWorkflow.yml, exported 2026-09-30).

| Today (Ansible playbook task) | New (Orchestrator workflow element) |
| --- | --- |
| win_tempfile / win_copy files/ps_scripts / win_stat | 6. stageScriptOnHost: copy only if absent or different; SHA-256 verified |
| (inside the script) Get-ADGroupMember | 1–3. findAdHostForDn → resolveAdGroup → getADComputersGroupDirectMembers (AD plug-in) |
| (fixed inventory host) | 4. selectPowerShellHost: least busy of psHosts |
| win_command … -Action clean-ServerDisk | 7. invokeStagedScript → Invoke-ServerDiskClean.ps1 |
| (none) | 8–11. Parse Results (HTML report), Email Report?, OOTB Send notification (TLSv1.2), Closing Summary |
| always: win_file state=absent | (dropped: the script stays at a fixed path and is re-verified every run) |

Variable mapping:

| Ansible var (vars.txt) | vRO input / attribute (deployed name) | Script parameter |
| --- | --- | --- |
| var_ADGroupMember (CVS-DPT-AllServers) | input distinguishedName (the group's DN) | (none: resolved by the AD plug-in; the list arrives as -ComputerNames) |
| var_DomainName (dom4.invalid) | (dropped: implied by the DN's DC= parts) | (none) |
| var_FolderTarget (c:\Windows\ccmcache) | input folderTarget (Array/string, one path per row) | -FolderTarget (joined with the pipe character) |
| var_FilterOn (*.*) | input fileFilter (default *.*, files only; P-71) | -FilterOn |
| var_NumberOfDays (-1) | input olderThanDays (positive; 1) | -OlderThanDays (positive) |
| var_FolderIncluded (yes) | input folderIncluded (boolean; folder rule, P-71) | -FolderIncluded yes/no |
| var_ForceEnable (no) | input forceEnable (boolean) | -ForceEnable yes/no |
| (none — new) | input reportOnly (yes Report Only / no Report and Delete) | -ReportOnly yes/no |
| var_ps_folder / var_ps_script_file | attribute scriptElement (Resource Element) + input targetPath (directory, C:\PSO\Scripts) | (the staged file itself) |
| var_parameter_action (clean-ServerDisk) | (dropped: the script does one thing) | (none) |
| (none — new) | inputs emailReport, mailTo, mailSubject; attributes smtpHost, smtpPort, useStartTls, username, password, fromName, fromAddress | (none: Orchestrator sends the mail) |
| (inventory host) | attribute psHosts | (none) |

# 5. Outstanding / deferred

| Item | Status / note |
| --- | --- |
| Customer documentation set (01 … 05) | Rewritten 2026-09-30 for the deployed workflow; .docx regenerated. Describes the design including the §3 changes of the Implementation Guide, listed next. |
| Workflow changes still to make in Orchestrator (Implementation Guide §3) | (1) Outputs executionOuput / ServersProcessed renamed to executionOutput / serversProcessed: defect, both outputs are always empty today because the names do not match what Parse Results sets. (2) Replace the asynchronous per-recipient email loop with one synchronous Send notification (TLSv1.2) (toAddress ← mailToString, subject ← reportSubject), exception → emailError → new Closing Summary task (Code/task_ClosingSummary.js). (3) Report Only banner text (whatIf = no) → (Report and Delete). (4) Form: targetPath label/description (local directory, not UNC or file path), olderThanDays integer, required fields and defaults. |
| Cache-template decision (P-71) | Six ccmcache templates run folders on / read-only off, which now cleans files only. Decide whether to tick "Delete read-only items" for them. |
| .package export | Re-export com.broadcom.pso.servers.windows.serverDiskClean after the changes above (the 2026-09-08 package is the old design). Include the Resource Element and the shared actions. |
| Production mail settings | Lab uses mail.vcf.lab:587 with STARTTLS; production today is plain SMTP on 25. Set smtpHost / smtpPort / useStartTls / fromAddress per environment; confirm the relay accepts the sender. |
| Build sheet Code/workflow_Clean-ServerDisks-ByADGroup.js | Uses pre-deployment names (adGroupDn, whatIf, diskCleanScript, scriptDirectory, psHostCandidates). The deployed export Code/serverDiskCleansWorkflow.yml is now authoritative. |
| Lab validation | Development checks passed (see 05 Validation & Testing Plan). Customer-lab phases A–F still to run. |
| Folder removed whole with newer contents (§2A caveat) | Inherited and kept; the profile templates depend on it. |

# Revision history

| Date | Author | Summary |
| --- | --- | --- |
| 2026-07-22 | Automation transition | Initial register. Script changes S-14 (clean-ServerDisk: AD-module guard, Get-ListOfServers-Direct resolver, whatIf report-only gate, per-server isolation, zero-result guard) and S-15 (Remove-files: -ErrorAction Stop, fixed catch message, single-pipeline selection, per-item delete, -ReportOnly / -ServerName). Process changes P-14 … P-17 (Ansible→Orchestrator; direct Enabled-only targeting; whatIf safety gate; inputs with direct defaults, no Config Element). Code: buildCleanDisksInvocation action + Clean-ServerDisks-ByADGroup workflow spec. |
| 2026-07-23 | Automation transition | Authored the customer documentation set (01_Executive_Summary, 02_Design_Document, 03_Implementation_Guide, 04_User_Guide, 05_Validation_and_Testing_Plan). Aligned the action module namespace to broadcom.pso.vcf.vm.guestOps.files.windows.diskcleanup across the workflow spec and docs. |
| 2026-07-23 | Automation transition | Process change P-19: pinned fileFilter to a fixed workflow attribute *.* (removed it from the operator form). -FilterOn applies to directory names too, so a restrictive filter (e.g. *.txt) silently prevents folder deletion under FolderIncluded='yes'; *.* matches all files and folders. No code change. Updated the workflow spec and variable-mapping table. |
| 2026-07-23 | Automation transition | Process change P-18: replaced the negative fileAgeDays workflow input with a positive, intuitive olderThanDays ("delete items older than N days"); the buildCleanDisksInvocation action converts it to the script's negative -NumberOfDays (-olderThanDays) and rejects negatives. Default 1 (== the former -1). No cvs_functions.ps1 change. Updated the build action, workflow spec, and variable-mapping table. |
| 2026-07-23 | Automation transition | Added section 2A "Items the clean intentionally preserves" — the full, customer-facing list of what is not deleted (the vmware-vmsvc-SYSTEM.log case-sensitive name exclusion, newer-than-cutoff items, loose hidden/system files, the target root folder, read-only files under ForceEnable=no, folders under FolderIncluded=no, and report-only whatIf=yes). Flagged it as a required section for the pending 02_Design_Document / 04_User_Guide. No code change. Prompted by the vmware-vmsvc-SYSTEM.log exclusion not being obvious from the workflow inputs. |
| 2026-09-28 | Automation transition | Redesign per customer direction (§2B). New standalone, fully-commented Invoke-ServerDiskClean.ps1 (S-31 script; S-32 structured per-server result, measured space freed, drive free space before/after; S-33 sub-folder resilience, absent-target handling, OS-folder refusal, capped listings). Process changes P-66 (AD plug-in targeting), P-67 (Resource Element + SHA-256 copy-if-different staging — amends shared stageScriptOnHost and programme-wide P-56), P-68 (run the staged file by path via new shared invokeStagedScript), P-69 (HTML report via new shared sendHtmlEmail / Mail plug-in). No vCenter work, by direction: physical and virtual targets are handled identically. Added the §2A folder-removed-whole caveat. New build sheet Code/workflow_Clean-ServerDisks-ByADGroup.js; July design moved to Code/Superseded/. Confirmed the customer's current playbook is identical to the baseline. Documentation set and .package flagged out of date (§5). |
| 2026-09-29 | Automation transition | Email and host selection follow-ups. (1) Email is sent by the OOTB workflow *Send notification (TLSv1.2) instead of the shared action sendHtmlEmail, which is deleted. The exception is bound to emailError and goes to the closing task; mailCc was removed (the OOTB workflow has no CC); element 5 now builds mailToString. (2) Orchestrator → SMTP relay connectivity is documented as a deployment requirement (P-69; _Shared/Documentation/Email-Notification-Standard.md). (3) selectPowerShellHost picks the least busy of a build-time psHostCandidates array (P-70). (4) stageScriptOnHost is now (psHost, script, targetPath) with targetPath as the directory*, returning the verified full path, which invokeStagedScript (psHost, scriptPath, parameters) runs (P-67/P-68). |
| 2026-09-29 | Automation transition | Defect fix in Invoke-ServerDiskClean.ps1 (first lab run): the admin-share reachability check used Get-Item -LiteralPath \\<server>\c$\, and in Windows PowerShell 5.1 that fails with "Could not find item" on a share root with a trailing \ even when the share is fully accessible. As a result every server was reported Unreachable and nothing was scanned. The check now lists the share root through .NET (Test-ShareAccess), which proves read access and reports the real reason when access fails ("network path was not found", "network name cannot be found", "access denied" plus a second-hop hint). Verified against \\localhost\c$ and a nonexistent host. The local test suite had replaced admin-share paths with local ones, so it never exercised this line. Re-import the Resource Element; the next run's staging step will detect the new hash and replace the copy on the host. |
| 2026-09-29 | Automation transition | P-71 / S-35: folder deletion rule. -FilterOn / fileFilter now applies to files only; with folders included, folders are chosen by age alone, whatever their name. "Delete folder" requires fileFilter * or *.* and "delete read-only items", otherwise the run is refused (element 5 and the script both check). fileFilter is an operator input again (default *.*). The script's -FolderIncluded default is now no. Verified end to end through \\localhost\c$ against a copy of the lab ccmcache layout (21 checks) and element 5 in isolation (10 checks). The six cache templates need a decision before migration (see P-71). |
| 2026-09-29 | Automation transition | S-36: protected-tree guard for folder targets. Previously only exact paths were refused (e.g. c:\Windows, c:\Windows\System32), so c:\Windows\System32\drivers or c:\Program Files\<product> passed every check. Now any target that is, or is inside, \Windows, \Program Files, \Program Files (x86), \ProgramData, \Boot, \Recovery or \System Volume Information is refused (on any drive), except the allow-list \Windows\ccmcache, \Windows\Temp and \Windows\SoftwareDistribution\Download (and anything inside them). c:\users remains allowed for the profile templates. Enforced identically in element 5 (Failed - Bad Inputs) and in the script's Test-FolderTarget; the two lists must be kept in step. Verified with the same 17 path cases against both. |
| 2026-09-29 | Automation transition | P-71 revised: under-specified folder requests are downgraded, not refused. When "delete folder" lacks */*.* or "delete read-only items", the script declines folder deletion only (WARN, foldersDeclined in PSO_RESULT) and still cleans matching files. Element 5 warns instead of failing, and element 8 reports it in the summary and email. Also fixed an element 8 defect seen in the lab: an empty servers list reaches the task as an array, not JSON text, which produced "Could not read the per-server list: SyntaxError: Empty JSON string". Both forms are now accepted. Verified: 23 end-to-end checks through \\localhost\c$, and 7 checks on elements 5 and 8. |
| 2026-09-30 | Automation transition | Documentation set rewritten from the deployed workflow export (Code/serverDiskCleansWorkflow.yml): 01 Executive Summary, 02 Design Document, 03 Implementation Guide, 04 User Guide, 05 Validation & Testing Plan; .docx regenerated. §4 mapping updated to the deployed names (distinguishedName, reportOnly, scriptElement, targetPath, psHosts, getADComputersGroupDirectMembers). Found in the export and listed in §5: the executionOuput / ServersProcessed output-name defect; the asynchronous per-recipient email loop, to be replaced by one synchronous send with a Closing Summary (Code/task_ClosingSummary.js, new); stale form label on targetPath. |