Table of Contents

Validation and Testing Plan — Datastore Capacity Reporting	1

1. Approach	1

2. Layer A — offline test suite	2

Scenario coverage	2

T-23 — the measured delta	3

Sample reports	3

3. Layer B — lab validation	3

4. Layer C — parallel run	5

Before the first send	5

The comparison	5

Acceptance criteria	6

5. Failure scenarios and expected behaviour	6

6. Regression testing after any code change	7

# Validation and Testing Plan — Datastore Capacity Reporting

Workflow: Get Datastore Capacity Report Package: com.broadcom.pso.vc.storage.reporting Date: 2026-08-10

## 1. Approach

Three layers, in order. Each answers a question the next cannot.

| Layer | Question answered | Where |
| --- | --- | --- |
| A. Offline suite | Is the logic correct, including the cases you cannot conjure in a lab? | lab/Run-AllTests.js |
| B. Lab validation | Do the vCenter and Mail plug-in calls behave as assumed on a real appliance? | Lab Orchestrator + vCenters |
| C. Parallel run | Does the production output differ from today's only in the ways predicted? | Production, two cycles |

Layer A cannot replace Layer B. It stubs System, VcPlugin and EmailMessage; it proves the logic built on those calls, not the calls themselves.

Layer B cannot replace Layer A. A zero-capacity datastore, an unreachable vCenter, two datastores sharing a name across sites and a datastore sitting on exactly 90.00% are all trivial as fixtures and impractical to arrange on demand in a lab.

## 2. Layer A — offline test suite

cd lab
node Run-AllTests.js

Result on delivery: PASSED: 112   FAILED: 0. Requires Node 18+. No network, no dependencies, no appliance.

The suite executes the shipped source from ../Code unmodified against a synthetic five-vCenter estate. Actions are wrapped as functions taking their declared inputs; scriptable tasks are evaluated against a pre-seeded workflow context, which is how vRO binds attributes. Full fixture inventory is in ../lab/README.md.

### Scenario coverage

| # | Scenario | Proves |
| --- | --- | --- |
| T-01 | Full run, defaults, mail enabled | Happy path end to end |
| T-02 | Unreachable vCenter does not end the run | P-35 |
| T-03 | Zero-capacity datastore skipped, not fatal | P-35 |
| T-04 | Unreadable datastore isolated from its siblings | P-35 |
| T-05 | Full-but-not-overcommitted datastore reported | P-36 |
| T-06 | Boundary values land in exactly one band | P-34 |
| T-07 | Below-floor datastore excluded | Floor honoured |
| T-08 | Same-named datastores on different vCenters both survive | P-37 |
| T-09 | Absent uncommitted renders unknown, never asserted No | P-36 |
| T-10 | Inaccessible datastores excluded by default, included on request | Input behaviour |
| T-11 | Placement resolves; failure degrades to blank, not to a dead run | Design §3.3 |
| T-12 | Rendering, stylesheet, HTML escaping | P-38, P-39, security |
| T-13 | Worst-first, run-to-run deterministic ordering | P-39 |
| T-14 | Subject carries all three counts and declares incompleteness | P-40 |
| T-15 | Blank Cc entries stripped, not rejected | P-42 |
| T-16 | Input validation fails before any vCenter is contacted | Fail-fast |
| T-17 | vCenter resolution: all / explicit / none registered | P-33 |
| T-18 | Clean estate → CLEAN_NO_FINDINGS, report still sent | P-41 |
| T-19 | Custom thresholds re-band correctly | P-34 |
| T-20 | Delivery failure fails the run; report recoverable from transcript | P-41 |
| T-21 | sendEmail=false builds the report, sends nothing | Input behaviour |
| T-22 | Every log line carries the [DATASTORE-REPORT] marker | Operability |
| T-23 | Legacy vs new delta | All of the above, quantified |

### T-23 — the measured delta

Both implementations are run over the subset the legacy logic can survive (the others abort it outright):

legacy reported : 2
new reports     : 8
newly visible   : PROD-VMFS-002 (99.10%, not overcommitted)
                  SITE-PROD-01 on vcb02 (name collision victim)
                  BOUNDARY-90-00, BOUNDARY-89-99, BOUNDARY-80-00, BOUNDARY-70-00
no longer shown : (none)

Two assertions, both of which must also hold in production:

- Strict superset — nothing the customer sees today disappears.

- On the full estate the legacy implementation reports nothing at all, aborting on the zero-capacity datastore before reaching the email step.

The 4× ratio is a property of the fixtures, not a production forecast. The production figure is measured in Layer C.

### Sample reports

Regenerated on every run, for review before the first scheduled send:

| File | Shows |
| --- | --- |
| Sample-Report-Full.html | Default thresholds, one vCenter unreachable — the incomplete-scan banner |
| Sample-Report-Complete.html | All vCenters reachable |
| Sample-Report-NoFindings.html | Clean estate |
| Sample-Report-Thresholds-95.html | thresholdHighPct=95, bandWidthPct=5 |

## 3. Layer B — lab validation

Run in order. Each step has a defined pass condition; do not proceed past a failure.

| # | Test | Method | Pass condition |
| --- | --- | --- | --- |
| B-1 | Package imports cleanly | Import com.broadcom.pso.vc.storage.reporting | Workflow and both actions present; no element overwritten |
| B-2 | Dry run, no mail | Run with sendEmail = false | outcome = COMPLETE or CLEAN_NO_FINDINGS; reportHtml populated; log ends [FINALISE] [RESULT] |
| B-3 | Plug-in calls behave as assumed | Inspect the [INVENTORY] log lines | Each vCenter logs n datastore(s) enumerated. A non-zero figure confirms getAllDatastores() returns real inventory |
| B-4 | Endpoint coverage | Read the report header | vCenters scanned: n of n, n = vCenters in scope. A shortfall here is the most likely go-live defect |
| B-5 | Placement resolution | Inspect Datacenter / Datastore Cluster columns | Populated for datastores in datacenters and storage pods. Blank columns with a placement map warning are acceptable but should be understood |
| B-6 | Figures are correct | Pick three datastores; compare against the vSphere Client | Capacity, free and % used match to rounding |
| B-7 | Mail delivery | mailTo = your address, sendEmail = true | Delivered; subject <prefix> ¦ n critical / n warning / n advisory; renders correctly in the recipients' actual mail client, not only a browser |
| B-8 | Cc handling | Add a real Cc, then an empty one | Both send; the empty Cc does not fail the run |
| B-9 | Narrowed run | Populate vCenterConnections with one vCenter | Report scopes to it; header reads 1 of 1 |
| B-10 | Gap handling | Break one vCenter endpoint's credentials, re-run | Report still delivered; red banner names that vCenter and the reason; subject carries INCOMPLETE; outcome = COMPLETE_WITH_GAPS |
| B-11 | Delivery failure | Set smtpHost to an unreachable host | Run ends ERROR; log names the relay; the full report HTML is written into the transcript between the ---BEGIN REPORT HTML--- markers |
| B-12 | Input validation | thresholdHighPct = 140; then mailTo = [] with sendEmail = true | Both fail immediately, naming the input. No [INVENTORY] lines appear — nothing was scanned |
| B-13 | Custom thresholds | thresholdHighPct = 95, bandWidthPct = 5 | Bands read 95 / 90 / 85; rows re-band accordingly |
| B-14 | Read-only posture | Review the vCenter task list for the run window | No tasks attributable to the Orchestrator service account. The workflow must generate none |
| B-15 | Log filterability | Filter VCF Operations for Logs on [DATASTORE-REPORT] | The complete run transcript returns, and nothing else |

B-14 is the one to run deliberately. The claim that this workflow cannot change the estate is worth evidencing once rather than asserting.

## 4. Layer C — parallel run

Duration: at least two full scheduled cycles with both systems running.

### Before the first send

- Recipients briefed that the report will get longer, using Change Register §6. This is the primary go-live risk and the most likely cause of an escalation.

- Orchestrator schedule created, matching the Ansible cadence.

- Ansible job template still enabled.

### The comparison

For each cycle, take the row set from each report keyed on vCenter + datastore name and compute:

| Set | Expected |
| --- | --- |
| Present in both | The bulk of the Ansible report |
| New only | Expected and large. Categorise each as P-36 (full, not overcommitted), P-37 (name collision), or P-34 (boundary) |
| Ansible only | Must be empty. Any member is a regression and blocks cutover |

Record the actual counts — they are the production measurement of the delta and the evidence for the customer that the previous report was incomplete.

Do not compare counts as a pass/fail test. They are expected to differ substantially; that difference is the deliverable. Compare membership.

### Acceptance criteria

| # | Criterion |
| --- | --- |
| C-1 | Two consecutive cycles complete with outcome of COMPLETE or CLEAN_NO_FINDINGS |
| C-2 | Zero rows present in the Ansible report and absent from the Orchestrator report |
| C-3 | Every additional row attributable to P-34, P-36 or P-37 |
| C-4 | vCenters scanned equals the vCenters in scope on every cycle |
| C-5 | Report delivered to the full distribution list, rendering correctly in their mail client |
| C-6 | No vCenter task generated by the Orchestrator service account across the window |
| C-7 | Change Register §1B decisions resolved — the 90-vs-95 threshold and the 70-vs-75 floor |

Cutover on all seven. Then disable the Ansible job template.

## 5. Failure scenarios and expected behaviour

Reference table for anyone assessing a run.

| Scenario | Expected behaviour | Retiring behaviour |
| --- | --- | --- |
| One vCenter unreachable | Run continues; vCenter named in the report and the subject; COMPLETE_WITH_GAPS | Entire run aborts. Nothing emailed. |
| All vCenters unreachable | Report delivered listing every failure; zero rows; COMPLETE_WITH_GAPS | Aborts on the first |
| No vCenter registered | Fails in ST-01 before contacting anything, with a message naming the fix | n/a |
| Datastore reports capacity 0 | Skipped with a reason; listed in "could not be evaluated" | Divide-by-zero. Run dies. Nothing emailed. |
| Datastore properties fault mid-sweep | Skipped with a reason; siblings unaffected | Run dies |
| uncommitted not published | unknown in the Overcommitted column | Treated as 0, so the datastore was excluded from collection entirely |
| Nothing above the floor | Report delivered saying so; CLEAN_NO_FINDINGS | Empty tables emailed |
| SMTP unreachable | Run ends ERROR; report written to the transcript for recovery | Run fails; report lost |
| Invalid threshold input | Rejected in ST-01 before any vCenter is contacted | No validation |
| Two runs overlap | Both complete; duplicate emails | Same |
| Inventory walk fails on one vCenter | Placement columns blank for it, warned; capacity data intact | n/a |

## 6. Regression testing after any code change

- Run node lab/Run-AllTests.js. All 112 assertions must pass.

- If behaviour changed intentionally, update the assertion and the Change Register in the same edit.

- Re-run lab tests B-2, B-7 and B-10 as a minimum — the collection path, the delivery path and the gap path.

- Update ../Code/Get-DatastoreCapacityReport_spec.js if the schema, inputs, attributes or outputs changed. The spec is the as-built record and drifts silently if it is not maintained.