Table of Contents

Change Register — Datastore Capacity Reporting	1

1. Current state — how the customer does it today	2

1A. Six pre-existing defects — all of them silent	2

1B. Two configuration observations for the customer	3

1C. No shared PowerShell host, no shared script	4

2. Target state — how it works after the transition	4

3. Process changes (P-series)	5

4. What deliberately does not change	7

5. Open items and watch items	7

6. Parallel run — how to compare the two reports	8

Revision history	8

# Change Register — Datastore Capacity Reporting

Project: Ansible → VCF Orchestrator transition — "Get Datastores Greater than 75 Percent Used" Platform: VCF Automation 9 / VCF Operations Orchestrator 9 Purpose of this document: A single, customer-facing record of how the datastore capacity report works today and every change made to it during the Orchestrator transition — what changed, and why.

Continues the shared S- / P- numbering. Changes S-1 … S-5 / P-1 … P-8 were made by Move Windows Event Logs, S-6 … S-13 / P-9 … P-13 by Server Reboots, S-14 … S-15 / P-14 … P-19 by Windows Server Clean Disks, S-16 … S-21 / P-20 … P-26 by the Admin Accounts Report, and S-22 … S-24 / P-27 … P-32 by Service Account Expiration Reporting. This deliverable adds process changes P-33 … P-43.

NO S- CHANGES. cvs_functions.ps1 IS NOT TOUCHED BY THIS DELIVERABLE. This is the second project in the programme — after Snapshot Cleanup — to be delivered vCenter-native, with no PowerShell host in the execution path at all. There is therefore no shared-script edit to promote, no re-test exposure for the already-delivered Active Directory packages, and no sequencing dependency on the cvs_functions.ps1 promotion.

Current-state baseline: InProgress/Get Datastores Greater than 75 Percent Used/get_datastores_75_100_used.yml + vars.txt Reference copy of the retiring logic: InProgress/psscript/files/cvs_functions.ps1, case get_datastores_75_100_used (lines 3067–3142). Read-only for this project.

## 1. Current state — how the customer does it today

Goal of the automation (unchanged): tell the storage and infrastructure teams which datastores across the estate are close to full, early enough to act, and email that list on a schedule.

How it runs today (Ansible):

- get_datastores_75_100_used.yml creates a temp directory on a Windows host over WinRM (5986), win_copys the ps_scripts folder onto it, runs cvs_functions.ps1 -Action Get_Datastores_75_100_Used …, lists the staged folder, then deletes the temp directory.

- The playbook is only a delivery shell. All real work happens in the script, on that one Windows host, using PowerCLI.

- Production scope (vars.txt): five vCenters, hardcoded as a comma-separated string — vc01, vcb01, vcb02, vc, vc02, all .corp.local.

- The script (get_datastores_75_100_used case, as received):

  - Sets $high = 90, and derives $med = 80, $low = 70, $med_limit = 89.99, $low_limit = 79.99.

  - Imports VMware.VimAutomation.Core, then for each vCenter in the list: Connect-VIServer -ErrorAction Stop, Get-View -ViewType DataStore, computes percent used and percent free, and collects the datastore only if percent used is above 70 AND uncommitted space exceeds free space.

  - Splits the collected rows into three bands, pipes each through Sort-Object -Property Datastore -Unique, and renders each with ConvertTo-Html -Fragment.

  - Sets the mail subject to "<prefix> | <n> Datastores @ 90%" — the count of the top band only.

  - Appends the body to Debug\result.html and emails it via Send-MailMessage.

### 1A. Six pre-existing defects — all of them silent

Every one of these produced a report that looked correct, or a run that produced nothing at all with no indication why. They are recorded in full because four of them mean the report the customer has been receiving is not the report they believe they have been receiving.

| # | Defect | Effect today |
| --- | --- | --- |
| 1 | The overcommit AND. Collection required ($percentUsed -gt $dsPercentUsed) -and ($ds.summary.uncommitted -gt $ds.summary.freespace). Both conditions had to hold. | A datastore at 99% used is not reported unless it is also overcommitted. A thick-provisioned or steadily-grown volume that is nearly full — the single most urgent case a capacity report exists to catch — has never appeared on it. The report heading says "Less Free Space than Uncommitted will be counted", so the behaviour is intentional; the consequence appears not to be. |
| 2 | No exception handling around Connect-VIServer. The connect call carries -ErrorAction Stop and sits in the foreach loop with no try/catch anywhere in the case. | One unreachable vCenter out of five ends the entire run and no report is emailed at all. The failure is total and invisible to the recipients, who simply receive nothing — indistinguishable from a healthy estate or a missed schedule. |
| 3 | No divide-by-zero guard. (($ds.summary.capacity - $ds.summary.freespace) / $ds.summary.capacity) runs against every datastore returned by Get-View, including inaccessible, unmounted or partially removed ones, which report capacity = 0. | A terminating "Attempted to divide by zero" error kills the run mid-inventory. Same outcome as defect 2: no report at all, from a single decommissioned volume anywhere in the estate. |
| 4 | Sort-Object -Property Datastore -Unique de-duplicates on the datastore name, across the merged results of all five vCenters. | A datastore whose name already appeared on another vCenter is silently discarded. Datastore naming conventions are normally per-site, so collisions across a five-vCenter estate are the norm rather than the exception. The surviving row is whichever sorted first — the discarded one may be the fuller of the two. |
| 5 | Gaps between the bands. high: -gt 90; med: -gt 80 -and -lt 89.99; low: -gt 70 -and -lt 79.99. The comparisons are strict and the limits are -0.01 below the next floor. | A datastore at exactly 90.00%, exactly 89.99%, exactly 80.00% or exactly 70.00% matches no band and is shown nowhere, despite having been collected. Values between 89.99 and 90.00, and between 79.99 and 80.00, fall in the same holes. |
| 6 | The mail subject counts the top band only — "$alert_high_cnt Datastores @ $high%". | A subject reading "0 Datastores @ 90%" is sent while fifty datastores sit at 89%. The subject line is the only part of the report most recipients read on a phone. |

Alongside those, the action carries the resilience and hygiene gaps this transition has been closing across the programme: the report body is appended to Debug\result.html on every run, so that file grows without bound; no stylesheet is applied to this action's output, unlike the VMware_Disable_SSH action in the same script, which builds one; and there is no try/catch isolating a single unreadable datastore from the rest of the sweep.

### 1B. Two configuration observations for the customer

Neither is a defect. Both are worth a decision.

- $high = 90, with a comment saying it should be 95. The line reads $high = 90 # … value should be 95 (don't go below 20). The code and the comment disagree. The transition preserves the behaviour (90), and exposes it as the thresholdHighPct input so the decision can be made and changed without a code edit. Confirm which value is intended.

- The process is named for 75%, but the floor is 70%. The job template, the playbook filename and this project folder all say "75 Percent Used"; the script collects everything above $low, which is 70. The transition preserves 70 as the default reporting floor. Confirm whether 70 or 75 is intended.

### 1C. No shared PowerShell host, no shared script

Unlike the Active Directory deliverables in this programme, this transition removes the PowerShell host from the path entirely rather than re-pointing it. There is consequently no deployment sequencing dependency, no re-test exposure for the Event Log, Reboot, Clean Disks or Accounts packages, and no promotion of cvs_functions.ps1 triggered by this project. The get_datastores_75_100_used case is left in the shared script untouched and simply stops being called once the Ansible job template is retired.

## 2. Target state — how it works after the transition

A single Orchestrator workflow, Get Datastore Capacity Report, in package com.broadcom.pso.vc.storage.reporting. It reads DatastoreSummary from every registered vCenter through the vCenter plug-in, bands the results, renders an HTML report and emails it through the Mail plug-in.

The entire execution chain below the playbook disappears:

| Retired | Replaced by |
| --- | --- |
| WinRM 5986 session to a Windows host | vCenter plug-in SDK connection |
| win_tempfile / win_copy staging of cvs_functions.ps1 | (nothing — no code is staged anywhere) |
| PowerCLI VMware.VimAutomation.Core on that host | VcPlugin / VcSdkConnection |
| A Connect-VIServer credential per vCenter | the vCenter endpoint credential already registered in Orchestrator |
| Send-MailMessage on the Windows host | Orchestrator Mail plug-in (EmailMessage) |
| var_vCenterList — a hardcoded hostname string | VcPlugin.allSdkConnections |
| Debug\result.html on the Windows host | reportHtml workflow output |

What that buys the customer, stated plainly: no Windows host in the path of this report; no PowerCLI version to keep current on it; no second set of vCenter credentials stored outside Orchestrator; no Kerberos second-hop requirement; and no vCenter list to edit when a vCenter is commissioned or retired — an unlisted vCenter becomes impossible rather than merely unlikely.

Read-only. The workflow issues no write of any kind against vCenter. It reads DatastoreSummary and nothing else. There is therefore no whatIf safety gate, for the same reason the Service Account Expiration report has none: there is nothing to gate.

## 3. Process changes (P-series)

| # | Date | Area | Change | Type |
| --- | --- | --- | --- | --- |
| P-33 | 2026-08-10 | Execution engine & targeting | get_datastores_75_100_used.yml (stage + run PowerCLI over WinRM) → a vCenter-plug-in-native Orchestrator workflow. The hardcoded five-vCenter string is replaced by the vCenters registered in Orchestrator; an explicit vCenterConnections input narrows a run when needed. No PowerShell host, no PowerCLI, no WinRM, no separate vCenter credential. | Architecture |
| P-34 | 2026-08-10 | Banding | Bands are half-open and gapless — [floor, ceiling) — so every value from the reporting floor to 100% lands in exactly one band, and a boundary value lands in the more severe one. Replaces the -gt / -lt x.99 comparisons that left four exact values and two ranges unreported. | Defect (silent omission) |
| P-35 | 2026-08-10 | Resilience | Three levels of isolation where there was none: per-vCenter try/catch so one unreachable vCenter cannot end the run; a zero-capacity guard so a decommissioned datastore cannot raise a divide-by-zero; per-datastore try/catch so one unreadable volume cannot cost the other four hundred. | Defect (total failure) |
| P-36 | 2026-08-10 | Report scope | The uncommitted > freeSpace AND condition is removed from collection. Every datastore at or above the floor is reported, and the original condition is carried as an Overcommitted column. Where vCenter publishes no uncommitted value the column reads unknown rather than asserting No. | Defect (silent omission) — changes what the customer sees |
| P-37 | 2026-08-10 | De-duplication | Sort-Object -Property Datastore -Unique removed. Row identity is vCenter + MoRef, never the display name, so identically named datastores on different vCenters both appear. A genuine duplicate identity within one vCenter is logged. | Defect (silent omission) — changes what the customer sees |
| P-38 | 2026-08-10 | Incomplete scans | A vCenter that could not be scanned is rendered into the report body as a banner and a table naming it and the reason, not only into the run log. The recipient of the email is far more likely to read the email than to open Orchestrator. (Same reasoning as S-16 on the Admin Accounts report.) | Enhancement (trust) |
| P-39 | 2026-08-10 | Presentation | A stylesheet is applied — this action emitted bare ConvertTo-Html -Fragment output with none. Four columns added: Datacenter, Datastore Cluster, Type, Overcommitted. Rows are ordered worst-first with deterministic tie-breaking, so consecutive reports can be compared by eye. | Enhancement |
| P-40 | 2026-08-10 | Mail subject | Subject carries all three band counts, not the top band alone, and appends INCOMPLETE (n vCenter(s) unreachable) when the underlying scan had gaps. A recipient must not read a low count as good news when it is really a partial scan. | Defect (misleading) |
| P-41 | 2026-08-10 | Outcome & recovery | The run classifies as COMPLETE, CLEAN_NO_FINDINGS, COMPLETE_WITH_GAPS or ERROR rather than pass/fail. A delivery failure fails the run — a report nobody received is not a success — and the exception handler writes the already-built report into the transcript so a late failure does not discard the whole estate sweep. | Enhancement (operability) |
| P-42 | 2026-08-10 | Inputs & secrets | vars.txt → workflow inputs with defaults on the Inputs tab. Mail recipients are arrays, not comma-strings (consistent with P-12); blank Cc entries are stripped rather than rejected. SMTP credentials, when used, are a SecureString input; the current anonymous relay needs none. No configuration elements are required. | Enhancement |
| P-43 | 2026-08-10 | Report artefact | The unbounded, appending Debug\result.html on the Windows host is replaced by the reportHtml workflow output, produced on every run whether or not mail is enabled and whether or not anything crossed a threshold. | Hygiene |

## 4. What deliberately does not change

| Item | Decision |
| --- | --- |
| Default thresholds | 90 / 80 / 70 preserved exactly. The bands are derived from thresholdHighPct and bandWidthPct rather than entered independently, so they cannot be made to overlap or invert by operator error. |
| The 70% reporting floor | Preserved, pending the §1B-2 decision. |
| Short vCenter names in the report | The retiring script displayed $vcenter.Split('.')[0]. Kept — the column stays readable. |
| Worst-first ordering | The retiring script sorted each band by PercentFree ascending. Kept in substance (now % used descending, with deterministic tie-breaks). |
| The mail subject prefix | var_MailSubjectstring carries over verbatim as mailSubjectPrefix. |
| cvs_functions.ps1 | Untouched. See §1C. |
| Read-only posture | The automation never wrote to vCenter and still does not. |

## 5. Open items and watch items

| # | Item | Status |
| --- | --- | --- |
| 1 | The report will get longer — brief the recipients first. P-36, P-37 and P-34 each add rows that were previously invisible. The datastore count is expected to rise, in the lab fixtures by a factor of four. That is previously-hidden scope becoming visible, not a sudden deterioration in the estate. Brief the distribution list before the first scheduled send. | Action required before go-live |
| 2 | $high = 90 vs the comment saying 95 (§1B-1). | Customer decision |
| 3 | "75 Percent" in the name vs a 70% floor (§1B-2). | Customer decision |
| 4 | The defects in §1A remain live in the Ansible path until the job template is retired. This deliverable does not fix cvs_functions.ps1 — by design, since the script is being taken out of the path entirely. For as long as both run in parallel, the Ansible report retains all six defects. Keep the overlap short, and do not treat the Ansible report as the reference during comparison. | Open — accepted |
| 5 | vCenter permissions. The Orchestrator vCenter endpoint account needs read-only at the root of each inventory. No write permission is needed or used. Confirm the registered endpoints cover all five vCenters. | Verify at deployment |
| 6 | SMTP relay reachability from Orchestrator. Mail now leaves the Orchestrator appliance, not the Windows host. mailrelay.corp.local:25 must accept submission from the appliance's address. | Verify at deployment |
| 7 | uncommitted is optional in the vSphere API and is not published for every datastore type. Those rows render unknown in the Overcommitted column rather than a misleading No. Expect some on NFS. | Informational |
| 8 | Overlapping runs are harmless. The workflow is read-only and holds no lock, so it needs no mutex — unlike Snapshot Cleanup. A slow run overrun by the next schedule costs duplicate emails, nothing more. | Informational |

## 6. Parallel run — how to compare the two reports

A side-by-side comparison against the Ansible report will show differences, and every one of them is a defect fix rather than a regression. Expect, in descending order of visibility:

- More datastores — usually many more (P-36). Anything full but not overcommitted is appearing for the first time.

- Duplicate names now appear (P-37), attributed to different vCenters.

- Boundary datastores now appear (P-34) — anything at exactly 90.00, 89.99, 80.00 or 70.00 percent.

- New columns (P-39) — Datacenter, Datastore Cluster, Type, Overcommitted.

- A styled report (P-39).

- A report arrives even when a vCenter is unreachable (P-35), and declares the gap on its face (P-38).

The comparison to run. Take the row set from each report, keyed on vCenter + datastore name. The correct result is that the new report is a strict superset of the old one: nothing that appears today should disappear. Anything that does disappear is a genuine regression and should be raised — that assertion is enforced as test T-23 in the lab harness and must also hold in production.

Do not compare counts. The counts are expected to differ substantially and the difference is the point. Compare membership.

## Revision history

| Date | Author | Summary |
| --- | --- | --- |
| 2026-08-10 | Automation transition | Register created. Recorded the current state of get_datastores_75_100_used.yml and the get_datastores_75_100_used script case, six pre-existing silent defects (§1A), two configuration observations for customer decision (§1B), and process changes P-33 … P-43. Confirmed no S- changes: this deliverable is vCenter-native and does not touch cvs_functions.ps1. |