# Executive Summary — Server Reboot Report (vRO)

## Objective

Replace the Ansible-driven "servers pending-reboot report" with a VCF Orchestrator (vRO) workflow that produces the same operational output — an HTML report of which Windows servers in an AD security group have a pending reboot — with no dependency on the Ansible control node.

## Scope

In scope

- One vRO workflow, Get Server Reboot Report, that runs the cvs_functions.ps1 script, Get-ServerRebootReportStatus-ByCN function on a PowerShell host.

- Consolidation of the two legacy Ansible report variants (lab -SecurityGroup_CN and production -ADGroupMember) onto one hardened, recursive resolver.

- Optional emailed HTML report.

Out of scope

- Rebooting servers. This workflow is read-only — it never issues a reboot. The separate Invoke-ServerReboot workflow owns that.

- Changes to the pending-reboot detection logic itself (unchanged from the script).

## Key benefits

- No Ansible dependency — runs entirely from vRO against a PowerShell host.

- More complete, cleaner results — the recursive ByCN resolver expands nested AD groups and skips disabled / non-computer objects, so production reporting no longer silently misses servers or emits noise rows.

- Safe by design — read-only; no reboot path exists to misfire.

- Traceable — each run stamps a Workflow:<name>-WorkflowRunId:<run id> marker on every log line.

## Key risks

- Behaviour change for production — the customer's former -ADGroupMember report was non-recursive and unfiltered; moving to ByCN changes the reported set (see Design Document and Change-Register R-1). Strict improvement for a report, but it must be reviewed.

- PowerShell host script must be current — the emailed report depends on the optional-CC fix in cvs_functions.ps1 (Change-Register R-2). An out-of-date host script breaks emailed reports.

- Domain-specific values — the script hardcodes a mail domain; it must match the deployment environment (Implementation Guide).

## High-level approach

- A vRO action builds the PowerShell invocation string (validated inputs, derived report header, recipient normalization).

- The OOTB Invoke a PowerShell script workflow runs it on a pre-bound PS host.

- A shared parseScriptOutput action classifies the transcript into success / completed-with-errors / failure end states.