Table of Contents

Validation & Testing Plan — Admin Accounts Report	1

Phase A — Environment pre-checks (before deploying vRO content)	1

Phase B — vRO content deployment checks	2

Phase C — Offline regression suite (no infrastructure)	3

Phase D — Lab data seeding	4

Phase E — Functional tests (lab, real AD)	4

Phase F — Failure-path tests (lab)	5

Phase G — De-duplication and scope-overlap tests (lab)	5

Phase H — Comparison against the current Ansible report (parallel run)	6

Phase I — Operational readiness	6

Phase J — Cleanup	7

Exit criteria	7

# Validation & Testing Plan — Admin Accounts Report

Scope: Get-AdminAccountsReport only. Shared items (parseScriptOutput, the OOTB Invoke a PowerShell script workflow, PS host build) are referenced, not re-tested.

The workflow is read-only — it cannot modify Active Directory. Testing carries no risk to directory objects. The only write activity is the lab seeder, which creates test accounts and must be run against a lab domain only.

## Phase A — Environment pre-checks (before deploying vRO content)

| ID | Check | Expected / action |
| --- | --- | --- |
| A1 | PS host registered in vRO; smoke test (Invoke a PowerShell script + Write-Host) passes | Visible in Inventory → PowerShell |
| A2 | PowerShellRemotePSObject.getRootObject() callable | parseScriptOutput depends on it exclusively |
| A3 | Action value Get-AllAdmin-Accounts present in the script ValidateSet | Confirmed in the deployed cvs_functions.ps1 |
| A4 | Script params -DomainOUs, -DomainOUsFile, -eMailReport, -SMTPServer, -MailToString, -MailCcString, -MailSubjectstring present | Confirmed in the deployed param block |
| A5 | S-16 … S-20 present on the deployed script | Select-String -Path 'C:\PSO\Scripts\cvs_functions.ps1' -SimpleMatch -Pattern 'Resolve-DomainOUsMap','Get-ListOfUsers-MultiDomain','GenerateReportPKI-v2','Remove-DuplicateAccounts','Get-ADFailureCategory','Format-PKIAccountTable' → all six match |
| A6 | S-21 applied — legacy fallback ABSENT | Select-String … -Pattern 'LEGACY single-domain mode' → no match. A match means an older copy: a run with no OU map could silently produce a single-OU report |
| A7 | Script parses cleanly on the host | [System.Management.Automation.Language.Parser]::ParseFile(...) → no errors |
| A8 | RSAT ActiveDirectory module on PS host | Get-Module -ListAvailable ActiveDirectory lists it |
| A9 | LDAP reachability to every domain in scope | Get-ADDomain -Server <domain> succeeds for each |
| A10 | Service account can read every OU in scope | Get-ADUser -Server <domain> -SearchBase '<OU DN>' -Filter * -ResultSetSize 1 succeeds for each |
| A11 | Kerberos constrained delegation (double-hop) configured | Otherwise LDAP queries surface as Access denied / Authentication |
| A12 | SMTP relay reachable and accepts mail from the host | Test-NetConnection <smtp> -Port 25; send a test message |
| A13 | Production OU list contains no overlapping (nested) entries | Compare the 7×2 list pairwise. If any OU is an ancestor of another, expect the de-duplication notice and a lower count than the Ansible report |

## Phase B — vRO content deployment checks

| ID | Check | Expected |
| --- | --- | --- |
| B1 | Action buildAdminAccountsReportInvocation deployed | Module com.broadcom.pso.vcf.identity.ad.accounts.adminReport; return type string |
| B2 | Action input order matches the workflow's positional call | scriptPath, domainOUs, emailReport, smtpServer, mailTo, mailCc, mailSubject |
| B3 | Action parseScriptOutput present (shared, Event Log package) | Return type Properties |
| B4 | Workflow Get-AdminAccountsReport deployed | Folder Production > Identity > Active Directory > Reporting |
| B5 | host is a pre-bound attribute, not an input | No psHost on the form |
| B6 | mailTo / mailCc typed Array/string | Not plain string |
| B7 | Input defaults set directly on each input — no Configuration Element | All except mailCc have a default |
| B8 | Scriptable tasks pasted verbatim from the spec | Especially item6, which derives domains from DNs |
| B9 | Catch path bound: PS link → err_0 → Throw Error → End | Failure routes to a FAILED end state |
| B10 | Decision body is return parsedResult.success; | — |
| B11 | Workflow ID recorded in the spec header | (TBD …) replaced |

## Phase C — Offline regression suite (no infrastructure)

Run before any lab work. Fails here mean the content is wrong regardless of environment.

cd '<repo>\InProgress\psscript\Admin Accounts Report\lab'
.\Run-AllTests.ps1

| ID | Suite | Expected |
| --- | --- | --- |
| C1 | vRO action (JavaScript) | 51 checks pass |
| C2 | PowerShell functions | 110 checks pass |
| C3 | JS → PowerShell boundary | 16 checks pass |
| C4 | Workflow scriptable tasks | 14 checks pass |
| C5 | Total | 191 / 191, exit code 0 |

Covers: domain derivation, OU grouping and de-duplication, every validation failure path, exact round-trip of awkward DNs through the JSON → PowerShell → ConvertFrom-Json chain, report structure and colouring, failure classification, and an ES5/Rhino compatibility guard.

Not covered — everything below in Phases D–G.

## Phase D — Lab data seeding

.\New-AdminAccountTestData.ps1 -Domain <lab domain> -WhatIf   # preview
.\New-AdminAccountTestData.ps1 -Domain <lab domain>           # create

| ID | Check | Expected |
| --- | --- | --- |
| D1 | -WhatIf preview lists OUs and accounts, creates nothing | Directory unchanged |
| D2 | Create run completes | OUs and 7 accounts created — 3 compliant, 4 non-compliant, of which 1 disabled. (8 with -IncludeNestedOU, the extra one compliant, used in Phase G) |
| D3 | Seeder prints the domainOUs list and expected figures | Recorded for Phase E |
| D4 | Re-run is idempotent | No errors; states re-applied |

## Phase E — Functional tests (lab, real AD)

Use the seeder's printed domainOUs list and compare against its printed figures.

| ID | Test | Expected |
| --- | --- | --- |
| E1 | Run with the seeded 2-OU scope, emailReport = true | Report emailed; Success end state; counts match the seeder exactly |
| E2 | Subject line | Report: Admin PKI Card Status ( <N> Non-Compliance - <M> Compliance ), no [INCOMPLETE] |
| E3 | Report structure | Summary → By domain → per-domain section → per-OU sub-sections (2 OUs in one domain) → Scope footnote |
| E4 | Non-compliant accounts | lab.adm.gap, lab.svc.backup, lab.adm.leaver, lab.adm.petrova shown with red False |
| E5 | Disabled account | lab.adm.leaver shows Disabled and is included in the non-compliance count |
| E6 | Compliant accounts | Shown True, not reddened |
| E7 | Scope footnote | Lists both seeded OUs |
| E8 | emailReport = false | No mail; report still in run log and at <Debug>\PKI_result.html on the host |
| E9 | Report file overwritten, not appended | File size stable across two runs |
| E10 | Single-OU run (one row) | Works with no special handling; no per-OU sub-sections |
| E11 | Outlook rendering | Tables, colours and sections render correctly in Outlook, not just a browser |

## Phase F — Failure-path tests (lab)

The most important phase: these paths previously produced a clean-looking but wrong report.

| ID | Test | Expected |
| --- | --- | --- |
| F1 | Add a bogus OU DN (OU=Does Not Exist,…) | Subject prefixed [INCOMPLETE]; red banner; OU classified Scope error; guidance shown; run ends Completed with Errors; other OUs still reported |
| F2 | Point an OU at the wrong domain via the server¦OU override | Referral → classified Scope error, not Unreachable |
| F3 | Stop/block a DC for one domain, re-run | Classified Unreachable; other domains still reported |
| F4 | Remove service-account read rights on one OU | Classified Access denied |
| F5 | Record the observed exception TYPE names from F1–F4 | Compare with Get-ADFailureCategory's hint table; tighten if they differ. Each failure record carries ExceptionType verbatim for this purpose |
| F6 | Scope with no OU rows | Run fails with "requires a domain/OU map" — no empty report sent |
| F7 | Rename cvs_functions.ps1 on the host and run | Catch path → Failed end state |
| F8 | Stop the AD Web Services / remove RSAT, run | Script throws → Failed, not a silent empty report |
| F9 | Unreachable SMTP relay with emailReport = true | Report still produced and logged; mail failure logged as Error: |
| F10 | Non-English DC (if any exist in the estate) | Failure falls through to Unclassified with raw text — safe degradation. If common, extend the message patterns |

## Phase G — De-duplication and scope-overlap tests (lab)

| ID | Test | Expected |
| --- | --- | --- |
| G1 | Seed with -IncludeNestedOU; list parent and nested OU | Amber "overlapping OU list" notice; account counted once; listed under the nested OU; totals correct |
| G2 | Subject line for G1 | No [INCOMPLETE] prefix — the run succeeded; the OU list is redundant, not broken |
| G3 | Remove the nested OU from the list, re-run | Notice disappears; totals unchanged |
| G4 | Pre-run warning | The action logs a nesting warning in the workflow log before execution |
| G5 | Verify against the directory | Distinct account count in the report matches a manual Get-ADUser count over the same scope |

## Phase H — Comparison against the current Ansible report (parallel run)

The estates use separate PowerShell hosts, so both can run against the same directory simultaneously with no interference. Compare on output.

| ID | Test | Expected |
| --- | --- | --- |
| H1 | Run the Ansible template and the vRO workflow over the same production scope | Same account population |
| H2 | Compare counts | Identical unless the OU list overlaps — then the vRO figure is lower and correct (A13). Reconcile the difference explicitly |
| H3 | Compare account lists | Same accounts; vRO adds the Account state column and per-domain/per-OU sectioning |
| H4 | Confirm no Ansible job is affected by the deployment | Ansible templates unchanged and running normally |

## Phase I — Operational readiness

| ID | Check | Expected |
| --- | --- | --- |
| I1 | Schedule created at the agreed cadence | Runs unattended |
| I2 | Scheduled run produces the same result as a manual run | — |
| I3 | Recipients briefed on the new format, the [INCOMPLETE] prefix and possible count change | Sign-off recorded |
| I4 | Run log readable — setLogMarker and execution context present | Context reads e.g. 7 domain(s), 14 OU(s): … |
| I5 | Debug folder secured on the PS host | Report contains privileged account names |
| I6 | Mail distribution list reviewed | The report enumerates privileged accounts lacking smart-card enforcement — restrict accordingly |

## Phase J — Cleanup

| ID | Action |
| --- | --- |
| J1 | .\New-AdminAccountTestData.ps1 -Domain <lab domain> -Remove |
| J2 | Confirm only marker-tagged objects were removed and no OU was dropped while holding foreign objects |
| J3 | Promote cvs_functions.ps1 to Completed/_Shared References/psscript/files/ and update the lab suite's script path |

## Exit criteria

- Phases A–C pass in full.

- Phases E, F and G pass in the lab, with F5's observed exception type names recorded.

- Phase H reconciled — any count difference explained, not merely observed.

- Phase I complete, including recipient briefing.

- Open items (report wording, service-account exemptions) either resolved or formally accepted as outstanding.