Table of Contents

Change Register — Admin Accounts Report	1

1. Current state — how the customer does it today	2

1A. The fork problem — why this transition starts with a merge	2

1A-i. Two SEPARATE environments — no shared PowerShell host	3

2. Changes to cvs_functions.ps1	4

S-16 detail — where the scope comes from	10

S-18 → S-21 — the legacy fallback, added then removed	11

S-17 detail — two silent-failure defects found by the regression suite	12

2A. What the report does and does not cover	12

2A-i. Set-L3-Admin-Accounts — an unreachable case, deliberately left unreachable	14

3. Changes to the automation process (Ansible → Orchestrator)	14

P-21 detail — retiring the fork in the right ORDER	15

4. Current vs new — quick mapping	17

5. Outstanding / deferred	18

Revision history	21

# Change Register — Admin Accounts Report

Project: Ansible → VCF Orchestrator transition — "Admin Accounts Report" (administrative account smart card / PKI compliance reporting) Platform: VCF Automation 9 / VCF Operations Orchestrator 9 Purpose of this document: A single, customer-facing record of how the admin account compliance report works today and every change made to it during the Orchestrator transition — what changed, and why.

Continues the shared S- / P- numbering. cvs_functions.ps1 is a shared toolbox. Changes S-1 … S-5 / P-1 … P-8 were made by the Move Windows Event Logs project, S-6 … S-13 / P-9 … P-13 by Server Reboots, and S-14 … S-15 / P-14 … P-19 by Windows Server Clean Disks (each recorded in its own register). This deliverable adds S-16 … S-21 and process changes P-20 … P-26.

Script under change (working copy): InProgress/psscript/files/cvs_functions.ps1 Promoted to (on completion): Completed/_Shared References/psscript/files/cvs_functions.ps1 Current-state baseline: InProgress/psscript/Admin Accounts Report/admin_accounts_report-v2.yml + vars.txt

Only two working copies of the shared PowerShell exist: the In-Progress copy (edited while a project is in flight) and the Completed copy (what is migrated to the customer environment). The pre-transition originals under Ansible Playbooks and Files - Sanitized/psscript/files/ are an as-received source archive, not a working copy, and are exempt from that rule.

## 1. Current state — how the customer does it today

Goal of the automation (unchanged): report on every privileged ("admin") account across the estate and identify which ones do not require a smart card to log on (SmartcardLogonRequired = False) — i.e. which privileged accounts are outside PKI enforcement. The result is emailed as an HTML report with the compliant / non-compliant counts in the subject line.

How it runs today (Ansible):

- admin_accounts_report-v2.yml creates a temp dir on a Windows host over WinRM (5986), renders var_DomainOUs to JSON with to_json and win_copys it to domain_ous.json, win_copys the script folder, runs cvs_functions-v2.ps1 -Action Get-AllAdmin-Accounts -DomainOUsFile …, then deletes the temp dir.

- The playbook is only a delivery shell. All real work happens in the script, on that one host, querying every domain over LDAP.

- Production scope (vars.txt): 7 domains × 2 OUs — an Admin Accounts OU under Servers and one under Workstations in each domain.

- The script (Get-AllAdmin-Accounts case in the v2 fork, as received):

  - Reads and ConvertFrom-Jsons the OU map from -DomainOUsFile.

  - Get-ListOfUsers-MultiDomain runs two Get-ADUser sweeps per OU — SmartcardLogonRequired -eq $true, then -eq $false — at SearchScope Subtree.

  - Counts each set, folds them into the subject as ( N Non-Compliance - M Compliance ).

  - GenerateReportPKI-v2 renders one merged HTML table plus a footnote listing the OUs queried, and emails it.

### 1A. The fork problem — why this transition starts with a merge

This deliverable is different from the others. The playbook does not invoke the shared cvs_functions.ps1 at all — it invokes cvs_functions-v2.ps1, a separate fork. The two had diverged in opposite directions:

|  | cvs_functions.ps1 (mainline) | cvs_functions-v2.ps1 (fork) |
| --- | --- | --- |
| Get-AllAdmin-Accounts | Single domain + single OU (-DomainName + -OUPath) | Multi-domain OU map (-DomainOUsFile) |
| Multi-domain functions | absent | Get-ListOfUsers-MultiDomain, GenerateReportPKI-v2 |
| Hardening S-1 … S-15 | present | absent |
| move-archived-logs-ByCN, Get-ServerRebootReportStatus-ByCN, Delete-OldFiles-UNC-Share | present | absent |
| Hardened resolvers (-ByCN, -Direct) | present | absent |

The multi-domain capability the customer actually runs existed only in the fork, and the fork predates every resilience change made during this transition. Carrying the fork forward would mean maintaining two divergent copies of a shared toolbox indefinitely — directly against the two-working-copies rule above.

Resolution: the fork's multi-domain capability is merged into the hardened mainline (S-16 / S-17) and the fork is retired (P-21). After this deliverable there is again exactly one working copy of the shared script.

Which jobs point where (confirmed against the job templates):

| Script on the Ansible PS host | Job templates using it |
| --- | --- |
| cvs_functions.ps1 | Move Event Logs · Server Reboots · Reboot Report ByCN · Clean Disks · Service Account Expiration · Get Datastores >75% · Admin Accounts Report (single-OU template) |
| cvs_functions-v2.ps1 | Admin Accounts Report (2 multi-domain templates) — nothing else |
| cvs_report_script.ps1 | VMware Disable SSH (a third divergent copy — out of scope here, see §5) |

### 1A-i. Two SEPARATE environments — no shared PowerShell host

This is the single most important operational fact in this register, and it is easy to get wrong.

The PowerShell host used by Orchestrator is NOT the PowerShell host the existing Ansible job templates run against. They are completely separate environments — in development AND in production. The two estates never share a PowerShell host at any stage.

Consequences:

- Deploying the merged cvs_functions.ps1 cannot disturb any Ansible job. The Ansible host keeps its own copies of cvs_functions.ps1, cvs_functions-v2.ps1 and cvs_report_script.ps1, untouched. There is no shared file to overwrite and therefore no deployment prerequisite to coordinate before the vRO side ships.

- "Parallel run" is environmental, not file-level. The two systems run side by side on different hosts against the same directory, and are compared on their output. Nothing has to interleave on one machine.

- Retiring the fork affects only the job being transitioned (P-21); no other automation regresses.

- S-18 (the legacy -DomainName / -OUPath fallback) was therefore protecting against a break that could never happen, and has been REMOVED by S-21 — see the S-18 → S-21 note below.

Pre-existing defects found during the merge (all fixed here):

- Inline scope silently ignored. $DomainOUsMap was only ever built inside if ($DomainOUsFile). Passing the map inline via -DomainOUs left it unset — the sweep iterated nothing, and the run emailed an empty compliance report and reported success. This is the exact path Orchestrator needs (see P-22).

- Unhandled malformed JSON. ConvertFrom-Json had no error handling; a bad map produced a parser error on the PS error stream (invisible to the workflow, which classifies Error: lines on stdout) and the run continued with a null map.

- Hashtable fallback corrupted the footnote. The empty case assigned @{}; every consumer walks .PSObject.Properties.Name, which on a hashtable returns its .NET members (Keys, Values, Count, …) — rendered as though they were domain names.

- Silent partial sweeps. Get-ADUser had no -ErrorAction Stop and no try/catch. A bad OU DN, an unreachable domain controller or a broken trust raised a non-terminating error the workflow never saw, so a partial sweep was reported as a clean run — and the missing accounts read as compliant.

- Write-Host "DEBUG: …" bypassed Write-Log, so it reached neither the log file nor any prefix the workflow recognises.

## 2. Changes to cvs_functions.ps1

| # | Date | Function / Section | Change | Reason | Deployment impact |
| --- | --- | --- | --- | --- | --- |
| S-16 | 2026-07-28 | Get-AllAdmin-Accounts case; new Resolve-DomainOUsMap; new Get-ListOfUsers-MultiDomain; InitializeVariables | Merged the fork's multi-domain capability into the mainline script and hardened it: (a) new Resolve-DomainOUsMap accepts the scope inline (-DomainOUs) or as a file (-DomainOUsFile), fixing the inline-ignored defect, adding try/catch around ConvertFrom-Json, and returning $null (not @{}) when empty; (b) new Get-ListOfUsers-MultiDomain sweeps every OU in every domain with per-OU try/catch + -ErrorAction Stop, tags each account with SourceDomain / SourceOU, records failures on $Global:QueryFailures, and logs via Write-Log (not Write-Host "DEBUG:"); (c) the switch case now throws when the ActiveDirectory module is missing or the scope is empty/unparseable, takes counts with Measure-Object on forced arrays, and logs the disabled-account breakdown. | The capability the customer runs existed only in an unhardened fork. Every defect in §1A produces the same failure mode — an under-reported or empty compliance report that looks successful. For a compliance deliverable that is the worst possible outcome: "no non-compliant accounts found" and "the query never ran" were indistinguishable. | Requires redeploying the updated cvs_functions.ps1. Get-AllAdmin-Accounts is now driven by the OU map rather than -DomainName / -OUPath — and no caller is affected: the Orchestrator and Ansible estates use separate PowerShell hosts (§1A-i), so no existing job reaches this action. -OUPath remains in use by Get-ServiceAccountExpiration. Retires cvs_functions-v2.ps1 (P-21). |
| S-20 | 2026-07-29 | New Get-ADFailureCategory; Get-ListOfUsers-MultiDomain catch block; GenerateReportPKI-v2 failure table | Classify each failed OU query instead of printing a raw exception string. The catch block now captures the exception type as well as its message and records Category, Guidance and ExceptionType on the failure. The report's failure table gains Problem and What to do columns, colour-codes the category, breaks the count down by category in the banner ("2 OU(s) … (1 scope error, 1 unreachable)"), and names the category in the per-OU note. Categories: Scope error, Access denied, Authentication, Unreachable, Unclassified. | "A referral was returned from the server" and "The server is not operational" are equally opaque on a report but are entirely different problems. A referral means the server ANSWERED and said the naming context is not its own — a targeting fault that is deterministic, will recur on every run, and is fixed by correcting the OU list. "Not operational" is an availability fault that may clear by itself. Retrying helps the second and never the first. The reader has to be able to tell which they have, and who fixes it. | Requires redeploying the updated cvs_functions.ps1. Failure records gain three fields; older records without them still render, defaulting to Unclassified with a fallback instruction. No input or workflow change. |
| S-19 | 2026-07-28 | GenerateReportPKI-v2; new Format-PKIAccountTable | (a) Sub-section by OU inside each domain section, when that domain has more than one OU in scope. Driven from the scope map in the operator's own order, so an OU that returned nothing still gets a heading saying so, and an unreadable OU is flagged at the OU rather than only at the domain. A domain with a single OU is deliberately not sub-sectioned — the heading would only repeat the scope footnote. (b) De-duplication via the new Remove-DuplicateAccounts: an account returned by more than one OU search is collapsed to one entry, kept under the deepest (most specific) OU that returned it, and an informational notice lists what was collapsed. Called from the action before the counts are taken — and again, idempotently, inside the report. (c) Table rendering extracted to Format-PKIAccountTable so the domain-level and OU-level tables cannot drift apart. | Per-OU sectioning answers "which OU is the problem?", not just which domain — the OU is the unit an administrator actually remediates. De-duplication is needed because searches run at SearchScope Subtree, which is FULLY RECURSIVE: an OU list containing a parent and a descendant returns the deeper accounts twice. The recursive search is inherited behaviour and deliberately unchanged — the OU list is built against a directory we cannot inspect, so narrowing scope could silently drop accounts that are in scope today. Correcting the outcome is safe; changing the query is not. | Requires redeploying the updated cvs_functions.ps1. The emailed report changes shape again for any domain with 2+ OUs in scope — brief recipients alongside S-17. No input or workflow change. Counts may drop on the first run after deployment if the OU list overlaps — that is the correction, not a regression. |
| S-21 | 2026-07-29 | Get-AllAdmin-Accounts scope resolution | Removed the S-18 legacy fallback. The OU map is now the only way to scope this action; no map means the run throws. The -OUPath / -DomainName parameters remain in the param block — Get-ServiceAccountExpiration still uses them via Get-ListOfUsers — only this action's use of them is gone. | Confirmed that Orchestrator uses a PowerShell host separate from the Ansible templates in BOTH development and production, so no caller can reach this action the legacy way. The fallback was not merely dead code, it was a silent alternate path: $DomainName is a shared script parameter, so a hand-run or future caller that set -DomainName/-OUPath but omitted -DomainOUs would have quietly produced a report covering one OU and reported success, rather than failing and saying what was missing. Silently narrowing a compliance report's scope is the worst available outcome — the same reasoning behind every other guard in this action. | Requires redeploying cvs_functions.ps1. No caller is affected in either environment. A run that supplies no OU map now fails with a clear message instead of producing a single-OU report. |
| S-18 | 2026-07-28 | SUPERSEDED by S-21 — see below. Get-AllAdmin-Accounts scope resolution | Legacy single-domain fallback. When no -DomainOUs / -DomainOUsFile map is supplied but the legacy -DomainName and -OUPath pair is, they are promoted to a one-entry map and the run proceeds normally (logged as a Warn: on every use). Supplying both still prefers the map. Supplying half the legacy pair still throws — a domain with no OU must never silently search the entire domain. | One Ansible job template calls this action the pre-merge way against this script (not the v2 fork), so the merged script had to keep accepting that shape. A single domain + single OU is a one-entry map, so the legacy inputs are promoted rather than special-cased: sweep, sectioning, failure handling and report are identical. See the correction below — this is insurance, not a prerequisite. | None. Deprecated: once no caller uses the legacy pair, this block and the -OUPath / -DomainName parameters can be removed from this action. Every use is logged as a Warn: so remaining callers are visible in the transcript. |
| S-17 | 2026-07-28 | GenerateReportPKI-v2; new Format-HtmlTable; Get-AllAdmin-Accounts subject line | Rebuilt the report for a management audience and made data-quality visible: (a) per-domain sections driven by the scope map, not the returned data, with an executive summary and a per-domain summary table carrying a plain-language status; (b) query failures rendered onto the report — a leading banner, a per-domain PARTIAL-list warning, NOT READ flags in the scope list, and an [INCOMPLETE] subject-line prefix; duplicate failures (one per sweep) collapsed; (c) added the Account state column and friendly headers; booleans projected to text before ConvertTo-Html so colouring is unambiguous; (d) all styling inline via the new Format-HtmlTable helper; (e) writes to the Debug folder, creating it if absent, and overwrites instead of appending. | The single merged table could not answer the actual management question — which domain is worst? — and forced the reader to infer a row's domain from its UPN suffix. More seriously, a failed OU produces no rows, which reads exactly like a compliant OU; the people who act on this report read the email, not the Orchestrator transcript, so an unread OU has to be visible on the report itself. Appending grew PKI_result.html without bound across scheduled runs. | Requires redeploying the updated cvs_functions.ps1. The emailed report changes shape — brief the recipients before the first scheduled run. Subject line gains an [INCOMPLETE] prefix on degraded runs; any inbox rule matching the subject must be reviewed. GenerateReportPKI (v1) becomes uncalled — retained as reference, marked SUPERSEDED. |

### S-16 detail — where the scope comes from

Resolve-DomainOUsMap accepts the scope from either source, and the file wins if both are supplied (logged, not silent):

| Source | Parameter | Used by |
| --- | --- | --- |
| Inline JSON | -DomainOUs | Orchestrator — invokes a pre-staged script, has no staging step |
| JSON file | -DomainOUsFile | Legacy Ansible — win_copy wrote domain_ous.json to a temp dir |

The legacy file path is deliberately kept working so the existing playbook could run unchanged against the merged script if it were ever pointed at one.

### S-18 → S-21 — the legacy fallback, added then removed

Recorded in full because the reasoning matters more than the code did.

S-18 (2026-07-28) added a fallback promoting a legacy -DomainName + -OUPath pair to a one-entry map, justified as stopping a live Ansible template from breaking when the merged script was copied to "the" PowerShell host.

That justification was wrong. Orchestrator uses a PowerShell host separate from the Ansible templates — in development and in production (§1A-i). Deploying the merged script cannot reach, overwrite or break any Ansible job. The break S-18 protected against was never possible.

S-21 (2026-07-29) therefore removes it. Two reasons, and the second is the stronger one:

- No caller can reach it. With the estates permanently separate, nothing invokes Get-AllAdmin-Accounts the legacy way in either environment.

- It was a silent alternate path, not just dead code. $DomainName is a shared script parameter used by several other actions. A hand-run — or any future caller — that set -DomainName / -OUPath but omitted -DomainOUs would have quietly produced a report covering one OU, and reported success, instead of failing and naming what was missing. That is precisely the silent-narrowing failure mode this whole deliverable exists to eliminate; keeping a convenience path that can cause it contradicts every other guard in the action.

What did NOT change: the -OUPath and -DomainName parameters remain in the param block. Get-ServiceAccountExpiration is a live action in the ValidateSet and reaches $OUPath through Get-ListOfUsers; removing the parameters would break it. Only Get-AllAdmin-Accounts' use of them is gone. Tests assert both halves — that the fallback is absent, and that the parameters survive.

Guarding against reintroduction: the regression suite asserts against the shipping switch-case source, not just behaviour. A behavioural test alone would not catch the fallback coming back, because a reinstated fallback only fires on inputs a passing test never supplies.

Failure-handling contract after S-16 … S-17:

| Condition | Behaviour |
| --- | --- |
| ActiveDirectory module missing | throw → OOTB Invoke a PowerShell script catch → Failed end state |
| Scope empty, unreadable or not valid JSON | throw → Failed end state |
| One domain/OU cannot be queried | Error: line → Completed with Errors; remaining OUs still swept; report still sent, marked [INCOMPLETE], with the failure classified (S-20) so the reader knows whether it is a targeting fault or an availability one |
| Scope valid but holds no accounts | Warn: → success; empty report sent with its scope footnote |
| Report file cannot be written | Warn: → the report is still emailed |

Note the deliberate asymmetry: a scope problem fails the run outright (nothing can be trusted), whereas a per-OU problem completes with errors and still delivers a report that says which OUs are missing.

### S-17 detail — two silent-failure defects found by the regression suite

Both were introduced during this change and caught before delivery. They are recorded because both are the same class of fault this deliverable exists to eliminate — a non-terminating error that removes content while the run still reports success.

| Defect | Symptom | Fix |
| --- | --- | --- |
| Format-HtmlTable declared [string] $Fragment, but ConvertTo-Html -Fragment emits Object[] | Parameter binding raised a non-terminating "Cannot convert value to type System.String". Every styled table evaluated to nothing — the report still sent and still looked well-formed, having quietly lost its content. | Parameter left untyped; the fragment is flattened inside the function. A regression check now fails the suite on any unexpected non-terminating error, since no content assertion would have caught this. |
| Get-ListOfUsers-MultiDomain declared $DomainOUsMap as Mandatory=$true | Mandatory rejects $null at bind time, making the function's own null guard unreachable dead code — it returned nothing without logging why. The test passed for the wrong reason. | Mandatory=$false + [AllowNull()] so the explicit guard actually runs and logs. |

## 2A. What the report does and does not cover

This is a required, customer-facing section. The compliance figures carry assumptions that are not visible from the workflow inputs. Reproduce this list verbatim in 02_Design_Document and 04_User_Guide so no reader over-reads the numbers.

| # | Behaviour | Detail | Configurable? |
| --- | --- | --- | --- |
| 1 | Scope is the OU list — nothing else | Only the OUs in domainOUs are searched, at SearchScope Subtree. A privileged account outside those OUs is not reported and not counted. The report is only as good as the OU list. | Yes — via domainOUs. |
| 2 | "Admin account" means "in an admin OU" | The query is Get-ADUser over the OU. It applies no filter for privilege, group membership or naming. Anything that is a user object in those OUs is counted — including service accounts. | No — inherent to the design. |
| 3 | Disabled accounts are counted | A disabled account with SmartcardLogonRequired = False is included in the "Non-Compliance" figure. Confirmed decision (2026-07-28): keep as-is — this preserves the customer's existing metric. The Account state column (added by S-17) makes the composition visible, and the disabled subtotal is written to the transcript. | No — deliberate. Revisit only as an explicit metric change. |
| 4 | No exemption mechanism | An account that is legitimately exempt from smart card enforcement (typically a service account) is reported as non-compliant on every run. There is no allow-list. Open item — see §5. | No — not implemented. |
| 5 | Two sweeps per OU, not one | Each OU is queried twice (-eq $true, then -eq $false). An account whose attribute is not set at all may be absent from both sweeps and therefore from the report entirely. Inherited from the original script and preserved. | No — matches original. |
| 6 | Unread OUs are excluded from every figure | A failed OU contributes no rows. The totals are a floor, not a total — which is precisely why S-17 surfaces failures on the report and prefixes the subject. | No — by design. |
| 7 | Read-only, always | The action only runs Get-ADUser. It cannot create, modify or disable anything. There is no whatIf gate because there is nothing to gate. | No — by design. |
| 8 | Searches are FULLY RECURSIVE | Every AD query uses -SearchScope Subtree, which returns the search base and every descendant at any depth — not just immediate children. (The alternatives are Base, the object only, and OneLevel, immediate children only.) Listing one OU therefore covers everything beneath it. This is inherited from the original script and preserved. | No — matches original. |
| 9 | Overlapping OUs are de-duplicated | A direct consequence of #8: listing both a parent OU and one of its descendants means the deeper accounts are returned by both searches. Each account is counted and listed exactly once (S-19, Remove-DuplicateAccounts), under the deepest OU that returned it, so the figures are correct regardless of how the OU list is written. An informational notice on the report names what was collapsed, and the build action separately warns about nesting it can see in the DNs. Neither removes an OU from the list — which of a nested pair is redundant is the operator's call. | The de-duplication is automatic and not configurable. Tidy domainOUs to make the notice go away. |

### 2A-i. Set-L3-Admin-Accounts — an unreachable case, deliberately left unreachable

Main contains a Set-L3-Admin-Accounts case that performs a mass write:

Get-AdUser -Identity $($user) | Set-AdUser -SmartcardLogonRequired $True

It is absent from the -Action ValidateSet, so the parameter is rejected before Main dispatches and the case can never execute. This omission is the only thing preventing an unattended mass write across the admin OUs, and it is easily mistaken for an oversight — syncing the ValidateSet to the switch "for tidiness" would arm it silently.

Recorded here so the omission is understood as deliberate. Do not add Set-L3-Admin-Accounts (or Get-Users-SCenable, unreachable for the same reason) to the ValidateSet without a separate, reviewed change. No code change made.

## 3. Changes to the automation process (Ansible → Orchestrator)

| # | Date | Area | Current process (Ansible) | New process (Orchestrator) | Reason |
| --- | --- | --- | --- | --- | --- |
| P-20 | 2026-07-28 | Execution engine | admin_accounts_report-v2.yml stages the script folder with win_copy over WinRM and runs it with win_command | Workflow Get-AdminAccountsReport calls the pre-staged cvs_functions.ps1 via the OOTB "Invoke a PowerShell script" over the PowerShell plug-in (WinRM/HTTPS/Kerberos) from a single PS host | Replace Ansible with Orchestrator while reusing proven script logic; eliminates per-run script staging |
| P-21 | 2026-07-28 | Script lineage | Two divergent copies: cvs_functions.ps1 (hardened, single-domain report) and cvs_functions-v2.ps1 (multi-domain report, no hardening) | One shared toolbox. The fork's capability is merged in (S-16 / S-17); cvs_functions-v2.ps1 is retired and remains only in the as-received source archive | The fork was the only source of the multi-domain report but lacked every S-1 … S-15 resilience change and three later actions. Maintaining two copies of a shared toolbox is untenable and violates the two-working-copies rule |

### P-21 detail — retiring the fork in the right ORDER

Retirement happens in two separate places, and only the first is safe now:

| # | Where | Status | Why |
| --- | --- | --- | --- |
| 1 | Repo working copy — InProgress/psscript/files/cvs_functions-v2.ps1 | DELETED 2026-07-29 | Verified before deleting: the merged mainline contains every function and every implemented switch case the fork had, and the copy under Ansible Playbooks and Files - Sanitized/psscript/files/ is byte-identical (SHA256 1DFD720C…CC51C3), so it is fully recoverable. Leaving it created a real risk of someone staging the wrong file to the PS host — the two names differ by four characters. All surviving references are documentation, code comments, or the as-received vars.txt baseline; none is a live dependency. |
| 2 | The ANSIBLE PowerShell host — …\ps_scripts\cvs_functions-v2.ps1 | DO NOT DELETE YET | Two live Ansible job templates still invoke it by name on that host. Deleting it there breaks them immediately. It must stay until those templates are cut over to the Get-AdminAccountsReport workflow and decommissioned. |
| 3 | The Orchestrator PowerShell host | Nothing to do | A separate host (§1A-i). Only the merged cvs_functions.ps1 is staged there; the fork was never deployed to it. |

Because the two estates use different PowerShell hosts, deploying the merged cvs_functions.ps1 for Orchestrator cannot touch the Ansible host's copies at all. Removal of the Ansible-side fork is therefore an Ansible decommissioning task, sequenced after the last template naming it is retired — not a step in this deliverable's deployment. | P-22 | 2026-07-28 | Scope delivery | var_DomainOUs — a domain→OU map — rendered by to_json and win_copyd to domain_ous.json; passed as -DomainOUsFile. The legacy template instead passed -DomainName + a single -OUPath | Operator supplies a flat list of OU distinguishedNames, one per row. The domain is DERIVED from each DN's own DC= components; buildAdminAccountsReportInvocation groups the rows by derived domain and passes the JSON map inline as -DomainOUs | Orchestrator invokes a pre-staged script and has no staging step, so the file mechanism has no equivalent. A DN already contains its domain — asking for it separately is redundant data entry and, worse, something that can disagree with the DN beside it. A flat DN list also removes the single-vs-multi-domain distinction from the operator's hands entirely (see P-26). Rows rather than raw JSON keep the scope reviewable line-by-line in the request form and run history, and let the action reject a malformed entry with a pointed message instead of failing inside PowerShell. The -DomainOUsFile path is retained for the legacy playbook | | P-26 | 2026-07-28 | Job-template consolidation | Three job templates: two multi-domain (admin_accounts_report-v2.yml → cvs_functions-v2.ps1, passing an OU map) and one single-OU (admin_accounts_report.yml → cvs_functions.ps1, passing -DomainName + -OUPath) | One workflow, Get-AdminAccountsReport, for all three. Scope differences are expressed purely as the contents of the domainOUs list | Single-domain and multi-domain were never different operations — only different scopes. With the domain derived per-DN (P-22), "does this report span domains?" falls out of the DNs supplied instead of being a mode the operator selects or a template they must pick between. One workflow, one report format, one place to change behaviour. Mirrors the R-1 consolidation in the Server Reboot Report deliverable | | P-23 | 2026-07-28 | Variables / secrets | vars / group_vars | Workflow inputs with defaults set directly on each input (no Configuration Element); credentials via the PS host plug-in service account | Standard Orchestrator patterns; these values are static per environment, so self-contained inputs are preferred over a shared Config Element (same decision as P-8 / P-17) | | P-24 | 2026-07-28 | Report audience | One flat table merging all domains; failures visible only in the Ansible console | Sectioned by domain with an executive summary and per-domain status; failures rendered onto the report and flagged in the subject line | The report is read by management, who cannot be expected to open Orchestrator to discover why a figure is wrong. A failed OU is indistinguishable from a compliant one unless the report says so | | P-25 | 2026-07-28 | Pre-delivery validation | None — correctness was established by running against production AD | Offline regression suite (lab/Run-AllTests.ps1, 100 checks) covering the vRO action, the PowerShell functions and the JS→PowerShell escaping boundary. No AD, SMTP, PS host or vRO appliance required | The JSON → PowerShell-quoting → ConvertFrom-Json chain is the one place a quoting bug silently corrupts the report scope, and scope errors are invisible in the output. The suite loads the functions under test out of the live files by AST, so it cannot drift from shipping code. It caught both S-17 defects before delivery |

Net result: 3 job templates → 1 workflow (Get-AdminAccountsReport); the invoked action (Get-AllAdmin-Accounts) already exists in the deployed script but is substantially rewritten (S-16), its report rebuilt (S-17) and sectioned to OU level with duplicate detection (S-19), and its legacy callers preserved (S-18); the fork is retired (P-21). The shared parseScriptOutput / handlePSFailure / OOTB Invoke a PowerShell script contract is reused unchanged.

## 4. Current vs new — quick mapping

Three job templates → one workflow (P-26):

| Today (Ansible job template) | Script called | Scope passed as | New (Orchestrator workflow) |
| --- | --- | --- | --- |
| admin_accounts_report-v2.yml (×2 templates) | cvs_functions-v2.ps1 | -DomainOUsFile (domain→OU map) | Get-AdminAccountsReport |
| admin_accounts_report.yml (×1 template) | cvs_functions.ps1 | -DomainName + single -OUPath | Get-AdminAccountsReport |

All three become the same workflow run with a different domainOUs list. The single-OU template is a list of one.

Variable mapping:

| Ansible var (vars.txt) | vRO workflow input | Script parameter |
| --- | --- | --- |
| var_DomainOUs (7 domains × 2 OUs) | domainOUs — Array/string, one OU DN per row; domain derived from DC= | -DomainOUs (JSON map, built by the action) |
| var_DomainName + var_OUPath (legacy template) | folded into the same domainOUs list — one row | -DomainOUs. (The legacy pair is no longer accepted by this action — S-21) |
| — (win_copy to domain_ous.json) | (no equivalent — passed inline, P-22) | -DomainOUsFile (legacy path, retained) |
| var_eMailReport (yes) | emailReport (boolean) | -eMailReport |
| var_SMTPServer (smtp.corp.local) | smtpServer | -SMTPServer |
| var_MailToString | mailTo (Array/string, one address per element) | -MailToString |
| var_MailCcString | mailCc (Array/string, optional) | -MailCcString |
| var_MailSubjectstring | mailSubject | -MailSubjectstring |
| var_ps_folder / var_ps_script_file | folded into scriptPath | & "<scriptPath>" |
| var_parameter_action (Get-AllAdmin-Accounts) | fixed in the build action | -Action 'Get-AllAdmin-Accounts' |
| — | (none — removed by S-16) | -DomainName / -OUPath |

## 5. Outstanding / deferred

| Item | Status / note |
| --- | --- |
| Report wording — "Not enforced" | Open — awaiting customer input. Placeholder wording chosen during this transition. If the customer has established compliance language (e.g. "PKI exempt", "non-conformant"), the report should adopt it. Affects GenerateReportPKI-v2 labels only; no logic change |
| Service-account exemptions | Open — awaiting customer decision. A service account sitting in an admin OU and legitimately exempt from smart card enforcement is reported as non-compliant on every run, with no way to mark it. Options: an allow-list input; a Description convention; or accept the recurring noise. Until resolved, expect a persistent non-compliance floor (§2A #4) |
| Excluding disabled accounts from the counts | Closed 2026-07-28 — keep them in (§2A #3). The Account state column now makes them visible without changing the metric |
| Per-account Domain column in the detail tables | Closed — superseded by S-17. Sectioning by domain conveys the same information without a redundant column |
| Legacy single-OU Ansible template breaking on deployment | Closed 2026-07-29 — the risk does not exist. Orchestrator development uses a separate PowerShell host from the Ansible templates (§1A-i), so deploying the merged script cannot reach or break any Ansible job. S-18 has been removed outright by S-21 — see the S-18 → S-21 note in §2 |
| PRODUCTION PowerShell host topology | Closed 2026-07-29 — production is completely separate too. The Orchestrator and Ansible estates never share a PowerShell host, in development or production. Consequences: the S-18 fallback was removed (S-21); the merged cvs_functions.ps1 never shares a folder with the Ansible copies, so the wrong-file-staged risk exists only on the Ansible side; and there is no deployment sequencing dependency between the two estates |
| Confirm the real AD exception type names | S-20 classifies on the exception message first-class, with the type name only as a corroborating hint, and every failure record now carries ExceptionType verbatim. ADServerDownException and ADIdentityNotFoundException are well established; the referral-specific type name is an unverified hint that costs nothing if wrong. During lab validation, provoke each failure mode against real AD and record the observed type names, then tighten the hint table. Message patterns are also locale-sensitive — a non-English DC would fall through to Unclassified (raw text still shown), which is the safe degradation but worth confirming |
| Referral chasing / Global Catalog as a mitigation | Investigated, not adopted. Get-ADUser is not believed to expose a referral-chasing switch (referral chasing sits at the DirectorySearcher / LdapSessionOptions layer). Querying a Global Catalog (-Server <domain>:3268) would let one query span the forest, but the GC holds only a partial attribute set and it is not confirmed that the smart-card attribute is in it — a silently wrong compliance answer is worse than a visible failure. Do not adopt without testing. The structural fix already in place is deriving the server from the DN (P-22), which removes the most common cause of referrals outright. Also note a referral is deterministic — a retry loop would never help |
| cvs_report_script.ps1 — a THIRD divergent toolbox copy | Out of scope, recorded so it is not a surprise. 834 lines, used only by the VMware Disable SSH job. Also contains a Get-AllAdmin-Accounts case (single-domain, -OUPath) which is not reachable from any admin-report job template. Fold into the VMware Disable SSH transition; a full three-way consolidation map should be produced then |
| Nested OUs in domainOUs | Closed 2026-07-28 by S-19 — overlapping OUs are de-duplicated automatically, so the figures are correct whatever the list contains (§2A #9). Two advisories remain (build-action warning, report notice) so the redundancy can be tidied. Check the production 7×2 list for overlap during lab validation: if any exists, expect the counts to drop on the first run — that is the correction landing, not a regression, and it should be explained to recipients before the first scheduled send |
| Workflow ID | TBD — assign on first save in vRO, then record it in Get-AdminAccountsReport_spec.js |
| .package export (com.broadcom.pso.vcf.identity.ad.accounts.adminReport) | Built from the action + workflow once the workflow is assembled in vRO. Depends on the Event Log package for parseScriptOutput |
| Customer documentation set (01_Executive_Summary … 05_Validation_and_Testing_Plan) | Pending. §2A and §2A-i are required content for 02_Design_Document and 04_User_Guide |
| Lab validation against real AD | Pending. The offline suite (P-25) cannot cover the Get-ADUser queries, per-OU failure isolation against a genuinely unreachable DC, SMTP delivery, or Outlook rendering — all belong in 05_Validation_and_Testing_Plan |
| GenerateReportPKI (v1) now uncalled | Retained and marked SUPERSEDED in-line, as the reference for the pre-transition single-domain report shape. Do not extend it |
| Accounts with SmartcardLogonRequired unset | Potentially absent from both sweeps and therefore from the report (§2A #5). Inherited behaviour, preserved deliberately. Worth confirming against real AD during lab validation |

## Revision history

| Date | Author | Summary |
| --- | --- | --- |
| 2026-07-28 | Automation transition | Initial register. Script changes S-16 (multi-domain Get-AllAdmin-Accounts merged in from the retired cvs_functions-v2.ps1 fork; new Resolve-DomainOUsMap and Get-ListOfUsers-MultiDomain; inline-scope, malformed-JSON, hashtable-fallback and silent-partial-sweep defects fixed; AD-module and zero-scope guards now throw) and S-17 (report rebuilt into per-domain sections with an executive summary; query failures surfaced on the report and in the subject line; Account state column; inline styling via new Format-HtmlTable; overwrite instead of append). Process changes P-20 … P-25 (Ansible→Orchestrator; fork retired onto the single shared toolbox; scope delivered inline from domain¦OU form rows; inputs with direct defaults; management-oriented report; offline regression suite). Code: buildAdminAccountsReportInvocation action + Get-AdminAccountsReport workflow spec + lab/ regression suite (100 checks). Documented the deliberately-unreachable Set-L3-Admin-Accounts mass-write case (§2A-i). Open items: report wording and service-account exemptions. |
| 2026-07-28 | Automation transition | Input model revised after confirming the live job templates: domainOUs is now a flat list of OU distinguishedNames with the domain derived from each DN's DC= components, rather than domain¦OU pairs (P-22 rewritten). Added P-26 — the three admin-report job templates (two multi-domain on the fork, one single-OU on the mainline) consolidate onto the single Get-AdminAccountsReport workflow, since single- and multi-domain differ only in the DNs supplied. Added S-18, the legacy -DomainName / -OUPath fallback that keeps the single-OU Ansible template working against the merged script through parallel run — this removes the breaking change previously recorded against S-16. Added §2A #8 (nested OUs double-count at Subtree scope; the action warns) and the job-template→script map in §1A. Recorded cvs_report_script.ps1 as a third divergent toolbox copy, out of scope. Regression suite updated and extended to 115 checks. |
| 2026-07-28 | Automation transition | Added S-19: the report now sub-sections by OU within each domain that has more than one OU in scope (a single-OU domain is left un-sub-sectioned), and detects duplicated accounts, naming them and reporting the true distinct total alongside the inflated one. Table rendering extracted to Format-PKIAccountTable. Verified and documented that all AD queries use -SearchScope Subtree, which is FULLY RECURSIVE — §2A split into #8 (recursion, inherited) and #9 (overlapping OUs double-count, the consequence). Fixed a defect found by the new tests: SourceOU was dropped by the report's projection, so every OU bucket resolved empty — the same silent-content class as the S-17 defects, and it also made a duplicate-banner assertion pass for the wrong reason. Added the same load/error guards to lab/New-SampleReport.ps1. Regression suite extended to 134 checks. |
| 2026-07-28 | Automation transition | S-19 revised from detect to de-duplicate. New idempotent Remove-DuplicateAccounts collapses an account returned by several OU searches to a single entry, kept under the deepest OU that returned it. Called from the action before the counts are taken, so the subject line and report body cannot disagree, and again defensively inside the report so any caller gets a correct result. The recursive SearchScope Subtree query is deliberately left unchanged — the customer's OU list targets a directory that cannot be inspected from here, so narrowing scope risks silently dropping in-scope accounts; correcting the outcome is safe, changing the query is not. The report's alert is downgraded from "FIGURES ARE INFLATED" to an informational "totals are correct" notice, and the log line from Error: to Warn: — an Error: would flip parseScriptOutput to success=false and route the run to Completed with Errors, which would now be wrong. §2A #9 rewritten. Regression suite extended to 144 checks. |
| 2026-07-29 | Automation transition | Added S-20: failed OU queries are now classified (Scope error / Access denied / Authentication / Unreachable / Unclassified) with per-category remediation guidance rendered on the report, a category breakdown in the banner, and the category named in the per-OU note. Prompted by the question of what "a referral was returned" actually means: a referral is the server answering to say the naming context is not its own — a deterministic targeting fault, categorically different from an unreachable DC, and not something a retry can help. Classification matches on the exception message with the type name as a corroborating hint only; unrecognised failures degrade to Unclassified with the raw text intact rather than being mislabelled, and ExceptionType is recorded verbatim so the real type names can be observed in lab validation instead of guessed. Recorded referral-chasing / Global Catalog as investigated-but-not-adopted, with the reasoning. Regression suite extended to 170 checks. |
| 2026-07-29 | Automation transition | Correction — separate environments. The PowerShell host used for Orchestrator development is not the host the Ansible job templates run against; they are entirely separate environments. Added §1A-i stating this explicitly. This invalidates the original justification for S-18, which claimed the fallback was needed to stop the merged script breaking a live Ansible template on deployment — deployment cannot reach that host, so no such break was possible and there is no deployment prerequisite to coordinate. S-18 is retained on revised grounds (low-cost insurance for a shared toolbox, should the estates ever consolidate) and re-documented as such in §2, the script comment and the workflow spec; it is no longer presented as protecting against a real break. Also corrected: "parallel run" is environmental rather than file-level; the P-21 removal table now distinguishes the Ansible host (fork must stay until its templates retire) from the Orchestrator host (fork was never deployed there). New §5 item: confirm the production PS host topology, which decides whether S-18 and the -OUPath / -DomainName parameters can be dropped entirely. No code behaviour change. |
| 2026-07-29 | Automation transition | Production confirmed separate too — the Orchestrator and Ansible estates never share a PowerShell host at any stage. Closed the §5 topology item and added S-21: the S-18 legacy fallback is REMOVED. The OU map is now the only way to scope Get-AllAdmin-Accounts; no map throws. Removal was justified not only by the fallback being unreachable but by it being a silent alternate path — $DomainName is a shared script parameter, so a caller setting -DomainName/-OUPath while omitting -DomainOUs would have quietly produced a single-OU report and reported success. The -OUPath / -DomainName parameters remain for Get-ServiceAccountExpiration, which genuinely uses them. Tests rewritten to assert against the shipping switch-case source (a behavioural test cannot catch a reinstated fallback, since it only fires on inputs a passing test never supplies) and to assert the parameters survive. Register, script comment and workflow spec all corrected. |