# Remove Old Files (UNC Share) — Validation & Testing Plan

Deliverable: Remove-OldFiles-UNCShare Project: Ansible → VCF Orchestrator transition — "Move Windows Event Logs" Platform: VCF Automation 9 / VCF Operations Orchestrator 9 Status: Phase 1 This set: 01 Executive Summary · 02 Design Document · 03 Implementation Guide · 04 User Guide · 05 Validation & Testing Plan · WindowsLogManagement-Config_definition Shared references: ../../_Shared/Documentation/Shared-Components.docx · ../../_Shared/Documentation/Change-Register.docx · ../../_Shared/Documentation/Ansible-to-vRO-MappingTable.docx · "How to Build a PowerShell Host" (Automation Projects/_Shared References/PowerShell Host Build Guide/)

Scope: Remove-OldFiles-UNCShare only. Steps that apply to shared components reference the shared docs rather than re-testing them here.

## Phase A — Environment pre-checks

| ID | Check | Method / expected |
| --- | --- | --- |
| A1 | PS host configured and registered in vRO | Per the shared PS-Host guide; visible in Inventory → PowerShell; smoke test (Write-Host) passes |
| A2 | PowerShellRemotePSObject.getRootObject() available | Scripting API Browser → Plugin: PowerShell → type PowerShellRemotePSObject; getRootObject() exists (used by shared parseScriptOutput) |
| A4 | Script parameter names match | Deployed cvs_functions.ps1 param block includes -UNC_SharePath (underscore), -OlderThanDays, -WhatIf |
| A5 | Action value present | Delete-OldFiles-UNC-Share present in the deployed script's ValidateSet |
| A6 | Script path correct | Test-Path 'C:\PSO\Scripts\cvs_functions.ps1' → True. If different, update defaultScriptPath |
| A8 | UNC write/delete access | From the PS host under the service account: create then remove a temp folder on the share, e.g. New-Item '\\fileserver\mdcarchivelog$\Windows\test-write-check' -ItemType Directory -Force then Remove-Item … -Force. Both succeed |
| A11 | -ReportOnly deployed (change S-1) | Get-Content '<scriptPath>' ¦ Select-String 'ReportOnly' → matches (param declaration + switch usage). If absent, deploy the updated script first, or use whatIf='no' only |

## Phase B — vRO content deployment

| ID | Check | Expected |
| --- | --- | --- |
| B1 | Configuration Element | VCF/WindowsLogManagement/WindowsLogManagement-Config exists with defaultScriptPath (string) and defaultLogRetentionDays (number); defaultScriptPath matches A6. Move-only attributes are NOT present |
| B2 | Action deployed | buildRemoveFilesInvocation (return type string) in module broadcom.pso.vc.vm.guestOps.files.windows.logs; shared parseScriptOutput (Properties) present |
| B3 | Workflow deployed | Remove-OldFiles-UNCShare in Production > Servers > Windows > Event Log Management (lab/dev under Workflows > Customer > <Customer Name> > …) |
| B4 | OOTB workflow available | Library/PowerShell/Invoke a PowerShell script present; returns PowerShellRemotePSObject |
| B5 | Config Element bindings | scriptPath ← defaultScriptPath; olderThanDays ← defaultLogRetentionDays; uncSharePath has NO default; whatIf default yes |

## Phase C — Unit tests (buildRemoveFilesInvocation; parseScriptOutput shared)

| ID | Input | Expected |
| --- | --- | --- |
| C5 | scriptPath='C:\PSO\Scripts\cvs_functions.ps1', uncSharePath='\\fileserver\share$\Windows', olderThanDays=370, whatIf='no' | Returns: & "C:\PSO\Scripts\cvs_functions.ps1" -Action 'Delete-OldFiles-UNC-Share' -UNC_SharePath '\\fileserver\share$\Windows' -OlderThanDays 370 -WhatIf 'no' *>&1 ¦ Out-String -Width 4096. -UNC_SharePath underscore; -OlderThanDays unquoted numeric |
| C6 | As C5 but whatIf='yes' | Same string with -WhatIf 'yes'; System.log notes report-only mode. Run-time report-only requires the updated script (A11, S-1) |
| C7 | olderThanDays=0 | Throws Error containing must be an integer >= 1 |
| C8 | whatIf='maybe' | Throws Error containing must be 'yes' or 'no' |
| C9 | parseScriptOutput — benign output (shared, reference) | Returns Properties{success, outputText, errorText}; success=true for output with no Error: line. See Shared-Components.docx |
| C10 | parseScriptOutput — Error: line detection (shared, reference) | success=false; errorText contains the Error: line; outputText contains all lines. See Shared-Components.docx |

## Phase D — Integration tests (non-production share)

| ID | Test | Expected |
| --- | --- | --- |
| D3 | Report-only verification — whatIf='yes' against a non-prod share with known aged test files (requires A11) | Completes non-interactively (no prompt/block); log lists [ReportOnly] WouldDelete: <file> for aged files; no files deleted; Deletion Summary reports "Total files deleted: 0" |
| D2 | Live delete after preview — after a reviewed D3 preview, run whatIf='no' against the non-prod share | Reaches End - Completed Successfully; executionSuccess=true; files older than the threshold are deleted; Deletion Summary in the log; no files inside the threshold are deleted |

Always perform D3 (preview) before D2 (live delete). Deletions are permanent.

## Phase E — Success criteria

- PS host configured/registered and cert trusted (shared); smoke test passes.

- A11: updated cvs_functions.ps1 (-ReportOnly) deployed; whatIf='yes' verified report-only (D3).

- Workflow, action, and Config Element deploy without import errors.

- Config Element attributes load as defaults in the custom form; whatIf dropdown and olderThanDays minimum = 1 enforced.

- buildRemoveFilesInvocation returns the correctly formatted string using -UNC_SharePath (underscore) and unquoted -OlderThanDays — confirmed in logs.

- parseScriptOutput returns Properties{success, outputText, errorText} and detects Error: lines as success=false (shared).

- whatIf='yes' reports only (deletes nothing); whatIf='no' deletes exactly the aged files on the non-prod test share.

- Bad inputs route to Failed: Bad Inputs; PS/plugin failures route through handlePSFailure to Failed: PS Execution.

- Runs produce meaningful log output in vRO execution history.

## Rollback and recovery

| Item | Approach |
| --- | --- |
| Deleted files (whatIf='no') | No automated recovery — deletion is permanent. Mitigation: always run whatIf='yes' first and review the WouldDelete list before a live delete |
| cvs_functions.ps1 | Retain the previous version; redeploy to revert (reverting S-1 restores the blocking Read-Host prompt under vRO) |
| vRO content | All items are new — delete the workflow, buildRemoveFilesInvocation, and the Config Element. The OOTB Invoke a PowerShell script workflow and shared parseScriptOutput are not modified |
| Config Element | Delete or edit attribute values to revert defaults; no impact until the workflow runs |
| PS host registration | Remove from Inventory → PowerShell if needed (does not change the Windows Server config; revert WinRM per the shared PS-Host guide) |