Server Reboot Automation

# Change Register

Project: Ansible → VCF Orchestrator transition — "Server Reboots" Platform: VCF Automation 9 / VCF Operations Orchestrator 9 Purpose of this document: A single, customer-facing record of how the server reboot process works today and every change made to it during the Orchestrator transition — what changed, and why.

| Document | Change Register |
| --- | --- |
| Package | Server Reboots |
| Platform | VCF Automation 9.1.1 / VCF Operations Orchestrator 9 |
| Source | Change-Register.md |

Generated file This document is generated from Change-Register.md. Edit the Markdown and rebuild - changes made here are lost the next time it is built.

# Contents

Right-click here and choose Update Field to build the contents.

Continues the shared S- numbering cvs_functions.ps1 is a shared toolbox. Changes S-1 … S-5 were made by the Move Windows Event Logs project and are recorded in that project's register (Completed/Move Windows Event Logs/_Shared/Documentation/Change-Register.md). This deliverable adds S-6 … S-15 and process changes P-9 … P-18. The deployed workflow definition is Code/rebootServersWorkflow.yml. Script under change (working copy): InProgress/psscript/files/cvs_functions.ps1 Promoted to (on completion): Completed/_Shared References/psscript/files/cvs_functions.ps1 Current-state baseline: InProgress/Server Reboots/servers_reboot.yml + vars.txt Only two working copies of the shared PowerShell exist: the In-Progress copy (edited while a project is in flight) and the Completed copy (what is migrated to the customer environment). The pre-transition originals under Ansible Playbooks and Files - Sanitized/psscript/files/ are an as-received source archive, not a working copy, and are exempt from that rule.

# 1. Current state — how the customer does it today

Goal of the automation (unchanged): reboot the Windows servers in a security group (Security-Reboot-Servers) that are reporting a pending reboot, one at a time with a delay between each.

How it runs today (Ansible):

- servers_reboot.yml creates a temp dir on a Windows host over WinRM (5986), win_copys the script folder, runs cvs_functions.ps1 -Action Invoke-ServerReboot …, then deletes the temp dir.

- The playbook is only a delivery shell. All real work happens in the script, on that one host, reaching every target over RPC/WMI/SMB.

- The script:

- Get-ListOfServers → Get-ADGroupMember (non-recursive, unfiltered).

- Get-RebootStatus → remote WMI/registry per server: CBS RebootPending, Windows Update RebootRequired, SCCM DetermineIfRebootPending, plus crashonauditfail and logged-on sessions.

- For servers where PendingReboot -ne 'False': run ownership_w2k.ps1 remotely, then shutdown /r /t 2 /f /m \\server, then sleep the delay.

- Why it supports physical and virtual: every step is OS-level. Nothing touches the hypervisor, so hardware and VMs are handled identically.

Behaviours the transition preserves deliberately:

- Only servers with a pending reboot are rebooted (not the whole group).

- Reboots are issued sequentially with a delay between each.

- Group membership is non-recursive — only direct members are targets.

- RebootIt remains the safety gate: only simpleMode actually reboots.

# 2. Changes to cvs_functions.ps1

The package reuses the proven script as-is where possible. S-6, S-8, S-9 and S-12 are defect fixes found during the transition; S-7 tightens targeting; S-10 and S-11 are the new capability the customer asked for (verified reboots and reporting) — both of which the Move project explicitly deferred to Phase 2. Three of these are pre-existing defects that affect the automation as it runs today, independently of this transition — S-6 (the pre-reboot step has never executed), S-8 (servers that could not be interrogated were force-rebooted) and S-9 (failed reboots were reported as successes).

| # | Date | Function / Section | Change | Reason | Deployment impact |
| --- | --- | --- | --- | --- | --- |
| S-6 | 2026-07-17 | Get-ScriptDirectory | $global:PSScriptRoot → $PSScriptRoot | Defect. $PSScriptRoot is an automatic variable scoped to the running script; it is not published to the global scope, so $global:PSScriptRoot was always $null and this function returned an empty string. Every caller that builds a path from it produced a rooted path — Invoke-ServerReboot → "/ownership_w2k.ps1", tls-fix → "/$ActionRemoteFile" — which Invoke-Command -FilePath could not find. The failure is non-terminating, so the pre-reboot step was silently skipped and the server was rebooted anyway. | Redeploy the script. ownership_w2k.ps1 must now actually exist beside cvs_functions.ps1 on the PS host — the step will now really run. Also fixes tls-fix. |
| S-7 | 2026-07-17 | New Get-ListOfServers-Direct | New resolver: Get-ADGroupMember without -Recursive, filtered to objectClass -eq 'computer' and Enabled -eq $true, with per-object try/catch and logged skips | Invoke-ServerReboot used Get-ListOfServers, which is non-recursive (correct) but applies no filtering — a user object, a disabled account, or a nested sub-group in the group would be passed to Get-RebootStatus. Rebooting is destructive, so targets must be explicit: only direct, enabled computer members. Implemented as a new function because Get-ListOfServers is also called by Get-ServerPendingRebootStatus, clean-ServerDisk, move-archived-logs and tls-fix and must not regress. | Redeploy the script. No caller impact — the new function is used only by Invoke-ServerReboot. |
| S-8 | 2026-07-17 | Invoke-ServerReboot switch case | Reboot target test changed from !(PendingReboot -eq 'False') to PendingReboot -eq 'True'; anything else is skipped and logged as an Error: | Defect. Get-RebootStatus returns 'Error Accessing Server' when the remote WMI/registry call fails. The old negative test treated that as "pending", so a server we could not interrogate was force-rebooted (shutdown /f) regardless. A machine whose state cannot be read must never be rebooted blind. | Redeploy the script. Behaviour change: unreachable servers are no longer rebooted; they are reported, the run completes, and executionSuccess comes back false. |
| S-9 | 2026-07-17 | Invoke-ServerReboot function | Capture shutdown.exe output and test $LASTEXITCODE; return $true/$false; reworded the /c broadcast message off "Ansible" | Defect. shutdown.exe is a native executable — on failure (access denied, RPC unavailable, host down) it raises no PowerShell exception, so the surrounding try/catch never fired and a failed reboot was indistinguishable from a successful one. The caller now records RebootFailed. | Redeploy the script. Failed reboots are now visible in the report and the transcript. |
| S-10 | 2026-07-17 | New Wait-ServersBackOnline + -RebootIt_VerifyTimeoutSec / -RebootIt_VerifyPollSec params | After all reboots are issued, one polling pass verifies each rebooted server returns by confirming its LastBootUpTime advanced past the pre-reboot value, within a per-server timeout (default 600s) | New capability. The script previously never verified a server came back — a machine that failed to boot was silently reported as a success. LastBootUpTime is stronger proof than a ping (it shows the OS actually restarted and is answering WMI again) and works identically for physical and virtual. A single pass after all reboots bounds the run to ≈ one boot window instead of N × timeout, which matters because the whole thing is one synchronous WinRM session. | Redeploy the script. New optional parameters (defaults preserve sensible behaviour). Run time now includes up to VerifyTimeoutSec. |
| S-11 | 2026-07-17 | New GenerateReportServerReboot; wired into the Invoke-ServerReboot case | Builds an HTML per-server report (ComputerName, PendingReboot, pre-reboot LastBootUpTime, RebootIssued, BackOnline, return time, Status, Detail), writes it to the Debug folder and mails it when -eMailReport 'yes' | New capability. The Invoke-ServerReboot action produced no report and sent no mail — the only record of a reboot run was the stdout transcript (var_eMailReport was set to 'no' for exactly this reason). Modelled on the existing GenerateReportServerPendingRebootStatus. Also creates the Debug folder if absent rather than letting Out-File throw. | Redeploy the script. Operators now get a per-server reboot report by email. |
| S-13 | 2026-07-17 | New -RebootIt_RunPreRebootScript param; Invoke-ServerReboot switch case | The pre-reboot ownership_w2k.ps1 step is now opt-in and defaults to 'no' — it does not run unless explicitly enabled | Consequence of fixing S-6. ownership_w2k.ps1 takes ownership of and loosens the ACLs on c:\windows\inf\usbstor.inf (USB mass-storage driver INF — a common hardening DENY target) and c:\windows\system32\termsrv.dll (Terminal Services). Because of S-6 the step has never actually executed, so simply fixing the path would have silently started applying those permission changes to every rebooted member of the Security-Reboot-Servers group. That is a security-posture change, not a restoration of working behaviour, and must be a deliberate reviewed decision rather than a side effect of a defect fix. | Redeploy the script. Default behaviour is unchanged from today (the step still does not run). Set -RebootIt_RunPreRebootScript 'yes' only after security review. |
| S-12 | 2026-07-17 | Invoke-Module function | (a) Import-Module … -ErrorAction SilentlyContinue → -ErrorAction Stop; (b) added the missing return $true on the successful-import path; (c) include the exception message in the error log | Defect (two, compounding). On the branch taken when the module is not already listed by Get-Module -ListAvailable: (a) SilentlyContinue suppressed the import failure so a genuinely missing module never reached the Catch, and (b) the success path had no return, so the function fell out of the else block returning $null. Every caller tests if (Invoke-Module $strModule), so both outcomes — success and failure — were reported as "module unavailable". With S-8's terminating guard this would have turned a working host into a hard workflow failure. | Redeploy the script. Shared-code change: also affects move-archived-logs-ByCN and every other action that calls Invoke-Module — all are improved (a successful import is now correctly reported), but the already-delivered Event Log package should be re-tested. |

## S-10 detail — why verification is a batch pass, not per-server

Rejected: reboot server → block until it returns (or 600s) → next server. With 20 pending servers that is up to 200 minutes in a single synchronous PowerShell invocation, which would exceed the WinRM/PSRP operation timeout and cut the transcript off mid-run.

Implemented: issue all reboots sequentially with the delay (unchanged cadence), then poll all rebooted servers in one pass, each against its own deadline (RebootIssuedAt + VerifyTimeoutSec). Servers reboot concurrently in reality, so total ≈ (N × delay) + one boot window. For 20 servers at 10s: ≈ 13 minutes.

A server that has not gone down yet simply reports its old LastBootUpTime, fails the "advanced past" test, and stays in the pending set — so the check cannot produce a false success by sampling too early.

# 3. Changes to the automation process (Ansible → Orchestrator)

| # | Date | Area | Current process (Ansible) | New process (Orchestrator) | Reason |
| --- | --- | --- | --- | --- | --- |
| P-9 | 2026-07-17 | Execution engine | servers_reboot.yml stages the script to a Windows host with win_copy and runs it over WinRM | Orchestrator calls the pre-staged cvs_functions.ps1 via the OOTB Invoke a PowerShell script over the PowerShell plug-in, from a single PS host | Same rationale as P-1: replace Ansible, reuse proven script logic, eliminate per-run staging |
| P-10 | 2026-07-17 | Server iteration & timing | Script iterates internally; Ansible only launches it | Unchanged — the script still owns AD resolution, iteration, the inter-server delay and verification. Orchestrator passes inputs and classifies the transcript; it owns no loop | Customer decision: keep all looping/timing in cvs_functions.ps1. Consistent with P-6 |
| P-11 | 2026-07-17 | Targeting | -ADGroupMember name, unfiltered non-recursive membership | Same parameter, but resolution is now direct + computer-only + enabled (S-7). Operator input named groupDN to steer toward the unambiguous DN form | Rebooting is destructive; targets must be explicit. Consistent with the Move package's groupDN naming |
| P-12 | 2026-07-17 | Reporting | No report, no mail (var_eMailReport: 'no') | HTML per-server report emailed to a recipient array (S-11); run outcome also surfaced through the executionSuccess / executionOutput workflow outputs | Closes the two Phase-2 items the Move project deferred ("per-server status reporting", "email reporting on workflow completion") |
| P-13 | 2026-07-17 | Report header label | var_HeaderNotesSubstr supplied as its own variable | Dropped as an input. The script's -HeaderNotesSubstr is only a display label ("the security group called X") in the report header, so buildServerRebootInvocation now derives it from groupDN (leftmost CN of a DN, or the identifier as-is). No script change — the parameter is still passed, just computed | Removes a redundant input and makes it impossible for the header to name a different group than the one actually targeted |

## 2a. S-14 — the pre-reboot step moves inside the script

| # | Date | Function / Section | Change | Reason | Deployment impact |
| --- | --- | --- | --- | --- | --- |
| S-14 | 2026-09-14 | New $PreRebootStep script block in Invoke-ServerReboot.ps1; -PreRebootScriptPath parameter removed | ownership_w2k.ps1 is no longer a separate file staged on the PowerShell host and reached by path. Its contents are carried into Invoke-ServerReboot.ps1 as a script block and sent to each target with Invoke-Command -ScriptBlock. The commands themselves are unchanged — this is a port, not a rewrite. Each takeown / icacls call now has its exit code checked and its failure returned to the caller and logged. | Consequence of P-14. Nothing is pre-staged under the current design, so a path parameter would have rebuilt the exact shape of defect S-6: a path resolving to nothing, a non-terminating failure, and the server rebooted as though the step had run. Embedding removes that failure mode — the step cannot be missing. Separately, takeown and icacls are native executables: they raise no PowerShell exception on failure, so the original's try/catch never fired and every failure was invisible. Same defect class as S-9. Verified by running the block unelevated: all five commands failed and all five were reported, where the original would have reported nothing. | Redeploy the script. -PreRebootScriptPath no longer exists — remove it from any caller. ownership_w2k.ps1 no longer needs to exist on the PS host at all. Default behaviour is unchanged: the step still does not run unless -RunPreRebootScript 'yes'. The S-13 decision stands — a failure is logged as an ERROR and the server is still rebooted. |

## 2b. S-15 — run-time defects found on the first live run

Found on the first successful end-to-end reboot (2026-09-23). Both are in code added by this transition, not inherited from cvs_functions.ps1.

| # | Date | Function / Section | Change | Reason | Deployment impact |
| --- | --- | --- | --- | --- | --- |
| S-15a | 2026-09-23 | Invoke-ServerReboot.ps1 — Phase 1 reboot loop | The inter-server delay is no longer applied after the last server. Loop converted from foreach to indexed so the final iteration skips Start-Sleep. | Defect. The delay is between servers, so there is nothing to space out after the last one — but the loop slept anyway, adding a full DelayBetweenServersSec of dead time to every run before verification even began. On the first live run (2 servers, 600s delay) this was 10 minutes of a 21-minute run. Cost scales with the delay, not the server count, so it is worst exactly where the delay was set high for safety. | Redeploy the script. Run time drops by one delay interval. No behaviour change to the reboots themselves. |
| S-15b | 2026-09-23 | Wait-ServersBackOnline | DurationSec is now measured from RebootIssuedAt to the server's own LastBootUpTime, not to the moment the verification pass happened to poll it. | Reporting defect. Verification is a single batch pass that starts only after every reboot is issued (S-10), so a server rebooted early has been up for the whole remaining delay before anything looks at it. Timing to Get-Date therefore reported the wait, not the reboot: on the first live run a server that came back in 14 seconds was logged and reported as back online after 1200s, purely for being first in the queue. LastBootUpTime is what the machine itself reports, so it reads the same however late the poll arrives. | Redeploy the script. The "Return time (s)" column in the HTML report and the transcript now show real return times; previously-issued reports overstate them. |

Also corrected: the worst-case run-time estimate logged by Create Script Parameters used N × delay; it now uses (N-1) × delay, matching S-15a.

## 2c. P-18 — script size drives startup time; deploy a stripped build

Measured on VCF Automation 9.1.1 against pshost.vcf.lab. runPowerShellScript does not copy a file to the host — it embeds the whole script text inside the command it sends over WinRM. Startup is therefore linear in script size:

| Payload | Time before the script's first line runs |
| --- | --- |
| ~0 (OOTB Invoke a PowerShell script) | 6s |
| 11,290 chars (Move-ArchivedLogs.ps1) | 25s |
| 20,195 chars (Invoke-ServerReboot.ps1, stripped) | 38s |
| 39,261 chars (Invoke-ServerReboot.ps1, as written) | 73s |

≈ 5s fixed + 1.7s per KB, confirmed across four points. The cost is paid once per run and does not scale with server count — a 50-server reboot pays the same 73 seconds as a 2-server one.

This is a property of the shared runPowerShellScript action, so it applies to every package in this family. The Move package has been paying ~19s of it since it was delivered.

Resolution. Roughly half of these scripts is comments, deliberately so — the why behind several behaviours (S-6, S-8, S-9, S-14) is not recoverable from the code. Those comments are worth keeping in the repository and worth nothing on the wire. Completed/_Shared References/Tools/Build-ResourceElement.ps1 produces the deployable copy:

- strips comments using PowerShell's tokenizer against comment token extents, not regular expressions, so a # inside a string or here-string is safe;

- proves equivalence — re-tokenizes the output and compares every non-comment, non-newline token by kind and text against the source, failing the build and writing nothing on any difference (2,059 tokens compared for Invoke-ServerReboot.ps1, 677 for Move-ArchivedLogs.ps1);

- re-checks the two things runPowerShellScript requires: no bare '@ line, and a PSO_RESULT emission;

- stamps a DO-NOT-EDIT header naming the source.

Invoke-ServerReboot.ps1 39,261 → 20,813 chars (47% smaller, ~73s → ~38s measured). Move-ArchivedLogs.ps1 11,290 → 6,527 (42%, ~25s → ~16s predicted).

Process change: import the .deploy.ps1 as the Resource Element, keeping the element NAME as the original (Invoke-ServerReboot.ps1) — runPowerShellScript uses the element name as the filename on the host, and the transcript is easier to read that way. Re-run the build after every source change, or a stale copy is deployed and a fix appears not to take effect.

## 3a. Alignment with the Move Windows Event Logs delivery pattern (P-14 … P-17)

These four supersede P-9, P-10 and P-13 The first cut of this package kept the Ansible shape — a pre-staged cvs_functions.ps1 invoked by a hand-built command line. It has been re-based onto the pattern already delivered and proven by Move Windows Event Logs, so that the two packages are built, installed and supported the same way rather than each having its own idea of how a script reaches a Windows host. The targeting rule is unchanged. S-7 stands in full: direct members only, computer objects only, enabled only. It moved from Get-ListOfServers-Direct in the shared PowerShell to getGroupComputersDirect in Orchestrator. Nothing about which servers get rebooted changed — only who works the list out.

| # | Date | Area | Previous (P-9 … P-13) | New | Reason |
| --- | --- | --- | --- | --- | --- |
| P-14 | 2026-09-14 | Script storage | cvs_functions.ps1 pre-staged on the PS host; workflow took a scriptPath input and invoked -Action Invoke-ServerReboot | Purpose-built Invoke-ServerReboot.ps1 held in Orchestrator as a Resource Element, copied to the host at run time, run, and deleted | Matches the Move package. No staged copy can drift out of date with the version Orchestrator holds, and the run record shows exactly which script ran. The 3,356-line shared toolbox is no longer a runtime dependency of this workflow, so a change made for another action cannot alter a reboot run |
| P-15 | 2026-09-14 | Execution | OOTB Invoke a PowerShell script driven by a hand-built invocation string from buildServerRebootInvocation | Shared runPowerShellScript action; parameters passed as a Properties bag | One component knows about the PowerShell plug-in, so plug-in behaviour changes in one file. Removes hand-rolled PowerShell quoting — the old action escaped single quotes itself, which is a defect waiting to happen in a DN or a mail subject. Also inherits the invokeScript()-over-openSession() fix, which is what makes second-hop access to each target work |
| P-16 | 2026-09-14 | AD resolution | Unchanged from Ansible (P-10) — the script resolved the group itself via Get-ADGroupMember | New getGroupComputersDirect action; Orchestrator resolves the group and passes -ComputerNames. The script no longer talks to AD at all | Reverses the P-10 decision to keep resolution in the script. The target list is now in the run record before anything is rebooted, rather than only visible in the transcript afterwards; the ActiveDirectory module is no longer required on the PS host; and S-12's Invoke-Module defect stops being on this workflow's critical path. Deliberately non-recursive, unlike the Move package's getGroupComputers — see the note below |
| P-17 | 2026-09-14 | Result contract | parseScriptOutput scanned the transcript for Error: text | The script writes one PSO_RESULT={json} line; runPowerShellScript parses it | A reworded log line could previously change the workflow's end state. Counts are now reported by the script rather than inferred, which is what lets the workflow distinguish skipped, reboot rejected and did not return — three outcomes with three different owners that the transcript scan collapsed into one |

getGroupComputersDirect is NOT getGroupComputers. The Move package's action is recursive by design; this one is deliberately not, and the two must not be merged. Moving a log file off a machine that should not have been in scope wastes a little time — rebooting one takes a production service down. A sub-group nested in the reboot group is reported in a warning naming it, so the omission is visible on the run that made it rather than discovered months later.

Net result: 1 playbook → 1 workflow (Reboot Servers in AD Group). Four actions shared with the Move package (runPowerShellScript, resolveAdGroup, findAdHostForDn, and the diagnostic probeAdPlugin — create each once), one action of its own (getADComputersGroupNonRecursive, source Code/getGroupComputersDirect.js), two scriptable tasks, and one Resource Element. The PowerShell host is a fixed workflow attribute. buildServerRebootInvocation is retired — it existed only to build the pre-staged command line. parseScriptOutput / handlePSFailure are no longer used by this workflow.

Script changes S-6 … S-13 are all carried forward into Invoke-ServerReboot.ps1, with S-7 relocated to Orchestrator as described above. cvs_functions.ps1 keeps them too: its other actions still need them, and it remains the working copy for every automation that has not yet been transitioned.

# 4. Current vs new — quick mapping

| Today (Ansible) | New (Orchestrator) |
| --- | --- |
| servers_reboot.yml + vars.txt | Reboot Servers in AD Group workflow |
| var_ADGroupMember | adGroupDn input → resolved by the AD plug-in → -ComputerNames |
| var_DomainName | (dropped as an input — the domain is read from the group's own DN, so the two can never disagree; see P-16) |
| var_RebootIt (simpleMode) | rebootMode input (dropdown Reboot = reboot / Report Only = report-only) → -RebootMode; only reboot reboots |
| var_RebootIt_DelayBetweenServer | delayBetweenServersSec workflow attribute (10) |
| (new) | verifyTimeoutSec (600) / verifyPollSec (30) workflow attributes (S-10) |
| (new) | runPreRebootScript input (S-13, default OFF; step embedded per S-14) |
| var_eMailReport | emailReport input (boolean) |
| var_SMTPServer | smtpServer input |
| var_MailToString / var_MailCcString | mailTo / mailCc inputs (arrays, joined to CSV) |
| var_MailSubjectstring | mailSubject input |
| var_HeaderNotesSubstr | (no input — taken from the resolved group object; see P-13, P-16) |
| var_OUPath | (dropped — not used by this action) |
| var_ps_folder / var_ps_script_file / var_parameter_action | (dropped — the script is a Resource Element, selected by binding, not by path) |
| var_cleanup_temporary_folder | (dropped — runPowerShellScript always deletes the script after the run) |
| (was scriptPath in the first cut) | (dropped — nothing is pre-staged; see P-14) |

# 5. Open items / risks

| Item | Status |
| --- | --- |
| Pre-reboot step — security review required | RESOLVED for now via S-13 (opt-in, default OFF) and S-14 (embedded in the script). Its content is not benign: it takeowns and loosens ACLs on usbstor.inf (USB mass storage) and termsrv.dll (Terminal Services). Combined with S-6 — which proves the step has never run — enabling it would newly weaken two hardening controls on the security reboot group. Recommend a security review before ever setting -RunPreRebootScript to 'yes'; the w2k (Windows 2000) naming of the original suggests it may simply be obsolete and safe to retire. Since S-14 there is no ownership_w2k.ps1 file to stage or maintain — the step is the $PreRebootStep block inside Invoke-ServerReboot.ps1, so a review reads one place. |
| Pre-reboot failure policy | DECIDED (2026-07-17): keep historic behaviour. If the step is enabled and ownership_w2k.ps1 fails, log an Error: and still reboot the server. Implemented. |
| Invoke-Module defect | RESOLVED — see S-12 (applied 2026-07-17). |
| Old !(PendingReboot -eq 'False') test elsewhere | Still present in Get-ServerRebootReportStatus-ByCN and Get-ServerPendingRebootStatus. Intentionally left as-is: in those report-only actions the test merely increments a counter for the mail subject ("X of Y might require reboot") and never triggers a reboot. Changing it would alter those actions' reported figures. Only the reboot path (S-8) was corrected. |
| Get-RebootStatus stale $ComputerlastBootUptime | In its catch block the emitted object can carry the previous server's boot time. Harmless here (status-unknown servers are never rebooted or verified), but worth a future tidy. |
| WinRM operation timeout | One synchronous invocation now runs for ~40s start-up + ((N-1) × delay) + up to VerifyTimeoutSec. The PS host's WinRM MaxTimeoutms / plug-in timeout must exceed the worst case. Validate before first production run. |
| Second hop (delegation) | PS host → AD and PS host → each target over RPC/WMI/SMB. Same Kerberos constrained-delegation requirement as the Move package. See How to Build a PowerShell Host §6. |
| Event Log package re-test | S-12 changes Invoke-Module, which move-archived-logs-ByCN also calls. The already-delivered package benefits from the fix but should be re-tested before the updated script is deployed. Reduced in scope by P-16: this workflow no longer calls Invoke-Module at all, so the risk is now confined to the Event Log package itself. |
| PS host certificate must be SHA-256 (VCF Automation 9.1.1) | RESOLVED 2026-09-22 — root cause of a full outage. After the 9.1 → 9.1.1 upgrade, every PowerShell workflow in both this package and the Move Windows Event Logs package failed with document out [EMPTY] on the WS-Man Shell Create. Cause: Configure-vROPSHost.ps1 pinned the legacy Microsoft RSA SChannel Cryptographic Provider CSP and did not pass -HashAlgorithm, producing a SHA-1 signed certificate. 9.1.1 runs the Orchestrator JVM with BouncyCastle in FIPS approved-only mode (FIPS_MODE: strict) and refuses SHA-1, so the TLS handshake failed — while the SSL Trust Manager still reported the certificate as trusted, because trust and algorithm policy are separate checks. Nothing in the vRO error named TLS or the certificate. Fixed in the shared script (-HashAlgorithm SHA256 + CNG KSP, with a post-generation check that refuses to continue if the result is still weak) and documented in How to Build a PowerShell Host §3. Re-verify on any host built before 2026-09-22: `curl -vk https://<host>:5986/wsman 2>&1 \ |
| Remaining documentation still describes the pre-staged design | RESOLVED 2026-09-28 for the Markdown sources: 01_Executive_Summary, 02_Design_Document, 03_Implementation_Guide and 04_User_Guide were rewritten against the deployed workflow (Code/rebootServersWorkflow.yml). OPEN: the .docx builds of all five documents have not been regenerated and still describe the earlier design. |
| Shared actions — do not create twice | ACTION ON BUILD. runPowerShellScript, resolveAdGroup, findAdHostForDn and probeAdPlugin are shared with the Move / Remove Archived Logs packages and are delivered inside this one so it can stand alone. If either of those is already installed, these actions exist — create each once and let all three workflows call it. A second copy under a different name drifts silently from the first. |
| Invoke-ServerReboot.ps1 not yet run against real servers | RESOLVED 2026-09-23 — first successful end-to-end live reboot, including shutdown.exe acceptance and LastBootUpTime verification; the defects it exposed are S-15a/b. Original note: The script has been verified end to end for parsing, input validation, report generation, the PSO_RESULT contract and the S-8 skip path (using unreachable hosts). The paths that need real infrastructure — a genuine pending-reboot detection, shutdown.exe acceptance, and LastBootUpTime verification — have not been exercised. Run report-only against a real group first, then a single-server live run, before any group-wide run. |

# Revision history

| Date | Author | Summary |
| --- | --- | --- |
| 2026-07-17 | Automation transition | Initial register for Server Reboots. Recorded script changes S-6 ($PSScriptRoot fix — pre-reboot step never ran), S-7 (new Get-ListOfServers-Direct: direct + computer-only + enabled), S-8 (never reboot a server whose pending state could not be read), S-9 (shutdown.exe exit-code capture), S-10 (batch post-reboot verification via LastBootUpTime), S-11 (per-server HTML report + mail). Recorded process changes P-9…P-12. Logged open items: missing ownership_w2k.ps1, pre-reboot failure policy, Invoke-Module latent defect. |
| 2026-07-17 | Automation transition | Added script change S-12 — Invoke-Module defect fix (-ErrorAction Stop so a failed import reaches the Catch; missing return $true on the successful-import path). Shared-code change: the Event Log package calls the same function and should be re-tested. Decided the pre-reboot failure policy: a failed ownership_w2k.ps1 logs an Error: and the server is still rebooted (preserves historic behaviour). Recorded that the old !(PendingReboot -eq 'False') test is intentionally retained in the two report-only actions, where it only feeds a counter. |
| 2026-07-17 | Automation transition | Canonical script location corrected. S-6…S-12 were first applied to Completed/_shared/cvs_functions.ps1, which was removed during a repository reorganisation; the changes were reapplied and re-verified (parses clean, all changes present, reboot decision confirmed as $pending -eq 'True'). |
| 2026-07-17 | Automation transition | Two-copy policy adopted. Working edits are made in InProgress/psscript/files/; Completed/_Shared References/psscript/files/ receives the promoted copy when a project completes and is what migrates to the customer environment. The Ansible Playbooks and Files - Sanitized/psscript/files/ originals are retained as an as-received source archive (exempt). Server Reboots' working copy is the In-Progress one. |
| 2026-07-17 | Automation transition | Added script change S-13 after reviewing the supplied ownership_w2k.ps1: the pre-reboot step is now opt-in, default OFF. The script takeowns and loosens ACLs on usbstor.inf and termsrv.dll; since S-6 shows the step has never executed, fixing S-6 alone would have silently introduced a security-posture change on the Security-Reboot-Servers group. Default behaviour therefore remains identical to today. Security review recommended before enabling. |
| 2026-07-20 | Automation transition | Added process change P-13: the report-header label (-HeaderNotesSubstr) is no longer an input — buildServerRebootInvocation derives it from groupDN (a vRO-layer change; no script change). Corrected the header note "P-9 … P-12" → "P-9 … P-13". This register is reproduced as Appendix A of the Design Document (the standalone file remains authoritative). |
| 2026-09-14 | Automation transition | Re-based onto the Move Windows Event Logs delivery pattern. Added process changes P-14 … P-17, which supersede P-9, P-10 and P-13: the workflow now runs a purpose-built Invoke-ServerReboot.ps1 held in Orchestrator as a Resource Element (copied to the host per run, then deleted) via the shared runPowerShellScript action, resolves the AD group with the new getGroupComputersDirect action instead of in the script, and reads its outcome from a single PSO_RESULT line instead of scanning the transcript. Targeting is unchanged — S-7's direct / computer-only / enabled-only rule moved from Get-ListOfServers-Direct to getGroupComputersDirect, and nested sub-groups are still never expanded (now reported in a warning naming each one). S-6 … S-13 are all carried forward into the new script. buildServerRebootInvocation retired; parseScriptOutput / handlePSFailure no longer used here. domainName dropped as an input — the domain is read from the group's own DN. Corrected the header note "P-9 … P-13" → "P-9 … P-17". Logged three new open items: the four remaining documents still describe the superseded design, the five shared actions must be created only once, and the new script has not yet been run against real servers. |
| 2026-09-14 | Automation transition | Code layout only — no behaviour change. Code/ now holds one .js per Orchestrator action plus one .js per workflow, matching how the objects actually exist in Orchestrator. workflow_Invoke-ServerReboot.js became the single build sheet for the canvas — the seven elements in order with every IN/OUT binding, the inputs and their presentation, the attributes, the outputs, the exception routing, and the four scriptable tasks inline ready to paste. Invoke-ServerReboot_spec.js was folded into it and removed (two files describing one schema would have drifted); task_CreateScriptParameters.js and task_ParseResult.js were inlined and removed, as a scriptable task is not a separate Orchestrator object. Also documented the AD-host-vs-PowerShell-host distinction that the two Select/Find elements are easily confused over, and made Select PowerShell Host an explicit element of its own (element 4 of 7) rather than something assumed. |
| 2026-09-14 | Automation transition | Added script change S-14: the pre-reboot step (ownership_w2k.ps1) moved INSIDE Invoke-ServerReboot.ps1 as the $PreRebootStep script block, and -PreRebootScriptPath was removed. Nothing is pre-staged under P-14, so a path parameter would have rebuilt the exact shape of defect S-6 — a path resolving to nothing, a silent non-terminating failure, and the server rebooted as though the step had run. Each takeown/icacls call now has its exit code checked, which the original never did (native executables raise no PowerShell exception — the S-9 defect class); verified by running the block unelevated, where all five commands failed and all five were reported. Default behaviour unchanged: the step still does not run unless -RunPreRebootScript 'yes', and a failure still logs an ERROR and reboots anyway. |
| 2026-09-22 | Automation transition | Shared-component defect fixed: PS host certificate was SHA-1. Following the VCF Automation 9.1 → 9.1.1 upgrade, every PowerShell workflow in both this package and the already-delivered Move Windows Event Logs package failed identically with document out [EMPTY] on the WS-Man Shell Create. Root cause: Configure-vROPSHost.ps1 pinned the legacy SChannel CSP and omitted -HashAlgorithm, yielding a SHA-1 signed listener certificate. 9.1.1 runs the Orchestrator JVM under BouncyCastle FIPS approved-only mode and refuses SHA-1, failing the TLS handshake — with no error naming TLS or the certificate, and with the SSL Trust Manager simultaneously reporting the certificate as trusted. Configure-vROPSHost.ps1 now uses -HashAlgorithm SHA256 (configurable to SHA384/SHA512) with the CNG KSP, adds a Server Authentication EKU and explicit subject, verifies the generated certificate is not weakly signed and aborts if it is, refuses a SHA-1 cert in ExistingCA mode, warns when SANs omit the FQDN, and reports what the listener is actually bound to. Per operator decision it generates a new certificate on every run — so each run must be followed by re-importing the cert and re-running Update a PowerShell host; superseded certificates are reported, not deleted. Also fixed a Set-StrictMode defect in the new code (.Count on an unrolled empty array). Guide §3 updated. Test-PSHostWinRM.ps1 (new diagnostic, InProgress/Server Reboots/Code/) flags a weak listener certificate. |
| 2026-09-14 | Automation transition | Workflow schema simplified — no behaviour change. The Decision element and the two end-state scriptable tasks (End - Success / End - Errors) were removed. Parse Results now does all the reporting, including the run's closing line, and connects straight to a single End. The canvas is seven elements plus three failure end states hung off exception bindings. Per-server problems no longer land on a separate "Completed with Errors" end state — the run completes and the executionSuccess output (false when the script reported any error) is what a caller branches on. Rationale: the whole account of a run stays in one place and one order, rather than split across two branches where half is only reached on one of them. rebootMode added to Parse Results' IN tab for the closing line. |
| 2026-09-28 | Automation transition | Documentation aligned to the deployed workflow — no behaviour change. 01–04 rewritten against Code/rebootServersWorkflow.yml, which is now the authoritative workflow definition: workflow Reboot Servers in AD Group (ca28572d-…); six elements (findAdHostForDn → resolveAdGroup → getADComputersGroupNonRecursive → Create Script Parameters → runPowerShellScript → Parse Results); PS host, Resource Element and the three timings (10s / 600s / 30s) held as workflow attributes; rebootMode values reboot / report-only. Section 4 mapping and the open items updated to match; the "not yet run against real servers" and documentation items closed. .docx builds still to regenerate. |