# Move Archived Logs (By AD Group) — Executive Summary

## Objective

Replace the retiring Ansible automation that moves Windows event-log archives with one supported VCF Orchestrator workflow — Move-ArchivedLogs-ByADGroup — reusing the proven cvs_functions.ps1 PowerShell logic rather than rewriting it.

Business outcome: automated offload of Windows Archive-*.evtx logs continues uninterrupted after Ansible is decommissioned, on a platform the customer already owns.

## Scope

In scope

- One Orchestrator workflow: Move-ArchivedLogs-ByADGroup — move Archive-*.evtx off every enabled member of an AD group to a central archive share, into a per-server subfolder.

- The deliverable-specific action buildMoveByADGroupInvocation.

- Reuse of shared components on a PowerShell (PS) host: cvs_functions.ps1, parseScriptOutput, handlePSFailure, and the OOTB Invoke a PowerShell script workflow (documented in Shared-Components.docx).

Out of scope

- The archive-share cleanup workflow (a separate deliverable).

- Per-server structured status reporting in Orchestrator (Phase 2).

- Email reporting on completion (Phase 2).

- Broader refactor/optimization of cvs_functions.ps1.

- Provisioning of the archive file share and AD groups (customer prerequisites).

## Key benefits

- Consolidation: the former local-execution and three near-duplicate AD-targeting variants collapse into one recursive, enabled-only method (Get-ListOfServers-ByCN).

- Operator-driven and parameterized: domain, group (DN), script path, file-share target, file filter, and file age are all workflow inputs, with defaults set directly on each input.

- Resilient by design: disabled members are skipped and logged; an enabled-but-unreachable member is logged and skipped while the remaining moves continue; only a failure that would break every move fails the run.

- Standardized: one code path for all hosts — the PS host itself is handled as an ordinary AD-group member, eliminating the former "local execution" special case.

## Key risks

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Second-hop authentication (PS host → remote \\server\C$ source and \\fileshare destination) | Move fails access-denied if the credential cannot be delegated | Kerberos + constrained delegation (production) or Basic-over-HTTPS (lab); validate the hop before go-live (Implementation Guide) |
| AD "enabled" ≠ host reachable | An enabled-but-offline computer object (e.g. disabledsrv01) is still processed and errors | To exclude a host, Disable-ADAccount it or remove it from the group |
| RSAT ActiveDirectory module missing on the PS host | AD resolution fails; run terminates (Failed: PS Execution) | Install RSAT AD tools on the PS host before go-live (see PS-Host guide) |
| Script version drift | Behavior depends on the updated cvs_functions.ps1 (changes S-1…S-5) | Deploy/verify the updated script first (Change-Register, shared) |
| Certificate trust & Kerberos setup | Host registration fails on untrusted cert or misconfigured krb5.conf | Import cert to Orchestrator trust store; follow the PS-Host guide for Kerberos |

## High-level approach

- Build/register the PS host (RSAT AD tools, WinRM HTTPS 5986, cert, auth) — shared "How to Build a PowerShell Host" guide.

- Deploy the updated cvs_functions.ps1 to the PS host.

- Import the buildMoveByADGroupInvocation action, the shared parseScriptOutput action, and build the Move workflow per its _spec.js.

- Validate end to end — including the second-hop file access — then operate via the workflow custom form (on demand or scheduled).

Recommendation: validate in a lab with Basic-over-HTTPS first, then adopt Kerberos + constrained delegation as the production-hardening step. The choice does not change the workflow design.