# Remove Old Files (UNC Share) — Implementation Guide

Follow the Steps in order. Later Steps depend on earlier ones.

## Prerequisites

- PowerShell (PS) host built and registered in Orchestrator — full procedure (WinRM HTTPS listener 5986, certificate, authentication, Kerberos/krb5.conf, host registration) is in the shared "How to Build a PowerShell Host" guide.

- Updated cvs_functions.ps1 deployed on the PS host (included in this deliverable)

- UNC archive share reachable from the PS host with write/delete access for the service account.

- VCF Orchestrator 9 with the PowerShell plug-in and administrative access.

- Network: Orchestrator → PS host TCP 5986; PS host → the UNC share (SMB 445).

## Step 1 — Build and register the PS host

Build the PS host (RSAT AD tools, WinRM HTTPS listener on 5986, certificate, service account into Remote Management Users, script directory) per the shared "How to Build a PowerShell Host" guide. Confirm the 5986 listener actually came up before proceeding.

Defer all host-build detail to the PS-Host guide. Do not repeat it here.

## Step 2 — Deploy the PowerShell script

- Copy the updated cvs_functions.ps1 (changes S-1…S-5 — Change-Register, shared) to the script directory, e.g. C:\PSO\Scripts\cvs_functions.ps1.

- Confirm the Move-relevant behavior is present:

Test-Path 'C:\PSO\Scripts\cvs_functions.ps1'
Select-String -Path 'C:\PSO\Scripts\cvs_functions.ps1' -Pattern `
  "move-archived-logs-ByCN","ErrorAction Stop","skipping disabled computer"

All patterns must be found (confirms the action and the S-2…S-4 resilient behavior).

## Step 3 — Certificate trust in Orchestrator

If the PS host cert is self-signed or from a CA not already trusted by Orchestrator, import it (Base-64/PEM) via Library > Configuration > SSL Trust Manager. Full procedure in the PS-Host guide.

1–3 line summary only — defer to the PS-Host guide.

## Step 4 — Authentication

Choose Basic-over-HTTPS (lab) or Kerberos (production). This choice determines whether the second hop (PS host → remote UNC) works — validate it in Step 7. Kerberos additionally requires constrained delegation on the PS host's AD computer account for the second hop. Full Kerberos setup (krb5.conf format, realm case, salt/name-length, the bring-up error sequence) is in the PS-Host guide.

Defer Kerberos / krb5.conf detail to the PS-Host guide.

## Step 5 — Register the PS host in Orchestrator

Register via Library > PowerShell > Configuration > Add a PowerShell host (Host = FQDN, Port 5986, Transport HTTPS, Auth Basic or Kerberos, Shared Session, Username in UPN form). Expect Completed. Auth errors map to the PS-Host guide.

## Step 6 — Import action and build the workflow

- Orchestrator Package :

  - import the Orchestrator package com.broadcom.pso.cvs-dt.conus.eventlogarchivesmove into Orchestrator

- Workflow Remove-OldFiles-UNCShare (folder Production > Servers > Windows > Event Log Management);

  - update the psHost variable to be the value of the PowerShell host object created as a result of Step 5

## Step 7 — Validation gate

Run the plan in 05_Validation_and_Testing_Plan.docx. Minimum gate:

- -ReportOnly deployed (A11) confirmed on the PS host.

- UNC write/delete access from the PS host under the service account (A8).

- Report-only run (D3): whatIf='yes' completes non-interactively, lists [ReportOnly] WouldDelete: lines, deletes nothing, Deletion Summary = 0.

- Live delete (D2): only after a reviewed preview, whatIf='no' against a non-production share deletes exactly the aged test files.

## Rollback considerations

- Workflow / action / Config Element: all items are new — disable or delete the imported Orchestrator objects; no existing vRO content is modified. The OOTB Invoke a PowerShell script workflow is not modified.

- PS host script: retain the previous cvs_functions.ps1; redeploy to revert (note: reverting S-1 restores the blocking Read-Host prompt under vRO).

- Data — deletions are permanent. There is no automated recovery for files deleted with whatIf='no'. Mitigation: always run report-only and review the WouldDelete list before any live delete. Ansible remains available as a fallback until cutover is confirmed.