Table of Contents

Validation & Testing Plan — Service Account Expiration Reporting	1

Phase A — Environment pre-checks (before deploying vRO content)	1

Phase B — vRO content deployment checks	2

Phase C — Offline regression suite (no infrastructure)	3

Phase D — Lab data seeding	3

Phase E — Functional tests (lab, real AD)	3

Phase F — Failure-path tests (lab)	4

Phase G — Scope-overlap and de-duplication (lab)	5

Phase H — Comparison against the current Ansible report (parallel run)	6

Phase I — Operational readiness	6

Phase J — Cleanup	7

Exit criteria	7

# Validation & Testing Plan — Service Account Expiration Reporting

Workflow: Get-ServiceAccountExpirationReport Script action: Get-ServiceAccountExpiration (S-22 / S-23)

Phases A–C need no infrastructure. D–H need a lab directory. I–J are readiness and cleanup. Record pass/fail and the observed value for every check — several of these exist to capture facts that were previously guessed at.

## Phase A — Environment pre-checks (before deploying vRO content)

| # | Check | Command / method | Expected |
| --- | --- | --- | --- |
| A1 | PS host reachable from vRO | vRO Inventory → PowerShell | Host listed, no error |
| A2 | ActiveDirectory module present | Get-Module -ListAvailable ActiveDirectory | Module returned |
| A3 | Each domain in scope answers | Get-ADDomain -Server <domain> | Succeeds for every domain |
| A4 | Read rights on every OU | Get-ADUser -Server <d> -SearchBase '<OU DN>' -Filter * -ResultSetSize 1 | Succeeds for every OU |
| A5 | SMTP relay reachable | Test-NetConnection <smtp> -Port 25 | TcpTestSucceeded : True |
| A6 | Script staged and parses | Parse check from Implementation Guide §2 | parse OK |
| A7 | Required functions present | Select-String block, Implementation Guide §2 | All six match |
| A8 | Silent-defect guards | The two Select-String checks, Implementation Guide §2 | Both return nothing |
| A9 | Debug folder writable | New-Item -ItemType Directory -Path 'C:\PSO\Scripts\Debug' -Force | Created or already exists |

A8 is the one to not skip. Both defects it guards against produce a plausible, well-formed report. A run cannot tell you they are back.

## Phase B — vRO content deployment checks

| # | Check | Expected |
| --- | --- | --- |
| B1 | parseScriptOutput action present | Found in …guestOps.files.windows.logs |
| B2 | OOTB Invoke a PowerShell script present | Found in the library |
| B3 | Build action created with 8 inputs in the documented order | expiringWithinDays is position 3, not last |
| B4 | Action return type is string | Confirmed |
| B5 | Workflow schema matches the spec | 8 elements + 3 end states |
| B6 | host attribute bound to the correct PS host | Correct host, correct environment |
| B7 | mailTo / mailCc are Array/string | Confirmed |
| B8 | Scriptable task code pasted verbatim | No let, const or arrow functions |
| B9 | item6 wired to both domainOUs and expiringWithinDays | Both bound |
| B10 | Workflow ID recorded in the spec file | (TBD…) replaced |

## Phase C — Offline regression suite (no infrastructure)

cd '<repo>\InProgress\Service Account Expiration Reporting\lab'
.\Run-AllTests.ps1

| # | Check | Expected |
| --- | --- | --- |
| C1 | All suites pass | ALL 256 CHECKS PASSED |
| C2 | Suite runs against the deployed script | Re-run with -ScriptPath '<staged copy>' — still passes |
| C3 | Sample reports render | .\New-SampleReport.ps1 writes four HTML files |
| C4 | Format reviewed and accepted | Stakeholder sign-off on Sample-Report-Clean.html before any recipient sees it |

C2 matters: the suite defaults to the repo working copy. Pointing it at the staged file proves what is deployed is what was tested.

## Phase D — Lab data seeding

.\New-ServiceAccountTestData.ps1 -Domain <lab domain> -WhatIf          # preview first
.\New-ServiceAccountTestData.ps1 -Domain <lab domain> -IncludeNestedOU

| # | Check | Expected |
| --- | --- | --- |
| D1 | -WhatIf previews without changing anything | Full plan printed, no objects created |
| D2 | Seeding completes | OUs and 11 accounts created |
| D3 | Script prints the domainOUs rows | Full DNs, ready to paste |
| D4 | Script prints the expected figures | Recorded for use in Phase E |
| D5 | A bad -OUPath is reported clearly | Re-run with a nonexistent parent → FATAL: the -OUPath parent does not exist |

Additionally, by hand: set SmartcardLogonRequired = $true on one seeded account. This is the account that proves defect 1 is fixed, and it is used in Phase E and Phase H.

Set-ADUser -Server <lab domain> -Identity lab-svc-far -SmartcardLogonRequired $true

## Phase E — Functional tests (lab, real AD)

Run the workflow with the seeded scope and expiringWithinDays = 30.

| # | Check | Expected |
| --- | --- | --- |
| E1 | Workflow completes successfully | Green, Log Success branch |
| E2 | Email received | HTML, correct recipients |
| E3 | Counts match the seeder's printed figures | Exact match on in-scope / expired / expiring / no-expiry |
| E4 | Subject carries the counts | ( N expired - M expiring within 30 days ) |
| E5 | Expires on column is populated | Real dates — the defect-2 fix |
| E6 | The smartcard-required account APPEARS | lab-svc-far is listed — the defect-1 fix |
| E7 | lab-svc-nopassword shows "Never set" | In red, in both password columns |
| E8 | …and sorts to the top of its group | Not the bottom — the defect-3 fix |
| E9 | No blank row anywhere | The defect-4 fix |
| E10 | lab-svc-disabled shown as Disabled and still counted as expired | Both true |
| E11 | lab-svc-outside-31 is in the inventory but not in Expiring | Correct at a 30-day window |
| E12 | Re-run with expiringWithinDays = 31 → it moves into Expiring | Boundary behaves as documented |
| E13 | Re-run with expiringWithinDays = 0 → only same-day expiries flagged | Full inventory still listed |
| E14 | Scope footnote lists exactly the OUs supplied | Match |
| E15 | Report written to the Debug folder | ServiceAccountExpiration_result.html present |
| E16 | Run twice — file does not grow | Overwritten, not appended |
| E17 | Transcript contains no HTML | Only a one-line summary; Error:/Warn: lines are readable |
| E18 | Renders correctly in Outlook, not just a browser | Tables styled, layout intact |
| E19 | Locked-out account shows Locked out | Provoke a lockout on lab-svc-locked first |

## Phase F — Failure-path tests (lab)

| # | Scenario | How to provoke | Expected |
| --- | --- | --- | --- |
| F1 | Bad OU DN | Add OU=Does Not Exist,DC=<lab>,DC=<tld> to domainOUs | Run ends Completed with Errors; report still sent; [INCOMPLETE] prefix; failure classified Scope error; other OUs still reported |
| F2 | Unreachable DC | Point a row at a dead server via the server¦DN override | Classified Unreachable; other OUs unaffected |
| F3 | Access denied | Deny the PS host account read on one OU | Classified Access denied |
| F4 | Record the real exception type names | Note ExceptionType from the transcript for F1–F3 | Recorded — these were previously unverified hints; feed them back into Get-ADFailureCategory |
| F5 | No scope | Clear domainOUs | Action fails the run; no email |
| F6 | Row with no DC= | Enter Service Accounts | Action fails with a pointed message |
| F7 | Non-integer window | Enter 30.9 | Action rejects it before PowerShell is reached |
| F8 | AD module missing | Rename the module folder on a test host | Script throws; workflow Failed; no email |
| F9 | PS host unreachable | Stop WinRM | catch → Throw Error → Failed |
| F10 | SMTP unreachable | Point at a dead relay | Error: logged; run completes with errors; report still on disk |
| F11 | Empty but valid OU | Point at an empty OU | Success; empty report sent with the scope footnote |
| F12 | Bad recipient | Enter an address with no @ | Action fails the run |

F4 is a deliverable, not just a check. The failure classifier matches on message patterns with type names as unverified hints. This is the only opportunity to observe the real names. Also note whether the DC returns non-English messages — those fall through to Unclassified, which is safe but worth knowing.

## Phase G — Scope-overlap and de-duplication (lab)

Seeded with -IncludeNestedOU, supply both the parent and the sub-OU.

| # | Check | Expected |
| --- | --- | --- |
| G1 | Amber "overlapping OU list" notice appears | Present, worded as informational |
| G2 | The nested account appears once | Not twice |
| G3 | It is listed under the deepest OU | OU=Tier1,… |
| G4 | Counts and subject line agree with the body | No discrepancy |
| G5 | Run classified success, not errors | Overlap is a Warn:, not an Error: |
| G6 | Removing the redundant row clears the notice | Notice gone, counts unchanged |
| G7 | Build action warns about nesting at submit time | Warning in the vRO log |

## Phase H — Comparison against the current Ansible report (parallel run)

Run both against the same directory, on their own PowerShell hosts, on the same day.

The two reports WILL NOT match, and that is the expected outcome. The purpose of this phase is to confirm every difference is one of the four corrected defects — not to reconcile the numbers.

| # | Check | Expected |
| --- | --- | --- |
| H1 | New report lists more accounts | Yes — defect 1 |
| H2 | Enumerate the difference | Every extra account has SmartcardLogonRequired = $true. Verify with Get-ADUser -Filter {SmartcardLogonRequired -eq $true} -SearchBase '<OU>' and confirm the two sets match exactly |
| H3 | No account present in the Ansible report is missing from the new one | Nothing lost |
| H4 | Ansible report has no expiration column; new one does | Defect 2 |
| H5 | Accounts showing password age 0 in Ansible show "Never set" in the new report | Defect 3 |
| H6 | Ansible report's blank row is absent | Defect 4 |
| H7 | Any other difference is investigated and explained before cutover | No unexplained deltas |

H2 is the acceptance test for this deliverable. If the extra accounts are not all smartcard-required, the difference has another cause and must be understood before cutover.

## Phase I — Operational readiness

| # | Check | Expected |
| --- | --- | --- |
| I1 | Schedule created | Correct interval |
| I2 | Window ≥ schedule interval | Confirmed — otherwise an account can expire unwarned between runs |
| I3 | Recipients briefed: the count will rise | Communicated and acknowledged |
| I4 | Recipients briefed: subject line changed | Communicated |
| I5 | Inbox rules matching the old subject reviewed | Updated or retired |
| I6 | Run history shows the scope in the execution context | N domain(s), M OU(s): … ¦ window Dd |
| I7 | Failure routing understood by operations | Failed vs Completed-with-Errors vs Success |
| I8 | Escalation path for [INCOMPLETE] runs agreed | Who fixes a scope error vs an unreachable DC |
| I9 | Open items logged with the customer | Password expiry, exemptions, OU-list completeness |

## Phase J — Cleanup

| # | Action |
| --- | --- |
| J1 | .\New-ServiceAccountTestData.ps1 -Domain <lab domain> -Remove |
| J2 | Confirm only tagged objects were removed, and the OUs are gone |
| J3 | Remove lab entries from domainOUs in the production workflow |
| J4 | Delete lab report files from the PS host Debug folder |
| J5 | Promote cvs_functions.ps1 to Completed/_Shared References/ and update the lab suite's default path |

## Exit criteria

Sign-off requires all of:

- Phases A–C pass, including A8 (the silent-defect guards) and C2 (the suite run against the deployed script).

- Phase E passes, with E6 explicitly demonstrated — the smartcard-required account appears. This is the deliverable's headline fix and must be shown, not assumed.

- Phase F passes, with F4 recorded — the real exception type names observed and fed back.

- Phase G passes.

- Phase H complete, with H2 enumerated: every additional account accounted for.

- Phase I complete, with I3 and I5 confirmed in writing — recipients briefed on the rising count, and inbox rules reviewed.

- Open items from the Change Register §5 logged with the customer.

Blocking vs non-blocking: items 1–3 and 5 are blocking. A failure in Phase G or a deferred open item is not — but it must be recorded and communicated before the first scheduled send.