# P0.4 — Lab Smoke Tests

| Field | Value |
| --- | --- |
| Project | Automated ESXi Host Patching via VCF Automation 9 Service Catalog |
| Phase | P0 (Foundations) — Sub-task P0.4 |
| Document Type | Lab procedure |
| Audience | Implementation engineer / lab operator |
| Estimated Duration | 2–3 hours (sequential single-operator execution) |

# Document Conventions

| Convention | Meaning |
| --- | --- |
| Mutation | Test changes lab state (vSphere object, file, account, service) |
| Non-mutation | Test reads only, sends notification, or operates on transient memory |
| PASS | All "Expected Result" criteria satisfied |
| FAIL | Any "Expected Result" criterion not satisfied |
| BLOCK | Failure prevents subsequent tests from executing meaningfully |
| Evidence | Artifact captured for sign-off (screenshot, log excerpt, output text) |

All evidence collected in a working folder named P0.4_Evidence_<YYYYMMDD> with subfolders per test number.

# Lab Environment

## Confirmed Topology

| Element | Specification |
| --- | --- |
| Orchestrator | Embedded vRO in VCF Automation 9 |
| vCenter Server | vSphere 8.x, single endpoint registered to vRO |
| Cluster A | vSAN, 4 nodes (designate as primary lab cluster) |
| Cluster B | vSAN, 4 nodes (reserve / secondary) |
| ESXi version | 8.0 U3 |
| Content Library | Pre-published with offline bundle ZIP |
| Production constraints | None — lab is fully expendable |

## External Dependencies (Operator Prerequisites)

These must be in place before Test 1. Confirm prior to execution.

| Dependency | Required For | Verification |
| --- | --- | --- |
| SMTP relay reachable from vRO | Test 1 | Operator confirms relay hostname, port, auth (if any), and a test recipient mailbox is monitored |
| Mail plugin SMTP host configured in vRO | Test 1 | vRO Control Center → Mail → SMTP host populated |
| vCenter endpoint registered in vRO inventory | Tests 2, 3, 4, 5, 7, 8 | vRO Client → Inventory → vCenter shows the endpoint and is browsable |
| SSH access permitted from vRO appliance to ESXi management network on TCP/22 | Tests 2, 6 | Network team confirmation or operator pre-validates with a manual nc/Test-NetConnection |
| Designated lab ESXi host selected from Cluster A | Tests 6, 7, 8 | Operator records FQDN and current state (powered on, connected, not in maintenance mode, no critical workloads) |
| Offline bundle ZIP filename and Content Library item name | Test 3 | Operator records both values |

## Pre-Execution Environment Capture

Record these values at the start of execution. Used in test inputs.

| Field | Value |
| --- | --- |
| vRO appliance FQDN | auto-a.site-a.vcf.lab |
| vCenter FQDN | v8-vc.site-a.vcf.lab |
| Cluster A name (as it appears in vCenter inventory) |  |
| Designated lab ESXi host FQDN |  |
| Designated lab ESXi host current ESXi build |  |
| Content Library name |  |
| Content Library item name (offline bundle) |  |
| Test recipient email address |  |
| Test execution date (YYYYMMDD) |  |
| Operator name |  |

# Test Execution Order

| # | Test | Mutation | Estimated Time |
| --- | --- | --- | --- |
| 1 | Mail plugin smoke test | No | 10 min |
| 2 | vRO → ESXi TCP/22 reachability | No | 10 min |
| 3 | Content Library offline bundle ZIP parsing | No | 20 min |
| 4 | vim3WaitTaskEnd / successor verification | No | 15 min |
| 5 | ESXi service start timestamp via vSphere API | No | 20 min |
| 6 | SSH plugin smoke test | Yes | 25 min |
| 7 | Plugin method-call validation (8 methods) | Yes | 45 min |
| 8 | Maintenance mode entry timestamp retrieval | Yes (state shared with Test 7) | 20 min |

State-sharing note: Test 8 reuses the maintenance mode state established by Test 7. Do not exit maintenance mode in Test 7's rollback until Test 8 completes. A single combined rollback executes after Test 8.

# Test 1 — Mail Plugin Smoke Test

Mutation: No (sends one email; no vSphere or lab infrastructure state changes)

Validates: vRO Mail plugin can dispatch via the configured SMTP relay; output reaches the recipient mailbox.

### Prerequisites

- SMTP relay configured in vRO Control Center (external dependency)

- Test recipient mailbox accessible to operator

- vRO Client open with Workflow editing permissions

### Procedure

- In vRO Client, create a temporary workflow named tmp-P0.4-Test1-MailSmoke in a scratch folder.

- Add a single Scriptable Task with the following script. Replace placeholders with values from Pre-Execution Environment Capture.

// P0.4 Test 1 — Mail Plugin Smoke Test

var mail = new EmailMessage();

mail.smtpHost = "<smtp-relay-fqdn>";

mail.smtpPort = 25; // adjust if relay requires different port

mail.fromAddress = "vro-lab@<your-domain>";

mail.toAddress = "<test-recipient>";

mail.subject = "[ESXi Remediation] P0.4 Test 1 — Mail Smoke";

mail.content = "P0.4 Test 1 executed at " + new Date().toString() +

"\nWorkflow run ID: " + workflow.id +

"\nIf you are reading this, the Mail plugin works.";

mail.contentType = "text/plain";

mail.sendMessage();

System.log("Mail dispatched to " + mail.toAddress);

- Save and run the workflow.

- Capture the workflow run log.

- Check the test recipient mailbox within 5 minutes.

### Expected Result

- Workflow completes with state completed (no exceptions).

- vRO log contains the line Mail dispatched to <test-recipient>.

- Email arrives at the recipient mailbox with the expected subject and body.

### Pass/Fail Criteria

- PASS: All three expected results satisfied.

- FAIL: Workflow throws exception, log line absent, or email does not arrive within 5 minutes.

### On Failure (BLOCK)

Notification path is foundational to the remediation report dispatch. Do not proceed to subsequent tests. Investigate:

- SMTP host reachability from vRO appliance (nc -zv <smtp-host> <port> from vRO appliance shell)

- Relay authentication / allowed-sender configuration

- Mail plugin configuration in vRO Control Center

### Rollback

None required. Delete tmp-P0.4-Test1-MailSmoke workflow after sign-off.

### Evidence

- Screenshot or text export of vRO workflow run log

- Screenshot of received email in recipient mailbox

# Test 2 — vRO → ESXi TCP/22 Reachability

Mutation: No (read-only network probe)

Validates: vRO appliance can establish a TCP/22 connection to the designated lab ESXi host. This is the network path the SSH plugin will traverse in production.

### Prerequisites

- SSH access from vRO management network to ESXi management network permitted (firewall, NSX DFW, etc.)

- Designated lab ESXi host FQDN known

- Note: ESXi SSH service does not need to be running for this test — TCP-layer reachability is checked, not SSH protocol negotiation.

### Procedure

- SSH to the vRO appliance as root (or use the embedded vRO appliance shell access mechanism in VCF Automation 9).

- Execute:

nc -zv <esxi-fqdn> 22

- Capture the full command output.

- If nc reports Connection refused, ESXi is reachable but SSH service is stopped — this is the expected default state and counts as PASS for this test (TCP layer reachable).

- If nc reports Connection timed out or No route to host, the network path is blocked.

### Expected Result

- nc output indicates either succeeded / open (SSH service running) or Connection refused (SSH service stopped, but host reachable).

### Pass/Fail Criteria

- PASS: Output indicates either successful connection or explicit refusal at the host.

- FAIL: Output indicates timeout, no route, or unreachable destination.

### On Failure (BLOCK)

Test 6 (SSH plugin smoke) and Test 7 (which uses SSH-related plugin methods) cannot proceed. Engage network team to validate firewall path between vRO appliance and ESXi management network.

### Rollback

None required.

### Evidence

- Text capture of nc command and output

# Test 3 — Content Library Offline Bundle ZIP Parsing

Mutation: No (read-only against Content Library item)

Validates: vRO can locate the offline bundle Content Library item via the vCenter plugin and retrieve metadata sufficient for the bundle.validateHostCompatibility action. This was identified as an unconfirmed approach in the session summary (item 4 of original P0.4 scope).

### Prerequisites

- Offline bundle ZIP already published to a Content Library on the lab vCenter

- Content Library name and item name recorded in Pre-Execution Capture

### Procedure

- In vRO Client, open the Inventory browser and navigate: vCenter endpoint → Content Libraries → <library-name> → <bundle-item-name>.

- Confirm the item is browsable and properties are visible (item type, file count, creation date).

- Create a temporary workflow tmp-P0.4-Test3-BundleParse with a Scriptable Task. Provide an input parameter contentLibraryItem of type VAPI:LibraryItem (or the equivalent type exposed by the OOTB vCenter / Content Library plugin in your vRO build — operator confirms type via inventory drag-and-drop).

- Script:

// P0.4 Test 3 — Content Library bundle metadata retrieval

System.log("Item name: " + contentLibraryItem.name);

System.log("Item ID: " + contentLibraryItem.id);

System.log("Item type: " + contentLibraryItem.type);

// Enumerate item properties available via the plugin API

for (var prop in contentLibraryItem) {

try {

var val = contentLibraryItem[prop];

if (typeof val !== "function") {

System.log("Property " + prop + " = " + val);

}

} catch (e) {

System.log("Property " + prop + " — not readable: " + e);

}

}

- Run the workflow with the offline bundle item bound as input.

- Capture the full log output.

- Review captured properties to identify which fields are usable for bundle metadata caching (PatchCompatibilityMatrix CE) and host compatibility checks.

### Expected Result

- Workflow runs to completion.

- Log enumerates accessible properties of the Content Library item.

- At minimum, item name, ID, and type are retrievable.

- Operator can identify whether file-level access (download URL or stream) is exposed via the plugin, or whether a separate VAPI call is required to retrieve the underlying ZIP for parsing.

### Pass/Fail Criteria

- PASS: Item metadata retrievable; properties logged successfully; operator records findings for downstream P1 design (bundle metadata caching strategy).

- FAIL: Plugin cannot resolve the item, throws on property access, or exposes no usable metadata fields.

### Test 3 Outcome Note

This test is diagnostic, not pass/fail-binary in the operational sense. The output informs whether the bundle.validateHostCompatibility action implementation in P1 will:

- (a) Read metadata directly from the Content Library item plugin object, or

- (b) Need to download the ZIP to a vRO temp location and parse it, or

- (c) Use a vSphere API call (e.g., LibraryItem VAPI) to retrieve file-level details.

Record the chosen approach in the test evidence; this becomes input to P1.

### Rollback

None required. Delete tmp-P0.4-Test3-BundleParse workflow after sign-off.

### Evidence

- vRO log output (full property enumeration)

- Operator's notes on which properties are usable for downstream bundle metadata operations

# Test 4 — vim3WaitTaskEnd / Successor Method Verification

Mutation: No (validates method existence; no task is executed)

Validates: The vCenter plugin in the embedded vRO build exposes a usable task-wait helper. The util.waitForVcTask action depends on this. Original method name vim3WaitTaskEnd may have been renamed in newer plugin versions.

### Prerequisites

- vCenter endpoint registered in vRO inventory

- Operator has write access to vRO API Explorer / scripting environment

### Procedure

- In vRO Client, open the API Explorer.

- Search for the term WaitTaskEnd. Record exact method name(s) returned and their signatures.

- Search for the term vim3Wait. Record exact method name(s) returned and their signatures.

- Search the namespace System.getModule("com.vmware.library.vc.basic") (or equivalent vCenter library namespace exposed in your build) for any task-wait helper actions.

- Create a temporary workflow tmp-P0.4-Test4-TaskWaitProbe with a Scriptable Task:

// P0.4 Test 4 — task-wait helper probe

// Goal: identify the method name and signature without invoking it on a real task

// Probe 1: check for legacy helper

try {

var legacyModule = System.getModule("com.vmware.library.vc.basic");

System.log("Legacy module found. Actions:");

// Inspect available actions

for (var k in legacyModule) {

if (typeof legacyModule[k] === "function") {

System.log("  Action: " + k);

}

}

} catch (e) {

System.log("Legacy module not available: " + e);

}

// Probe 2: enumerate VcTask-related methods on a sample task object would require an actual task,

// so we document the API Explorer findings instead — see manual steps above.

- Run the workflow. Capture log output.

- Cross-reference workflow log output with API Explorer findings.

### Expected Result

A task-wait helper exists in the current plugin build, callable as either:

- A System.getModule(...) action, or

- A method on VcTask objects, or

- An equivalent helper exposed by the vCenter plugin

Operator documents the exact callable name and signature for use in util.waitForVcTask.

### Pass/Fail Criteria

- PASS: At least one task-wait mechanism is identified, and operator documents its name and signature.

- FAIL: No task-wait helper is discoverable; design impact — util.waitForVcTask will need to implement task-state polling manually.

### On Failure (Non-blocking)

Does not block subsequent tests. Records a design adjustment for P1: implement manual task polling in util.waitForVcTask using task.info.state and a sleep loop with timeout.

### Rollback

None required. Delete tmp-P0.4-Test4-TaskWaitProbe workflow after sign-off.

### Evidence

- Screenshot of API Explorer search results

- vRO log output from probe workflow

- Operator's documented method name + signature

# Test 5 — ESXi Service Start Timestamp via vSphere API

Mutation: No (read-only property inspection)

Validates: Whether the vSphere API exposes the start timestamp of an ESXi host service (specifically TSM-SSH) as a queryable property. This determines the Cleanup Workflow's correlation logic for "SSH started before/after last remediation."

### Prerequisites

- Designated lab ESXi host FQDN known

- vCenter endpoint registered in vRO inventory

- Note: SSH service may be stopped or running — this test inspects the property regardless.

### Procedure

- In vRO Client, open the Inventory browser, navigate to the designated lab ESXi host.

- Drag the host into a temporary workflow input (hostSystem of type VC:HostSystem).

- Create workflow tmp-P0.4-Test5-ServiceTimestamp with a Scriptable Task:

// P0.4 Test 5 — ESXi service start timestamp probe

var serviceSystem = hostSystem.configManager.serviceSystem;

var services = serviceSystem.serviceInfo.service;

System.log("Total services: " + services.length);

for (var i = 0; i < services.length; i++) {

var svc = services[i];

if (svc.key === "TSM-SSH") {

System.log("=== TSM-SSH service ===");

System.log("key: " + svc.key);

System.log("label: " + svc.label);

System.log("running: " + svc.running);

System.log("policy: " + svc.policy);

// Enumerate every property on the service object

for (var prop in svc) {

try {

var val = svc[prop];

if (typeof val !== "function" && typeof val !== "object") {

System.log("  " + prop + " = " + val);

}

} catch (e) {

System.log("  " + prop + " — not readable");

}

}

}

}

- Run the workflow. Capture log.

- Inspect log for any timestamp-bearing field (e.g., startedAt, lastChange, runtimeInfo.startTime).

- If no timestamp field is present on the service object, document this as a finding — Cleanup Workflow correlation will need to rely on alternative sources (e.g., ESXi vmkernel.log parsing via SSH, or esxcli system syslog queries).

### Expected Result (Two Possible Outcomes)

- Outcome A (preferred): A timestamp field is present on the service object → Cleanup Workflow can use it directly.

- Outcome B: No timestamp field exposed → Cleanup Workflow falls back to log-based correlation.

Either outcome is informational and feeds into P8 (Cleanup Workflow design).

### Pass/Fail Criteria

- PASS: Workflow completes; service properties enumerated; operator documents which outcome applies.

- FAIL: Workflow exception accessing serviceSystem.serviceInfo.

### On Failure (Non-blocking)

Does not block subsequent tests. Records a design impact: investigate alternative property paths (runtimeInfo, hostConfigInfo.service) in P8.

### Rollback

None required. Delete tmp-P0.4-Test5-ServiceTimestamp workflow after sign-off.

### Evidence

- vRO log output showing full service property enumeration

- Operator's documented outcome (A or B) and field name if A

# Test 6 — SSH Plugin Smoke Test

Mutation: Yes — temporarily enables SSH on lab ESXi host, creates and removes a test local account, executes a benign esxcli command.

Validates: vRO SSH plugin can authenticate to ESXi via local account and execute commands, returning structured output.

### Prerequisites

- Test 2 PASSED (TCP/22 reachability)

- Designated lab ESXi host FQDN known

- vCenter endpoint registered in vRO inventory

- Operator has root credentials for lab ESXi host (used only for the prerequisite SSH enable; ephemeral account creation in production will use vSphere API per design)

### Procedure

#### Phase A — Manual SSH enable (preparatory; production uses API)

- SSH to vCenter or use vSphere Client to enable SSH on the designated lab ESXi host: vSphere Client → Host → Configure → Services → SSH → Start.

- Confirm SSH service status Running.

#### Phase B — Create ephemeral test account via vCenter plugin

- Create temporary workflow tmp-P0.4-Test6-SSHSmoke with input hostSystem of type VC:HostSystem.

- Scriptable Task — create local account:

// P0.4 Test 6 Phase B — create ephemeral test account

var accountManager = hostSystem.configManager.accountManager;

var spec = new VcHostAccountSpec();

spec.id = "vrorem-p04test";

spec.password = "<ephemeral-test-password>"; // generate strong, single-use

spec.description = "P0.4 Test 6 ephemeral";

accountManager.createUser(spec);

System.log("Account created: " + spec.id);

// Grant Administrator role at root folder

var authManager = hostSystem.configManager.authorizationManager;

var rootFolder = hostSystem.parent; // climb to root — adjust per inventory

// Note: precise role assignment path validated during implementation;

// for smoke test, we use direct esxcli auth via local account

// Output for next phase

System.getContext().setAttribute("testAccount", spec.id);

System.getContext().setAttribute("testPassword", spec.password);

- Run Phase B. Confirm account creation in vSphere Client (Host → Configure → System → Local Users).

#### Phase C — SSH plugin command execution

- Add a second Scriptable Task to the workflow:

// P0.4 Test 6 Phase C — SSH plugin command execution

var sshSession = new SSHSession("<esxi-fqdn>", "vrorem-p04test");

try {

sshSession.connectWithPassword("<ephemeral-test-password>");

sshSession.executeCommand("esxcli system version get", true);

var output = sshSession.getOutput();

var exitCode = sshSession.exitCode;

System.log("Exit code: " + exitCode);

System.log("Output:\n" + output);

if (exitCode !== 0) {

throw new Error("Non-zero exit code: " + exitCode);

}

if (output.indexOf("Version") < 0) {

throw new Error("Output does not contain expected 'Version' field");

}

} finally {

sshSession.disconnect();

}

- Run Phase C.

#### Phase D — Cleanup (rollback)

- Add a third Scriptable Task:

// P0.4 Test 6 Phase D — remove ephemeral account

var accountManager = hostSystem.configManager.accountManager;

accountManager.removeUser("vrorem-p04test");

System.log("Account removed: vrorem-p04test");

- Run Phase D.

- Manually disable SSH service via vSphere Client: Host → Configure → Services → SSH → Stop.

- Confirm SSH service status Stopped.

- Confirm vrorem-p04test is absent from Local Users list.

### Expected Result

- Phase B completes; account visible in vSphere Client.

- Phase C: SSH connection authenticates; esxcli system version get exits with code 0; output contains a Version field with the expected ESXi build.

- Phase D: account is removed; vSphere Client confirms absence.

### Pass/Fail Criteria

- PASS: All four phases complete as expected; ESXi version in output matches Pre-Execution Capture.

- FAIL: Any phase throws unhandled exception, SSH authentication fails, exit code non-zero, or output lacks expected fields.

### On Failure (BLOCK for Test 7 SSH-related methods)

If Phase B fails: vCenter plugin account management methods are not callable as designed → blocks host.createEphemeralAccount action design and Test 7 method validation for removeUser. If Phase C fails: SSH plugin path is broken → blocks ssh.executeEsxcliCommand action.

### Rollback

Embedded in Phase D. If the workflow fails partway through:

- Manually delete the test account via vSphere Client (Host → Configure → System → Local Users → vrorem-p04test → Remove).

- Manually stop SSH service via vSphere Client.

- Confirm both states reverted.

### Evidence

- vRO log output for all three Scriptable Task phases

- Screenshot of vSphere Client Local Users showing account during Phase B

- Screenshot of vSphere Client Local Users after Phase D showing account removed

- Screenshot of SSH service stopped after Phase D

# Test 7 — Plugin Method-Call Validation (8 Methods)

Mutation: Yes — exercises maintenance mode entry, SSH service start/stop, host configuration access on the designated lab ESXi host. Maintenance mode state is deliberately preserved at end of test for Test 8.

Validates: Each of the 8 plugin methods identified in P0.3 (replacing removed wrapper actions) is callable, returns the expected object type, and behaves as documented.

### Method Inventory Under Test

| # | Method | Object | Mutation |
| --- | --- | --- | --- |
| 7.1 | host.config.product.fullName | VC:HostSystem (property) | No |
| 7.2 | clusterComputeResource.host | VC:ClusterComputeResource (property) | No |
| 7.3 | host.configManager.serviceSystem.startService("TSM-SSH") | service | Yes (start) |
| 7.4 | host.configManager.serviceSystem.stopService("TSM-SSH") | service | Yes (stop) |
| 7.5 | host.enterMaintenanceMode_Task(timeout, evacuate, spec) | task | Yes (enter MM) — preserved for Test 8 |
| 7.6 | host.configManager.accountManager.removeUser(userName) | account | Yes (test account already validated in Test 6 — re-validate signature only) |
| 7.7 | host.exitMaintenanceMode_Task(timeout) | task | Deferred to combined rollback after Test 8 |
| 7.8 | host.rebootHost_Task(force) | task | NOT executed in lab smoke test — see note |

### Important Notes

- Method 7.8 (rebootHost_Task) is intentionally not executed in the smoke test. Rebooting a lab host disrupts other tests in flight and provides minimal incremental validation — the method signature is well-documented in vSphere API and the call shape is identical to other _Task methods. Validation is by inspection of API Explorer signature, not by execution.

- Method 7.7 (exitMaintenanceMode_Task) is deferred to the combined rollback after Test 8, because Test 8 needs the host in maintenance mode.

- Method 7.5 (enterMaintenanceMode_Task) is executed once and the state is shared with Test 8.

### Prerequisites

- Tests 1, 2, 6 PASSED

- Designated lab ESXi host FQDN known and host is not currently in maintenance mode

- Designated lab cluster A name known

- vCenter endpoint registered in vRO inventory

- All VMs on the designated host can be evacuated (vSAN cluster supports vMotion to peer hosts)

### Procedure

- Create workflow tmp-P0.4-Test7-MethodValidation with inputs:

  - hostSystem (type VC:HostSystem)

  - cluster (type VC:ClusterComputeResource)

- Single Scriptable Task — execute methods sequentially with logging between each:

// P0.4 Test 7 — plugin method-call validation

System.log("=== 7.1 host.config.product.fullName ===");

var fullName = hostSystem.config.product.fullName;

System.log("fullName: " + fullName);

if (!fullName || fullName.indexOf("ESXi") < 0) {

throw new Error("7.1 FAIL — fullName missing or unexpected: " + fullName);

}

System.log("=== 7.2 clusterComputeResource.host ===");

var clusterHosts = cluster.host;

System.log("Cluster host count: " + clusterHosts.length);

if (!clusterHosts || clusterHosts.length === 0) {

throw new Error("7.2 FAIL — cluster.host empty or null");

}

for (var i = 0; i < clusterHosts.length; i++) {

System.log("  Host: " + clusterHosts[i].name);

}

System.log("=== 7.3 startService TSM-SSH ===");

var serviceSystem = hostSystem.configManager.serviceSystem;

serviceSystem.startService("TSM-SSH");

System.log("startService returned");

// Verify

var sshRunning = false;

var services = serviceSystem.serviceInfo.service;

for (var j = 0; j < services.length; j++) {

if (services[j].key === "TSM-SSH") { sshRunning = services[j].running; break; }

}

System.log("TSM-SSH running: " + sshRunning);

if (!sshRunning) { throw new Error("7.3 FAIL — TSM-SSH not running after startService"); }

System.log("=== 7.4 stopService TSM-SSH ===");

serviceSystem.stopService("TSM-SSH");

System.log("stopService returned");

// Verify

var sshStopped = false;

services = serviceSystem.serviceInfo.service;

for (var k = 0; k < services.length; k++) {

if (services[k].key === "TSM-SSH") { sshStopped = !services[k].running; break; }

}

System.log("TSM-SSH stopped: " + sshStopped);

if (!sshStopped) { throw new Error("7.4 FAIL — TSM-SSH still running after stopService"); }

System.log("=== 7.5 enterMaintenanceMode_Task ===");

var mmSpec = new VcHostMaintenanceSpec();

mmSpec.vsanMode = new VcVsanHostDecommissionMode();

mmSpec.vsanMode.objectAction = VcVsanHostDecommissionModeObjectAction.ensureObjectAccessibility;

var mmTask = hostSystem.enterMaintenanceMode_Task(900, true, mmSpec);

System.log("enterMaintenanceMode_Task returned task: " + mmTask.id);

// Wait for task completion using whichever method Test 4 identified

// For this smoke test, poll task.info.state explicitly (works regardless of helper presence)

var pollCount = 0;

var maxPolls = 180; // 15 minutes at 5s intervals

while (mmTask.info.state.value !== "success" && mmTask.info.state.value !== "error") {

if (pollCount >= maxPolls) {

throw new Error("7.5 FAIL — task did not complete within timeout");

}

System.sleep(5000);

pollCount++;

}

if (mmTask.info.state.value === "error") {

throw new Error("7.5 FAIL — task error: " + mmTask.info.error);

}

System.log("Maintenance mode entered. Task state: " + mmTask.info.state.value);

// Capture maintenance mode entry timestamp candidates for Test 8

var taskCompleteTime = mmTask.info.completeTime;

System.log("Task completeTime: " + taskCompleteTime);

System.getContext().setAttribute("test8_taskCompleteTime", taskCompleteTime);

System.getContext().setAttribute("test8_taskId", mmTask.id);

System.log("=== 7.6 accountManager.removeUser signature check ===");

// Already exercised in Test 6 Phase D. Here we verify the method is exposed

// and callable signature without invoking it (no test account currently present).

var accountManager = hostSystem.configManager.accountManager;

System.log("accountManager type: " + (typeof accountManager));

System.log("removeUser type: " + (typeof accountManager.removeUser));

if (typeof accountManager.removeUser !== "function") {

throw new Error("7.6 FAIL — removeUser is not a callable method");

}

System.log("=== Methods 7.7 and 7.8 not executed in this test ===");

System.log("7.7 exitMaintenanceMode_Task — deferred to combined rollback after Test 8");

System.log("7.8 rebootHost_Task — validated by API Explorer inspection only (see manual step below)");

System.log("=== Test 7 complete; host remains in maintenance mode for Test 8 ===");

- Run the workflow.

- Manual API Explorer check for 7.8: open API Explorer, navigate to VC:HostSystem, locate rebootHost_Task, record the method signature (parameters: force: boolean). Capture screenshot.

### Expected Result

- All assertions pass without exception.

- Methods 7.1–7.6 execute and produce expected outputs.

- Method 7.5 completes; host is in maintenance mode at end of test.

- Method 7.8 signature confirmed via API Explorer.

### Pass/Fail Criteria

- PASS: All seven validated methods (7.1–7.6 plus 7.8 by inspection) succeed; 7.7 deferred to combined rollback.

- FAIL: Any executed method throws, returns null/empty for non-null/non-empty assertion, or the maintenance mode task ends in error.

### On Failure (BLOCK)

Test 8 cannot proceed (depends on Test 7 having entered maintenance mode). Combined rollback section below executes immediately.

### Rollback

Do not execute Test 7 rollback in isolation. Combined rollback runs after Test 8 (or immediately on Test 7 failure). See Combined Rollback After Test 8 below.

### Evidence

- vRO log output (full)

- vSphere Client screenshot showing host in maintenance mode after execution

- API Explorer screenshot of rebootHost_Task signature

# Test 8 — Maintenance Mode Entry Timestamp Retrieval

Mutation: No new mutation (uses state established by Test 7); combined rollback follows.

Validates: Two candidate methods for retrieving the timestamp at which a host entered maintenance mode. This is required by the Cleanup Workflow's correlation logic — distinguishing remediation-induced maintenance mode from administrator-induced.

### Candidate Methods Under Test

| # | Method | Source |
| --- | --- | --- |
| A | host.runtime.inMaintenanceMode + host.summary.runtime properties | vSphere API direct |
| B | vCenter task history query for EnterMaintenanceMode_Task events on the host | Task collector / event manager |

### Prerequisites

- Test 7 PASSED (host is in maintenance mode)

- Task ID and completion time from Test 7 captured (test8_taskCompleteTime, test8_taskId)

### Procedure

- Create workflow tmp-P0.4-Test8-MMTimestamp with inputs:

  - hostSystem (type VC:HostSystem)

  - expectedTaskId (string — paste Test 7's task ID)

  - expectedCompleteTime (Date — paste Test 7's completeTime)

- Scriptable Task:

// P0.4 Test 8 — maintenance mode timestamp retrieval

System.log("=== Method A — host.runtime properties ===");

System.log("inMaintenanceMode: " + hostSystem.runtime.inMaintenanceMode);

// Enumerate runtime properties looking for any timestamp

var runtime = hostSystem.runtime;

for (var prop in runtime) {

try {

var val = runtime[prop];

if (typeof val !== "function" && typeof val !== "object") {

System.log("  runtime." + prop + " = " + val);

} else if (val instanceof Date) {

System.log("  runtime." + prop + " (Date) = " + val);

}

} catch (e) {

System.log("  runtime." + prop + " — not readable");

}

}

System.log("=== Method B — task history query ===");

var taskManager = hostSystem.sdkConnection.taskManager; // adjust path per plugin

var filter = new VcTaskFilterSpec();

var entityFilter = new VcTaskFilterSpecByEntity();

entityFilter.entity = hostSystem;

entityFilter.recursion = VcTaskFilterSpecRecursionOption.self;

filter.entity = entityFilter;

var collector = taskManager.createCollectorForTasks(filter);

try {

var tasks = collector.readNextTasks(100);

System.log("Recent tasks count: " + (tasks ? tasks.length : 0));

var found = false;

if (tasks) {

for (var i = 0; i < tasks.length; i++) {

var t = tasks[i];

if (t.name && t.name.indexOf("EnterMaintenanceMode") >= 0) {

System.log("Found EnterMaintenanceMode task:");

System.log("  key: " + t.key);

System.log("  state: " + t.state.value);

System.log("  startTime: " + t.startTime);

System.log("  completeTime: " + t.completeTime);

// Compare to Test 7 captured values

if (t.completeTime && expectedCompleteTime &&

Math.abs(t.completeTime.getTime() - expectedCompleteTime.getTime()) < 60000) {

System.log("  Matches Test 7 captured completeTime within 60s");

found = true;

}

}

}

}

if (!found) {

System.warn("Method B did not find a matching EnterMaintenanceMode task");

}

} finally {

collector.destroyCollector();

}

- Run the workflow with the captured Test 7 inputs.

- Capture log output.

### Expected Result (Two Possible Outcomes)

- Method A outcome: A timestamp field is present on host.runtime (e.g., bootTime exists, but a maintenance-mode-specific timestamp may or may not). Operator records which fields are present.

- Method B outcome: Task history collector returns tasks; an EnterMaintenanceMode task is found with completeTime matching Test 7's captured value within 60 seconds.

The expected outcome for the design is that Method B succeeds — it is the authoritative source for "when did this host enter maintenance mode" because it queries vCenter's event/task record. Method A is exploratory; if it surfaces a usable field, the design can prefer it; if not, Method B is the fallback.

### Pass/Fail Criteria

- PASS: Method B successfully retrieves the matching task record with matching completeTime. Method A enumeration completes without exception (regardless of whether a usable field is found).

- FAIL: Method B does not return the matching task, throws an exception, or task collector cannot be created.

### On Failure (Non-blocking)

Records a design impact for P8: Cleanup Workflow correlation must use an alternative mechanism (e.g., event manager queries via EventManager.QueryEvents with a filter on VcEnteredMaintenanceModeEvent).

### Rollback

Test 8 itself introduces no new mutation. Proceed to Combined Rollback After Test 8 below.

### Evidence

- vRO log output (full)

- Operator's notes: which fields on host.runtime are usable (Method A); confirmation of Method B success

# Combined Rollback After Test 8

Executes after Test 8 completes (PASS or FAIL) or immediately if Test 7 failed mid-execution.

### Procedure

- Create workflow tmp-P0.4-CombinedRollback with input hostSystem (type VC:HostSystem).

- Scriptable Task:

// Combined rollback — exit maintenance mode

System.log("=== Exit maintenance mode ===");

if (!hostSystem.runtime.inMaintenanceMode) {

System.log("Host is not in maintenance mode; skipping exit.");

} else {

var exitTask = hostSystem.exitMaintenanceMode_Task(900);

System.log("exitMaintenanceMode_Task returned: " + exitTask.id);

var pollCount = 0;

var maxPolls = 180;

while (exitTask.info.state.value !== "success" && exitTask.info.state.value !== "error") {

if (pollCount >= maxPolls) {

throw new Error("Exit maintenance mode timeout");

}

System.sleep(5000);

pollCount++;

}

if (exitTask.info.state.value === "error") {

throw new Error("Exit maintenance mode failed: " + exitTask.info.error);

}

System.log("Maintenance mode exited. Task state: " + exitTask.info.state.value);

}

// Verify SSH service is stopped (Test 7 stopped it; confirm state)

var serviceSystem = hostSystem.configManager.serviceSystem;

var services = serviceSystem.serviceInfo.service;

for (var i = 0; i < services.length; i++) {

if (services[i].key === "TSM-SSH") {

System.log("Final TSM-SSH running state: " + services[i].running);

if (services[i].running) {

System.warn("SSH still running — manually stop via vSphere Client");

}

break;

}

}

// Verify no ephemeral test account remains

System.log("Verify no vrorem-* accounts remain (manual check via vSphere Client)");

- Run the workflow.

- Manually verify in vSphere Client:

  - Host is no longer in maintenance mode.

  - SSH service is stopped.

  - No vrorem-* accounts in Local Users.

### Expected Result

- Host exits maintenance mode within 15 minutes.

- SSH service is stopped.

- No ephemeral test accounts remain.

### Pass/Fail Criteria

- PASS: All three conditions verified.

- FAIL: Manual remediation required — see Manual Recovery below.

### Manual Recovery (If Combined Rollback Fails)

- Host stuck in maintenance mode: vSphere Client → Host → Right-click → Exit Maintenance Mode. If this fails, escalate per VMware KB on stuck maintenance mode tasks.

- SSH service still running: vSphere Client → Host → Configure → Services → SSH → Stop.

- Ephemeral account remains: vSphere Client → Host → Configure → System → Local Users → select account → Remove.

# Sign-Off Results Table

Operator completes after all tests. One row per test.

| # | Test | Result | Evidence Folder | Notes / Findings | Operator Initials | Date |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Mail plugin smoke | PASS / FAIL | 01_mail/ |  |  |  |
| 2 | TCP/22 reachability | PASS / FAIL | 02_reachability/ |  |  |  |
| 3 | Bundle ZIP parsing | PASS / FAIL | 03_bundle/ | Approach selected: __ |  |  |
| 4 | Task-wait helper | PASS / FAIL | 04_taskwait/ | Method name: __ |  |  |
| 5 | Service start timestamp | PASS / FAIL | 05_svctimestamp/ | Outcome: A / B |  |  |
| 6 | SSH plugin smoke | PASS / FAIL | 06_ssh/ |  |  |  |
| 7 | Plugin method validation | PASS / FAIL | 07_methods/ |  |  |  |
| 8 | MM entry timestamp | PASS / FAIL | 08_mmtimestamp/ | Method preferred: A / B |  |  |
| RB | Combined rollback | PASS / FAIL | 99_rollback/ |  |  |  |

# Outputs Carried Forward to P1

| From Test | Finding | Used By |
| --- | --- | --- |
| 3 | Bundle metadata retrieval approach (plugin property / VAPI / ZIP download) | bundle.validateHostCompatibility action design |
| 4 | Task-wait helper method name and signature (or "manual polling required") | util.waitForVcTask action implementation |
| 5 | Whether serviceSystem.serviceInfo.service[].<field> exposes a start timestamp | Cleanup Workflow correlation logic (P8) |
| 8 | Whether Method A or Method B is preferred for MM timestamp retrieval | Cleanup Workflow correlation logic (P8) |

# Document Control

| Field | Value |
| --- | --- |
| Phase | P0 — Foundations |
| Sub-task | P0.4 |
| Version | 1.0 |
| Status | Ready for execution |
| Next Phase | P0.5 — Network reachability validation (full path inventory beyond TCP/22) |
| Standing Instruction | Review pause after execution, before P0.5 |