## Slide 1
BRIEFING AND DEMO PACK · AUGUST 2026
VMware automation delivery
The Ansible → VCF Orchestrator transition, and net-new self-service VM provisioning. Seven projects: each briefed, then demonstrated live.
VCF Automation 9 / VCF Operations Orchestrator 9
·
Unclassified

## Slide 2
OVERVIEW
At A Glance
24 → 9
Ansible playbooks and job templates consolidated into Orchestrator workflows
1 net-new
A four-item self-service VM catalog, replacing manual ticket-driven builds workflows
24 changes
Hardening changes to the shared PowerShell toolbox
15+ defects
Pre-existing defects found and fixed — every one of them silent
One workstream replaces automation; the other replaces manual work. Different starting points, one platform.
Notes: ## Headline numbers
| **Automation processes transitioned** | **24 Ansible playbooks / job templates → 16 Orchestrator workflows** |
| **Net-new capability delivered** | **1** — a self-service VM provisioning catalog (4 catalog items) |
| **Shared PowerShell toolbox** | **24 hardening changes** (S-1 … S-24) |
| **Pre-existing defects found and fixed** | **At least 15**, all silent — every one of them reported success |
| **Divergent script copies eliminated** | A forked second copy of the shared toolbox merged back and retired |
## The two workstreams
| | Workstream | Nature |
|---|---|---|
| **A** | **Ansible → VCF Orchestrator transition** | Migrating the customer's existing automation off Ansible — and hardening it on the way through |
| **B** | **VM Deployment Automation** | Net-new self-service VM provisioning and guest customization on VCF 9.1 |

## Slide 3
OVERVIEW
Automation Projects
PROJECT
WAS
IS
01 Self-Service VM Provisioning
Manual, ticket-driven builds
4 catalog items — net-new
02 Server Reboot Report
2 playbooks
1 read-only workflow
03 Admin Accounts Report
3 templates, 2 on a forked script
1 workflow, one shared script
04 Service Account Expiration
1 job template
1 workflow — in progress
05 Move Windows Event Logs
7 playbooks
2 workflows
06 Windows Server Clean Disks
8 job templates
1 workflow — first destructive
07 Server Reboots
1 playbook
1 workflow — most destructive
Notes: ## What was delivered, by project
| # | Project | Was | Is |
|---|---|---|---|
| 1 | **Self-Service VM Provisioning** | *nothing — manual ticket-driven builds* | Self-service catalog, 4 items **(net-new)** |
| 2 | **Server Reboot Report** | 2 Ansible report playbooks | 1 read-only workflow |
| 3 | **Admin Accounts (PKI) Report** | 3 job templates, 2 of them on a forked script | 1 workflow, one shared script |
| 4 | **Service Account Expiration Report** | 1 job template | 1 workflow *(in progress)* |
| 5 | **Move Windows Event Logs** | 7 playbooks | 2 workflows |
| 6 | **Windows Server Clean Disks** | 8 job templates | 1 workflow |
| 7 | **Server Reboots** | 1 playbook | 1 workflow |
## The three messages worth making up front
**1. This was not a lift-and-shift.** Every process was migrated *and* hardened. The
transition surfaced at least 15 pre-existing defects in automation that is running in
production today — and they share a single failure mode:
> **A non-terminating error, an omitted parameter, or a missing column removes content or
> skips work — and the run still reports success.**
Concretely: servers were being force-rebooted when their state *could not be read*; failed
reboots looked identical to successful ones; an unreadable OU in a compliance report looked
exactly like a compliant one; and a report titled *"Service Account Expiration"* never
rendered an expiration date.
**2. Everything is now visible.** Each of those becomes a classified error line, a
structured end state, a flag on the emailed report, or a run that fails outright and says
what was missing. The common platform gives every workflow the same failure vocabulary.
**3. The work compounds.** The deliverables share a toolbox, a script-invocation contract,
an output classifier and a report-rendering layer. The two AD reports look and behave like
one product rather than two separately-written scripts — and the second was substantially
cheaper to build than the first.

## Slide 4
PROJECT 01 · NET-NEW
Self-service VM provisioning
What was — a ticket and a runbook
A user raised a request; an engineer built the VM by hand. Delivery was gated by engineer availability
Configuration drift between machines built by different people at different times, and rework after handover
No audit trail beyond the ticket
What is — four catalog items on VCF 9.1
Windows Server 2025 and Linux shells, each with or without up to ten data disks — size, controller, drive letter and label per disk
The form populates itself from the live environment: vCenter, cluster, network, folder, OS version, ISO media and the OU list
Windows end to end: guest readiness, CD-ROM drive letter updated, default admin account renamed and password updated, new local admin account created, support for adding disks with each data disk initialized and mounted within the guest, matched by disk UUID
The requester picks an OU scoped to their own project; the computer account is pre-created there and removed on destroy
On failure the platform destroys the VM, so no half-built machines are left behind. Any computer accounts created in Active Directory are also cleaned up on failure.
Notes: ### What is
A **Service Broker catalog** backed by Orchestrator workflows on VCF Automation 9.1 that lets authorized users deploy fully customized Windows and Linux VMs on demand, each configured to a consistent standard automatically, immediately after provisioning.
### How it enhances what was
| | Before (manual) | Now |
|---|---|---|
| **Delivery time** | A ticket in a build queue | Minutes, self-service |
| **Consistency** | Depends who built it | Every VM customized to the same standard |
| **Data disks** | Manually initialized, formatted and lettered in the guest | Automatic, matched by UUID |
| **AD placement** | Manual, or wherever the default sends it | Chosen from a scoped list, pre-created, verified |
| **Cleanup** | Stale computer objects accumulate | Removed on destroy |
| **Failure** | A half-built VM someone has to unpick | Destroyed automatically |
| **Audit** | The ticket | Full run history in VCF Automation and Orchestrator |
| **Engineer time** | Routine builds | Freed for higher-value work |

## Slide 5
PROJECT 01
Demo — Self-Service VM Provisioning

## Slide 6
PROJECT 02 · READ-ONLY
Server Reboot Report
What was — two playbooks
Production used a non-recursive, unfiltered lookup, so servers in nested groups were silently missing
Users and disabled computer objects appeared as noise rows
An empty CC list failed every emailed report in the toolbox, not just this one
The result file grew on every run — an unbounded drive-fill risk
What is — one workflow
One hardened resolver: recursive, enabled computers only. Recursion is right here because the report is read-only — expanding a nested group only completes the picture
CC genuinely optional, fixing emailed reports across the whole toolbox
Files overwritten, then deleted after a confirmed send
Every log line stamped with workflow name and run ID
Notes: ### What was
Two Ansible report playbooks doing the same job in two different ways — a lab variant and a
production variant. Both were read-only: resolve an AD security group, check each member's
pending-reboot state over WMI/registry/SCCM, and email an HTML report.
**What it was:**
- **The production variant used a non-recursive, unfiltered lookup.** Servers sitting in a
nested sub-group were **silently missing from the report**, and users and disabled
computer objects were included as noise rows.
- **An empty CC list broke the email entirely.** The mail routine always passed a `-Cc`
argument; with no CC configured it passed a single blank recipient, which the mail cmdlet
rejects outright. This **failed every emailed report in the toolbox**, not just this one.
- **The result file was written in append mode** and grew on every scheduled run — an
unbounded drive-fill risk on the PowerShell host, with no guarantee that any cleanup job
existed.
- Two playbooks to maintain for one question.
### What is
**One read-only workflow — *Get Server Reboot Report*** — that answers "which servers in
this group have a pending reboot?" with no Ansible dependency.
| Enhancement | What it fixes |
|---|---|
| The lookup is now **recursive**, and filtered to enabled computer objects only. Nested groups are expanded; users and disabled objects are dropped. Production reporting no longer silently misses servers |
| **Recursion is the *right* choice here — deliberately** | Expanding a nested group on a **read-only** report only makes the picture more complete. The reboot workflow stays deliberately non-recursive, because *acting* on a silently-expanded group is a different risk entirely |
| **CC is genuinely optional** | Blank entries are dropped before the mail is built. Fixes emailed reports across the whole toolbox |
| **Report files no longer accumulate** | Written with overwrite instead of append, and **deleted after a confirmed successful send**. On a report-only run or a failed send the file is kept — at one run's size — and a warning is logged |
| **Input hygiene** | The report header is derived from the group DN rather than being a second input that can disagree with it; recipients are accepted as either a list or a comma-separated string; a malformed address is rejected with a clear error instead of being silently split into single characters |
| **Traceability** | Every log line in the run is stamped with the workflow name and run ID |

## Slide 7
PROJECT 02
Demo — Server Reboot Report

## Slide 8
PROJECT 03 · READ-ONLY
Admin Accounts (PKI) Report
What was — three templates
Two ran on a forked copy of the shared script — the only source of the multi-domain report, and it predated every hardening change
Silent partial sweeps: a bad OU, dead DC or broken trust raised an error nobody saw
A failed OU produces no rows, which looks exactly like a compliant OU
Overlapping OUs inflated the counts; one flat table left the reader inferring each row's domain
What is — one workflow, the fork retired
Failures rendered on the report: a banner, per-OU NOT READ flags, an INCOMPLETE subject prefix
Failures classified — scope, access, authentication or reachability — with remediation guidance
Executive summary, then per-domain status, then per-OU detail, driven by requested scope rather than returned data
Overlapping OUs de-duplicated before the counts are taken
A scope problem fails the run outright. A per-OU problem completes with errors and still delivers a report naming what is missing.
Notes: ### What was
**Three** Ansible job templates producing a privileged-account PKI compliance report — which
admin accounts do **not** require a smart card to log on. Two were multi-domain; one was
single-OU.
**What was wrong with it:**
- **The two multi-domain templates ran on a *forked copy* of the shared script.** That fork
was the only place the multi-domain capability existed — and it predated **every**
resilience improvement made during this transition. Two divergent copies of a shared
toolbox were being maintained indefinitely.
- **Silent partial sweeps.** The AD query had no error handling. A bad OU DN, an unreachable
domain controller or a broken trust raised a **non-terminating** error nobody saw — so a
partial sweep was reported as a clean run, **and the missing accounts read as compliant**.
- **A failed OU produces no rows — which looks exactly like a compliant OU.** The people who
act on this report read the email, not a console.
- **Overlapping OUs inflated the figures.** AD searches are fully recursive, so listing both
a parent OU and a descendant returned the deeper accounts twice.
- One flat table merging every domain, forcing the reader to infer a row's domain from its
email-address suffix.
### What is
**One workflow — *Get-AdminAccountsReport*** — replacing all three templates. Strictly
read-only: it issues directory queries and sends an email; it cannot modify anything.
The operator supplies a **flat list of OU distinguishedNames** and the domain is derived
from each DN itself. Single-domain versus multi-domain stops being a mode anyone selects —
it falls out of the DNs supplied.
| Enhancement | What it fixes |
|---|---|
| **The fork is retired** | Its capability merged into the hardened mainline. One shared script again — no more fixes landing in only one copy |
| **Failures are visible on the report** | A leading banner, a per-OU `NOT READ` flag, and an **`[INCOMPLETE]` prefix on the subject line**. An unread OU can no longer masquerade as a compliant one |
| **Failures are explained, not just reported** | Each is classified — *scope error / access denied / authentication / unreachable* — with guidance on who fixes it. A **referral means the server answered** and said the naming context isn't its own: a deterministic targeting fault fixed by correcting the OU list. "Not operational" is an availability fault that may clear itself. **Retrying helps the second and never the first** |
| **Management-readable output** | Executive summary → per-domain sections with a plain-language status → per-OU sub-sections. Answers *"which domain and OU are worst?"* without reading the whole table |
| **Sections driven by the requested scope, not the returned data** | An OU that returned nothing still gets a heading saying so — rather than silently vanishing |
| **Counts can be trusted** | Overlapping OUs de-duplicated to one entry per account, **before the counts are taken**, so subject line and body cannot disagree |
| **Failure contract** | A **scope** problem fails the run outright — nothing can be trusted. A **per-OU** problem completes with errors and still delivers a report that names what is missing |
**Expect counts to drop slightly on the first run** if the OU list overlaps. That is the
de-duplication correcting an inflated figure — not a regression.

## Slide 9
PROJECT 03
Demo — Admin Accounts Report

## Slide 10
PROJECT 04 · READ-ONLY
Service Account Expiration Report
What was — four silent defects
An omitted parameter bound to a filter: every smart-card enabled service account has been missing from every report ever produced
The expiration date was queried, then omitted from the columns — a report titled Service Account Expiration showing no expiry date
A password never set reported as an age of zero, sorting the worst accounts to the bottom
An unassigned variable put a blank row on every report
What is — one workflow
It reports expiration: Expires on and Days to expiry, each account classified Expired, Expiring, Active or Never expires
Complete scope — the fix is structural, so the query path cannot be defaulted into a filter
New: a look-ahead window driving an Action required block and the subject-line counts
An empty report is now trustworthy — "nothing is expiring" and "the query never ran" are distinguishable
Notes: ### What was
One Ansible job template reporting on service accounts in an OU, so accounts approaching
expiry get renewed before the services depending on them stop working.
**What was wrong with it — and this is the strongest single item in the programme.** Four
defects, all silent, every run reporting success. **Three of them mean the report the
customer receives today is not the report they believe they are receiving:**
| # | Defect | Consequence |
|---|---|---|
| **1** | An **omitted parameter**. Because it was declared as a boolean, omitting it bound it to `false` rather than leaving it unset — which also made the intended "return everything" branch beneath it **unreachable dead code**. Every run silently queried only accounts *not* requiring a smart card | **Any service account requiring a smart card has been missing from every report ever produced.** Nothing in the output indicated a filter had been applied |
| **2** | The expiration date was queried, then **omitted from the column list** | A report titled *"Service Account Expiration"* that showed **password age and no expiry date**. The one fact it exists to convey was absent |
| **3** | A password that had **never been set** was reported as an age of `0` | The accounts most in need of attention rendered identically to the healthiest ones — and sorted to the **bottom** of a report ordered by age descending |
| **4** | An unassigned variable appended to the results — copy-paste residue from the admin-accounts report | A blank row on every report |
Plus the same resilience gaps closed elsewhere: no error handling on the query (an empty
report emailed as a success); a module guard that logged an error and **fell through**,
sending nothing at all; an appending report file growing without bound; and a log line that
wrote the **entire HTML body** to the very stream the run is classified on — burying the
error lines the run is judged by.
### What is
**One workflow — *Get-ServiceAccountExpirationReport*.** Read-only: it reports on accounts,
it never renews, extends, disables or deletes one.
| Enhancement | What it fixes |
|---|---|
| **The report finally reports expiration** | `Expires on` and `Days to expiry` columns, with each account classified **Expired / Expiring / Active / Never expires** |
| **Complete scope** | Smart-card-requiring accounts are no longer silently excluded. The fix is structural — the replacement query path cannot be defaulted into a filter the way the old one was |
| **New capability: a look-ahead window** | Configurable (default 30 days), driving an **Action required** block and the subject-line counts. It does **not** filter the report — the full inventory is always present — and it does **not** affect expired accounts. It rounds toward warning *early*, because warning one scheduled run **late** is the failure mode that matters |
| **Actionable from the inbox** | Expired and expiring accounts lifted **above** the inventory, worst first, with the counts in the subject line. A scheduled report can be triaged without opening it |
| **A trustworthy empty report** | "Nothing is expiring" and "the query never ran" are now distinguishable. They were previously identical |
| **Correct password-hygiene signal** | "Never set" reads as **"Never set"**, coloured, sorted to the **top** of its group — not as an age of zero at the bottom |
| **Same failure visibility and classification as the Admin Accounts Report** | Banner, per-OU flag, `[INCOMPLETE]` subject prefix, categorised failures with remediation guidance |
| **Operational hygiene** | Report file overwritten rather than appended; a one-line log summary instead of the whole HTML body |
**Consistency point worth making out loud:** this deliverable **reuses the shared functions
built for the Admin Accounts Report**. The two reports look and behave like one product, and
the second was substantially cheaper to build because of it.

## Slide 11
PROJECT 04
Demo — Service Account Expiration

## Slide 12
PROJECT 05
Move Windows Event Logs
What was — seven playbooks
The safe preview mode did not work: it asked for keyboard confirmation in a context where nothing is at a keyboard
Three near-duplicate targeting variants, plus a local-host special case
An unreachable source server failed invisibly
Disabled members were handed into the move loop and errored one at a time; the file filter and age were hardcoded
What is — two workflows
Move archived logs to a central share, and keep that share clean on a retention threshold
Report-only actually works, and it is the default
One targeting method: three variants and the local-host case collapse into a single recursive, enabled-only resolver
Unreachable sources are visible and disabled members logged; one failure is skipped and the remaining moves continue
Notes: ### What was
**Seven** Ansible playbooks moving Windows event-log archives off servers to a central
archive share, plus cleaning that share down.
**What was wrong with it:**
- **The "safe preview" mode did not work.** The cleanup routine asked for interactive
confirmation at the keyboard — in a context where nothing is at a keyboard. The preview
either blocked or silently cancelled.
- **Three near-duplicate AD-targeting variants**, plus a separate special case for running
on the local host.
- **An unreachable source server failed invisibly** — no error was raised that anyone saw.
- **Disabled group members** were handed into the move loop and errored, one at a time.
- Hardcoded file filter and age.
- An orphaned, unused targeting path still in the script.
### What is
**Two workflows**, covering the full archive lifecycle:
| Workflow | What it does |
|---|---|
| **Move-ArchivedLogs-ByADGroup** | Moves archived event logs off every enabled member of an AD group to a central archive share, into a per-server subfolder |
| **Remove-OldFiles-UNCShare** | Deletes files on the archive share older than a retention threshold — **report-only by default** |
| Enhancement | What it fixes |
|---|---|
| **Report-only mode actually works** | The interactive prompt is gone. The preview lists what *would* be deleted and deletes nothing — and it is the default |
| **One targeting method** | Three variants and the local-execution special case collapse into a single recursive, enabled-only resolver. The PowerShell host is now treated as an ordinary group member |
| **Unreachable sources are visible** | An unreachable server now produces a logged error line instead of failing silently |
| **Disabled members skipped *and logged*** | You can see what was excluded and why |
| **Resilient by design** | One unreachable member is logged and skipped while the remaining moves continue. Only a failure that would break **every** move fails the run |
| **Fully parameterised** | Domain, group, script path, share target, file filter and age are all inputs |

## Slide 13
PROJECT 05
Demo — Move Windows Event Logs

## Slide 14
PROJECT 06 · FIRST DESTRUCTIVE WORKFLOW
Windows Server Clean Disks
What was — eight job templates
Six clearing the SCCM cache, two clearing user profiles: the same action, different inputs
No dry run. The action always deleted
Silent failures — an unreachable server raised an error nobody saw, and the run looked clean
Unfiltered targeting returned users and disabled objects, which errored one by one; four near-identical copies of the delete logic
What is — one workflow
Report-only by default: the preview lists what would be deleted and deletes nothing. An invalid value fails safe
An unreachable server is logged, the loop continues, and the run ends Completed with Errors
Direct, enabled computers only — deliberately non-recursive, so a nested group is never silently expanded into a destructive action
One code path shared by preview and live run, so the two cannot diverge
Notes: ### What was
**Eight** Ansible job templates freeing disk space on Windows servers in a security group —
six clearing the SCCM download cache, two clearing user profile folders. Same action, eight
templates, different inputs.
**What was wrong with it:**
- **No dry run. The action always deleted.** There was no way to preview what a run would
remove.
- **Silent failures.** An unreachable server or an inaccessible admin share raised a
**non-terminating** error the operator never saw — **the run looked clean**. Its error
message was also malformed and never actually printed the exception.
- **Unfiltered targeting** — the group lookup returned users and disabled computer objects,
which then errored one by one during the clean.
- A **negative** number-of-days input, which is counter-intuitive and easy to get wrong.
- A free-text file filter that was easy to misuse.
- Four near-identical copies of the delete logic in one function.
### What is
**One workflow — *Clean-ServerDisks-ByADGroup*** — covering all eight templates. It
**defaults to a safe report-only preview** and deletes only when explicitly told to.
An item is deleted only when **all** of the following are true:
1. Its server is a **direct, enabled computer member** of the target group.
2. Its last-modified time is **older than** the chosen threshold.
3. It is not on the intentional-preservation list.
4. The run is a **live** run — the default is preview.
| Enhancement | What it fixes |
|---|---|
| **A safety preview that is the default** | Lists every item that *would* be deleted and deletes nothing. An invalid value **fails safe** — no action taken. A live run logs a loud warning so it is unmistakable in the log |
| **Failures are visible** | An unreachable server now produces a logged error with server and path context; the per-server loop continues; the run ends *Completed with Errors* rather than looking clean |
| **Filtered targeting** | Direct, enabled computer objects only — disabled and non-computer objects skipped and logged |
| **Intuitive age input** | A positive "delete items older than N days" instead of a negative number |
| **Per-server *and per-item* isolation** | One failure is logged and the rest proceed. An item already removed as part of a parent folder is correctly not counted as a failure |
| **One code path** | The four duplicate delete branches collapse into a single selection pipeline shared by both preview and live run — so the two **cannot diverge** |
| **Guards** | A missing prerequisite throws; an empty group or empty folder list exits cleanly with a warning rather than looking like a successful clean |
**Design decision worth stating:** this resolver is deliberately **non-recursive**, unlike
the read-only report. Deleting files is destructive, so only what an operator placed
*directly* in the group is a target — a nested sub-group is never silently expanded into
scope. This also preserves the original behaviour.

## Slide 15
PROJECT 06
Demo — Windows Server Clean Disks

## Slide 16
PROJECT 07 · MOST DESTRUCTIVE
Server Reboots
What was — the most serious findings
Servers force rebooted if pending reboot state could not be determined
Reboot failures hidden in result
A code path bug meant the pre-reboot test step never ran, and the server was rebooted anyway
Unfiltered targeting, no reboot confirmation, and no report of any kind
What is — one workflow
A server reboots only if it is a direct, enabled member of the group and explicitly reports pending via CBS, Windows Update or SCCM
Servers whose state cannot be read are skipped, never rebooted
Every reboot verified back online within a timeout, or reported failed
A per-server report, emailed. The reboot action previously produced nothing at all
Notes: ### What was
One Ansible playbook that rebooted the Windows servers in a designated AD security group.
**What was wrong with it — this is the most serious set of findings in the program:**
| Defect | Real-world effect today |
|---|---|
| **The pending-reboot test was inverted-by-accident.** It asked "is this *not* False?" — which is **also true when the state could not be read at all** | A server whose pending state **could not be determined** — WMI or RPC failure — was treated as pending and **force-rebooted**, with the force flag set |
| **Reboot failures raised no error.** The shutdown command is a native executable; when it fails it does not raise the kind of error the surrounding error handling was watching for | **Failed reboots were indistinguishable from successful ones.** Nothing was logged, and no report reflected it |
| **A path-building bug meant the pre-reboot step never ran.** The variable it was built from is always empty, so every path derived from it was wrong | The pre-reboot step **has never executed** — and the server was rebooted anyway |
Beyond the defects: unfiltered group membership, no reboot confirmation, and **no report or
email of any kind** from the reboot action.
### What is
**One workflow** that reboots only the servers **actually reporting a pending reboot**, one
at a time, on a schedule — and produces an auditable per-server report. It covers **physical
and virtual** servers alike, because every operation is OS-level.
A server is rebooted only when **all** of these are true:
1. It is a **direct, enabled computer member** of the target group.
2. It **reports a pending reboot** — via Component Based Servicing, Windows Update, or the
SCCM client.
3. The run is in reboot mode, which the schedule always sets.
**Servers whose pending state cannot be read are skipped, never rebooted.**
| Enhancement | What it fixes |
|---|---|
| **Never reboots what it could not first interrogate** | The state test now requires an explicit "pending". An unreadable server is skipped and reported |
| **Reboots are verified** | Each server must come back — its last-boot time must advance — within a timeout, or it is reported as failed |
| **Failed reboots are detected** | The command's exit status is captured and tested. A failure is logged and reported |
| **Per-server HTML report, emailed** | Status, timing and reason per server. The reboot action previously produced nothing at all |
| **Filtered, non-recursive targeting** | Direct, enabled computer objects only — a nested sub-group is never silently expanded into a **destructive** action |
| **The pre-reboot script is opt-in, default OFF** | See below |
### The security item — this deserves its own slide
The optional pre-reboot script grants broad access to the **USB mass-storage driver
definition** and the **Terminal Services component** on every server it touches. Restrictive
permissions on those files are a standard control; loosening them is a security-posture
change.
Because of the path-building bug, **it has never actually executed.**
Fixing that bug alone would have **silently started applying those permission changes** to
every rebooted server in the group — a security change arriving as a side effect of a bug
fix. It is therefore gated behind an explicit opt-in switch that **defaults to off, so
default behaviour matches today exactly**, pending customer security review.
The naming of the script suggests it dates to Windows 2000 and may simply be obsolete.

## Slide 17
PROJECT 07
Demo — Server Reboots